prepared for

Commonwealth Transportation Board

date

REVISED December 2025

# SMART SCALE Technical Guide

Table of Contents

1.0	Introduction	1

1.1	SMART SCALE Establishing Legislation	2

1.2	Funding Programs	2

1.3	Roles and Responsibilities	3

1.4	Stakeholder Input	4

1.5	Biennial SMART SCALE Cycle	5

2.0	Project Eligibility and Application Process	8

2.1	Eligibility Requirements	8

2.2	VTrans Screening Process	15

2.3	Application and Validation Process	16

2.4	Project Readiness and Planning Requirements	23

3.0	Evaluation Measures	34

3.1	Safety Measures	35

3.2	Congestion Mitigation Measures	35

3.3	Accessibility Measures	36

3.4	Environmental Quality Measures	37

3.5	Economic Development Measures	38

3.6	Land Use Coordination Measures	39

4.0	Project Evaluation and Rating	40

4.1	Calculation of SMART SCALE Measures	40

4.2	Internal/External Review	41

4.3	Factor Weighting	41

4.4	Project Cost	44

4.5	Project Scoring	44

5.0	CTB Prioritization and Programming	49

5.1	Funding Decisions for Draft SYIP	50

5.2	Public Comment Period	51

5.3	Process Issues	51

5.4	Improvements to Process and Measures	55

5.5	Legislation and Policy Changes	55

6.0	Appendix A: Safety Measures	57

6.1	S.1  EPDO of Fatal and Injury Crashes	57

6.2	S.2 EPDO Rate of Fatal and Injury Crashes	60

7.0	Appendix B: Congestion Mitigation Measures	61

7.1	C.1 Person Throughput	61

7.2	C.2 Person Hours of Delay	66

8.0	Appendix C: Accessibility Measures	71

8.1	A.1 Access to Jobs	71

8.2	A.2 Access to Jobs for Disadvantaged Populations	73

8.3	A.3 Access to Multimodal Choices	74

9.0	Appendix D: Environmental Quality Measures	77

9.1	E.1 Air Quality and Energy Environmental Effect	77

9.2	E.2 Impact to Natural and Cultural Resources	80

10.0	Appendix E: Economic Development Measures	84

10.1	ED.1 Project Support for Economic Development	84

10.2	ED.2 Intermodal Access and Efficiency	90

10.3	ED.3 Travel Time Reliability	92

11.0	Appendix F: Land Use Coordination Measure	97

11.1	L.1 Future Transportation Efficient Land Use	97

11.2	L.2 Increase in Transportation Efficient Land Use	99

12.0	Appendix G: NEPA Analysis Criteria	101

12.1	Required information	101

12.2	Determination Criteria	101

13.0	Appendix H: Readiness Gates	104

13.1	Readiness Gate Validation Process	104

13.2	Document Requirements and Staff Confirmations	105

14.0	Appendix I: List of Acronyms	113

List of Tables

Table 2.1	Eligibility to Submit Projects	9

Table 2.2	Application Limits by Population	9

Table 2.3	Funding Program Eligibility	13

Table 2.4	Features Required for HPP Eligibility	13

Table 2.5	Application Warnings for Project Features Selected	23

Table 2.6 	Secondary Resolution(s) of Support Requirements	32

Table 2.7	SMART SCALE Measure Data Responsibility	33

Table 3.1	Safety Measures	35

Table 3.2	Congestion Mitigation Measures	35

Table 3.3	Accessibility Measures	36

Table 3.4	Environmental Quality Measures	37

Table 3.5	Economic Development Measures	38

Table 3.6	Transportation Efficient Land Use Measure	39

Table 4.1	PDC-MPO Factor Weighting Typology	43

Table 4.2	Factor Weights by Category	44

Table 4.3	Normalization of Measure Weights	45

Table 4.4	Applying Measure Weights	46

Table 4.5	Applying Factor Weights	46

Table 5.1	Project Budget Change Thresholds for CTB Action	53

Table 6.1	Safety Factor – Measures Summary	57

Table 6.2	EPDO Crash Value Conversion	59

Table 7.1	Congestion Mitigation Factor – Measures Summary	61

Table 7.2 	Congestion Mitigation Factor - Transit PHTF Summary	65

Table 8.1	Accessibility Factor – Measures Summary	71

Table 8.2	Access to Multimodal Choices – Scoring Approach	76

Table 9.1	Environmental Quality Factor – Measures Summary	77

Table 9.2	Air Quality and Energy Environmental Effect – Scoring Approach	78

Table 9.3	Impact Buffer Area by Transportation Project Tier	82

Table 9.4	Example - Impacted Acres by Type of Environmental Document	82

Table 9.5	Example - Natural and Cultural Resources Impacted Acres on Benefit Score	83

Table 10.1	Economic Development Factor – Measures Summary	84

Table 10.2	Property Eligibility by Transportation Project Tier	87

Table 10.3	ED.1 Example Project Details	88

Table 10.4	Intermodal Access and Efficiency – Scoring Approach	91

Table 10.5	Incident, Weather and Work Zone Impact Scoring	95

Table 11.1	Land Use Factor – Measure Summary	97

Table 11.2	Local Non-Work Access Value	98

Table 13.1	Readiness Gate Completion Details	105

List of Figures

Figure 1.1	Anticipated SMART SCALE Biennial Cycle	7

Figure 2.1	Eligibility, Readiness, and Needs Screening Process	16

Figure 4.1	SMART SCALE Project Evaluation Process	51

Figure 4.2	PDC and MPO Factor Weighting Typology Map	53

Figure 4.3	Calculate SMART SCALE Score	59

Figure 5.1	Prioritization and Programming Process (Odd Years)	60

Figure 10.1	Flow Chart for Project Support for Economic Development Measure Value	101

# Introduction

Transportation needs will always be greater than the funds available to address them. The signing of House Bill 2313 in 2013 created a more sustainable revenue source supporting transportation funding. While the passage of this bill enabled the Commonwealth Transportation Board (CTB) to add significant revenues to Virginia’s transportation program, many transportation needs cannot be addressed with available revenues. To find a way to better balance transportation needs and prioritize investments for both urban and rural communities throughout the Commonwealth, new legislation – House Bill 2 – was signed into law in 2014, establishing a new process to balance transportation needs and prioritize investments for both urban and rural communities. In 2016 the process was renamed “SMART SCALE, Funding the Right Transportation Projects in Virginia.” SMART SCALE stands for System Management and Allocation of Resources for Transportation: Safety, Congestion, Accessibility, Land Use, Economic Development, and Environment.

SMART SCALE is a prioritization process that evaluates the merits of each project using key factors. These factors include improvements to safety, congestion reduction, accessibility, land use, economic development, and the environment. The evaluation focuses on how much benefit a project provides relative to the requested funding for the project.

Before implementing SMART SCALE, the Commonwealth used a politically driven and opaque transportation funding process that included uncertainty for local communities and businesses. The SMART SCALE process requires the CTB to develop and implement a quantifiable and transparent prioritization process for making funding decisions for capacity-enhancing projects within the Six-Year Improvement Program (SYIP).

SMART SCALE rounds occur every two years. Applications are accepted in March of even-numbered years and final project selections are made in June of the following odd-numbered year. The funds allocated through the SMART SCALE process do not cover all types of projects within the SYIP. Other sources of funding include the State of Good Repair (SGR) program, the Virginia Highway Safety Improvement Program (VHSIP), the Revenue Sharing Program, the Congestion Mitigation Air Quality Program, the Transportation Alternatives Set-Aside Program (TA), and Regional Surface Transportation Block Grant Program funds. These are detailed later in this guidance document.

The SMART SCALE Technical Guide provides detailed information about the SMART SCALE process and the CTB’s relevant policies. The guide includes extensive details on application requirements, evaluation criteria, and funding considerations. Applicants should use this guide to understand the process and successfully submit applications.

Six rounds of SMART SCALE prioritization have been successfully completed. After each SMART SCALE round, the Office of Intermodal Planning and Investment collects information and reviews lessons learned to improve the program. This updated Technical Guide reflects these improvements.

## SMART SCALE Establishing Legislation

Virginia House Bill 2, signed by Governor Terry McAuliffe on April 6, 2014, and effective as of July 1, 2014 (as defined in § 33.2-214.1), required the development of a prioritization process that the CTB was to use for project selection by July 2016. The law identified the following factor areas for evaluation: congestion mitigation, economic development, accessibility, safety, environmental quality, and land use coordination (in areas with over 200,000 population). Factor areas are weighted differently across the Commonwealth based on specific characteristics and may be weighted differently within each district. Candidate projects are screened to determine if they meet an identified Mid-Term Need in VTrans, the Commonwealth’s mid- and long-range transportation plan and if they meet eligibility requirements.

The law requires that project benefits be analyzed relative to the project cost. CTB policy requires the project benefits to be analyzed relative to the amount of SMART SCALE funds requested, so the final SMART SCALE score is based on the project cost to the state.

In 2017, the General Assembly adopted HB2241/SB1331 (as defined in § 33.2-214.2), updating several items related to SMART SCALE. These bills provide the responsibility for implementing the SMART SCALE process to the Office of Intermodal Planning and Investment (OIPI), which reports to the Secretary of Transportation in their role as the Chairman of the CTB. It also requires that the scores be released at least 150 days prior to the CTB action to include SMART SCALE projects in the SYIP or January of odd-numbered years, ensuring there are always five months for public discussion of the results of the project evaluations.

## Funding Programs

In February 2020, the General Assembly adopted HB1414, which revised the transportation funding formula in § 33.2-358. After specialized programs, funding is distributed as follows: 30% for SGR; 20% for the District Grant Program (DGP); 20% for the High-Priority Projects Program (HPP); 20% for the Interstate Operations and Enhancement Program (IOEP); and 10% for the VHSIP. The DGP and the HPP support the SMART SCALE prioritization process.

The DGP (as defined in § 33.2-371) refers to projects and strategies solicited from local governments that address a need for a corridor of statewide significance, regional network, improvements to promote urban development areas, or safety improvements identified in VTrans, Virginia’s Transportation Plan. In this program, candidate projects and strategies from localities within a highway construction district compete for funding against projects and strategies within the same construction district.

The HPP (as defined in § 33.2-370) refers to regional or statewide significance projects that address a transportation need to be identified for a corridor of statewide significance or a regional network in VTrans, Virginia’s Transportation Plan. In this program, projects and strategies compete for funding against projects and strategies submitted statewide.

For more information on funding program eligibility, see Funding Program Eligibility.

## Roles and Responsibilities

### Commonwealth Transportation Board

The CTB establishes policy and oversees the SMART SCALE project evaluation process. The CTB reviews the scored project list once the evaluation has been released, then uses the scoring and other project information to inform their funding decisions for the HPP and the DGP. The CTB is not required to fund the highest-scoring projects and may use other considerations, in addition to the SMART SCALE process, to make final funding decisions. However, if the CTB makes modifications to the staff-recommended funding scenario, the Board member seeking such change must provide a rationale for such modification and seek approval of the Board by majority vote.

### Office of the Secretary of Transportation

Under the Secretary of Transportation’s Office, OIPI manages the implementation of the SMART SCALE process. Both VDOT and DRPT assist the office in the screening and evaluation of applications under the guidance of the Office. The Office develops the staff-recommended funding scenario, provides the final evaluation to the CTB, and publishes the final evaluation that is adopted into the SYIP.

### Technical Evaluation Team

A technical evaluation team is responsible for conducting the measure calculations and making qualitative rating assessments for each factor area for each of the submitted, screened projects in the SMART SCALE process. This evaluation team is comprised of technical staff from OIPI, DRPT, and VDOT. The staff appointed to the technical evaluation team includes subject matter experts from both the District and Central Office that are experienced with the data, analytical tools, and qualitative content reported for each measure. Duties of the internal technical evaluation team include:

- Validating project information;

- Evaluating project preparation;

- Calculating evaluation measures and scores for submitted projects according to the methodologies set out in Appendices A-F; and

- Conducting a blind independent scoring evaluation across a randomly selected 10% of projects to ensure consistency in scoring and quality control. The blind review is performed by a member of the technical evaluation team not involved in the initial analysis.

### Applicant Responsibilities

Applicants are responsible for ensuring that all SMART SCALE application requirements are addressed. Projects submitted for SMART SCALE will be held to a basic standard of development to guarantee they can be evaluated reliably throughout the application process. The SMART SCALE application process is comprised of two parts: (1) A pre-application containing sufficient information for project screening and eligibility review; and (2) the remaining sections needed to complete the validation and evaluation steps. More information on the schedule for application intake can be found in Section 1.5.

To ensure the submittal of complete applications, applicants should complete the following tasks:

- Reach out to VDOT, DRPT, and OIPI staff early in the process

- Consider using pre-SYIP project development resources, such as Pathways-4-Planning (P4P) and the SMART Portal Pre-Scoping Module, to help develop more complete applications

- Complete Pre-Application in March (no new applications accepted after April 1st)

- Ensure project meets a VTrans Mid-term (0-10 years) Need

- Ensure project and applicant eligibility requirements have been met

- Ensure project readiness requirements have been met

- Ensure the project is appropriately defined in terms of scope, schedule, and cost estimate

- Submit a completed application by August 1st, preferably earlier

For information on the required inputs to the SMART SCALE application, refer to Section 2.3.

## Stakeholder Input

To develop a fair and informed SMART SCALE project prioritization process that would work across all modes and throughout the Commonwealth, extensive stakeholder input was considered in its initial development. Numerous meetings were held to obtain the input of jurisdictions, agency stakeholders, and the public body across the Commonwealth.

Stakeholder engagement continues to be essential for each biennial implementation of the SMART SCALE submission process and evaluation. Collaboration and involvement continue throughout the entire process. At a minimum, the opportunities for stakeholder input include the following:

- Pre-Application and Application phase: Stakeholders have the opportunity to provide input as to what projects the jurisdictions/MPOs/PDCs/transit agencies should consider moving forward in the process through the development of an application for SMART SCALE funds as well as by providing feedback to the CTB during the annual Spring or Fall Transportation Meetings. Stakeholders may work with the state to ensure that projects are defined in sufficient detail for SMART SCALE evaluation. All of the applications and supporting analysis will be posted on the SMART SCALE website and made available for public review after scoring.

- Analysis and Scoring phase: After each SMART SCALE cycle, the evaluation of projects selected for SMART SCALE prioritization evaluation will be complete, and results will be made public. Stakeholders will have the opportunity to see each project’s score.

- Results and Programming phase: Every year, during the development of the SYIP, stakeholder input is received during public meetings held following the release of the draft SYIP in April. Stakeholders will have the opportunity to provide feedback on the projects that were selected for funding for both grant programs.

- Lessons Learned and Process Improvement Evaluation: Each cycle, applicants are invited to provide feedback on opportunities for improvement to the process. Additionally, as enhancements are considered for process improvements, stakeholder input is requested prior to adoption by the CTB.

## Biennial SMART SCALE Cycle

Each year that funding is available, SMART SCALE is planned to operate according to the biennial cycle illustrated in Figure 1.1. Applicants now have more than five months to complete their SMART SCALE applications, a significant increase from two months available in previous rounds. Eligible entities can begin creating candidate project applications starting March 1st in even numbered years, with complete project applications due August 1st of the same year.

All pre-applications must be submitted by April 1st, with a required minimum level of information to be provided by that date. No new applications can be created after the pre-application period is complete. The project location and major scope items should not be changed after pre-application submission.  Applicants will be able to continue editing applications in the system from June 1st until the August 1st submission deadline. From there, OIPI, VDOT and DRPT screen, validate and evaluate the projects per the SMART SCALE process over a five-month period from August through December.

At the January CTB meeting, the results of the evaluation are released along with the staff-recommended scenario. In the spring, the draft SYIP is released by the CTB, followed by public hearings to gather input. In May, the CTB takes action on a final consensus scenario of selection SMART SCALE projects. And finally, in June (odd years), the revised final SYIP is released and considered for adoption by the CTB.

Figure 1.1	Anticipated SMART SCALE Biennial Cycle

As currently identified, the application and evaluation process timeline will generally proceed as follows (if the day does not fall on a business day, the first business day after will be used):

- Winter/Spring: – Early coordination with DRPT and VDOT prior to application submissions. Recommend engagement of P4P and Pre-Scoping Module resources.

- March 1st through March 31st - Applicants create pre-application containing sufficient basic project information for project screening and eligibility review.

- April 1st – Deadline to complete pre-application. No new applications will be allowed after April 1st.

- April 1st through May 31st - Pre-screening to see if projects meet VTrans Mid-term Needs and are eligible for SMART SCALE.

- June 1st through July 30th - Application refinement.

- July 15th – Supporting documentation due for all applications. For more information see Section 2.3.

- August 1st – Final applications due.

- August through December – Submitted projects are screened, evaluated, and scored.

- January CTB Meeting – Results of SMART SCALE screening and evaluations are made public along with the staff recommended funding scenario.

- January through June – SMART SCALE-funded projects will follow existing public comment period and SYIP approval process. The CTB may modify the staff recommended funding scenario through formal action.

# Project Eligibility and Application Process

This chapter summarizes project eligibility, readiness, VTrans Mid-Term Needs screening, and application process considerations for SMART SCALE implementation. Prospective projects must meet or exceed certain qualifications to be considered for evaluation in the SMART SCALE process, and sponsors must provide specific information for eligible projects. Figure 2.1 illustrates the overall screening process for determining whether a project has been developed enough to assess its benefits according to the SMART SCALE evaluation and scoring process.

## Eligibility Requirements

This section describes the types of projects eligible for SMART SCALE funds, which entities are eligible to submit applications, and specific criteria for funding programs within SMART SCALE.

An eligible entity can apply as long as a portion of the project is located within the boundary of the qualifying entity. An applicant cannot apply for a project entirely outside of the boundary of their jurisdictional authority.

Projects must address a Mid-Term Need identified in VTrans. The process for screening projects based on VTrans needs is described in Section 2.2.

### Applicant Eligibility

The listing of eligible entities, population data and tier/maximum number of applications is available in a spreadsheet that can be downloaded from the SMART SCALE How It Works page.

SMART SCALE projects may be submitted by a range of entities including:

- Counties;

- Cities;

- Towns that maintain their own infrastructure and qualify to receive payments pursuant to § 33.2-319;

- Metropolitan Planning Organizations (MPOs), Planning District Commissions (PDCs);

- Regional funding authorities; and

- Transit agencies that receive state operating assistance from the Commonwealth Mass Transit Fund, as established in § 33.2-1526.1 of the Code of Virginia.

A summary of the entities eligible to submit projects for SMART SCALE is presented below in Table 2.1.

Counties are responsible for transportation in those towns that do not receive maintenance payments. Counties should coordinate with towns and prioritize candidate projects for submission similar to the Secondary Six-Year Plan process.

Counties, cities, and towns that maintain their own infrastructure are eligible to submit applications regardless of the roadway system. Maintenance of the specific roadway system is not a requirement of eligibility.

Table 2.1	Eligibility to Submit Projects

| VTrans Travel Market | Regional Entity (MPOs, PDCs, Transit Agencies)* | Locality (Counties, Cities, and Towns)* |
| --- | --- | --- |
| Corridor of Statewide Significance | Yes | Yes |
| Regional Network | Yes | Yes |
| Urban Development Area | No | Yes |
| Safety | No | Yes |

*Additional resolutions of support may be required. Refer to Resolutions of Support for more information.

Applicants are required to prioritize the applications they submit. The limit on the number of pre-applications and applications allowed per applicant is based on population thresholds, as shown in Table 2.2:

- Localities with a population below 200,000 and MPOs/PDCs/Transit agencies that serve a population below 500,000 may submit a maximum of four applications and five pre-applications.

- Localities with a population above 200,000, and MPOs/PDCs/Transit agencies that serve a population above 500,000, may submit a maximum of ten applications and twelve pre-applications.

A Board member may allow one additional application from a county within their district if (1) the project is located within a town that is ineligible to submit projects and (2) the county in which the town is located will submit the maximum number of applications allowed. Only one such additional application is allowed per district.

Table 2.2	Application Limits by Population

| Localities | MPOs/PDCs/Transit Agencies | Pre-Application Cap | Full Application Cap |
| --- | --- | --- | --- |
| Less than 200,000 | Less than 500,000 | 5 | 4 |
| Greater than or equal to 200,000 | Greater than or equal to 500,000 | 12 | 10 |

The source of population data for cities, counties, and PDCs is the latest University of Virginia Weldon Cooper Center, Demographics Research Group estimates. The data for MPOs and towns is not available from the Weldon Cooper Center and is instead from the latest decennial United States Census. Application limits for transit agencies is determined based on the latest service area population in the National Transit Database (NTD) Transit Agency Profiles. If service area population is not available in NTD, the latest Census data is used to determine population in jurisdictions served by the transit agency.

Note that if an applicant submits more than one project for consideration, as part of the application process, applicants will be asked to rank their submitted projects based on priority. Applicants are encouraged to focus on their highest priority needs as each applicant is limited in the number of applications it can submit.

By majority vote, the CTB may choose to submit up to two projects for evaluation each application cycle.

### Project Eligibility

Several types of projects are considered for SMART SCALE. Highway, transit, rail, road, safety improvements, operational improvements, and transportation demand management projects will be considered.

Standalone studies are not eligible projects. If a study is required for feature readiness, it must be completed by July 15th of the application year and cannot be funded through the app. Future supporting studies, such as NEPA documentation, can be included in the scope but must be estimated as part of the project cost.

Systemwide upgrades are not eligible features.

#### Project Contiguity

Components of a project must be contiguous, proximate, or of the same improvement type. In this context, contiguous adjacent or together in a sequence. Transit stops along a route or intersection improvements along a corridor are considered contiguous.

#### Duplicate Project Components

Applications cannot include project components in the exact location as another submitted application within the same funding round.

The exception to this rule is an application submitted with a scope falling completely within the scope of another application, where all features are exact duplicates but some are removed for phasing. The reduced-scope application cannot have any features not reflected in the full-scope application.

#### Fully Funded Components

Applications cannot include project components that are fully funded through other committed funding sources, such as local funding, non-cash proffers, or previous SMART SCALE rounds. In general, projects that are fully funded in a capital improvement program, a metropolitan planning organization’s transportation improvement program, VDOT/DRPT or NVTA SYIP, or committed by a developer through local zoning approval process will be excluded from consideration in evaluating and rating for SMART SCALE.

There is an exception to this rule for large projects that require flexibility. A fully funded project may be considered under SMART SCALE if the total project cost is reasonably expected to exceed $1 billion and will start procurement prior to the award of the next round of SMART SCALE, but was ineligible for the most recent previous round of SMART SCALE due to project readiness.

Applicants may submit an existing fully funded or committed project with independent utility for SMART SCALE with intention of requesting additional funds to add an additional project component such as landscaping, streetscaping, and/or bicycle and pedestrian infrastructure. In that case, the benefits associated with the fully funded or committed project element(s) will be excluded from consideration in evaluating and rating the project for SMART SCALE.

#### In-Kind Replacement

Applications are not eligible if a majority of the SMART SCALE funding request is related to “in-kind” repair or replacement of existing traffic control devices, asset management (bridge rehabilitation, “bridge-only” bridge replacement projects, pavement repair/replacement, guardrail repair/replacement) or other activities eligible for SGR funding.

Projects that will replace bicycle and pedestrian facilities such as sidewalks, shared-use paths, or bike lanes must have their design upgraded from substandard to standard unless non-SMART SCALE funds are leveraged for the bicycle and pedestrian components. Non-standard materials are not eligible for SMART SCALE funds, and use of such materials shall adhere to IIM-LD-218.

#### Transit and Rail Projects

Eligible SMART SCALE transit and rail projects are capital projects that demonstrate expanded capacity and increase ridership. Maintenance projects, such as asset rehab or replacement, are not eligible under this program.

Eligible transit and rail projects under SMART SCALE are limited to the following:

- Rolling stock and necessary infrastructure for new, enhanced, or expanded fixed guideway transit such as Bus Rapid Transit (BRT), Light Rail Transit (LRT), and Heavy Rail systems, as well as other new or expanded high- capacity transit services. Transit stations, intercity passenger rail stations, transfer facilities, and other passenger facilities that increase ridership or system capacity. New or expanded platforms, platform access, and circulation infrastructure at rail stations to accommodate longer trains or increased train service.

- Multimodal facilities, such as those that accommodate some combination of services (i.e. intercity bus and Amtrak).

- Park and ride facilities with transit service.

- Technology improvements that provide enhanced transit service in high-priority corridors, such as ITS and signal prioritization.

- Enhanced modal connections, such as trails, sidewalks, and bike lanes leading to major transit stations, provided they have a transit connection and enhance transit ridership.

- Maintenance and administrative facilities, when part of a larger service expansion project. Agencies that utilize this provision must clearly describe the new transit or rail service that the facility will support.

- Infrastructure and rolling stock for new/expanded freight rail service.

BRT refers to bus systems or routes that include, at a minimum, dedicated lanes and enhanced stops or stations. High-capacity transit service projects refer to new or expanded trunk routes that provide high-frequency service with headways of 20 minutes or less during peak service hours and serve as the foundation of a fixed-route bus transit system.

The assets or vehicles purchased to provide service must be used along routes included in the application for a minimum of three years from launch.

The following projects do not provide expanded capacity or increase ridership and therefore are ineligible under this program:

- Maintenance equipment and supplies

- Support vehicles

- Administrative technologies

Applicants are encouraged to reach out to DRPT staff if they have questions about transit or rail project eligibility.

### Funding Program Eligibility

Applications for funding through either the HPP or the DGP must relate to projects within the qualifying entity's boundary. Localities and regional planning bodies may submit joint applications for projects that cross boundaries.

For both programs, projects, and strategies must be screened, evaluated, and selected according to the process established pursuant to SMART SCALE.

The Virginia Code, § 33.2-370, specifies that projects applying for HPP funds must address a VTrans need on a Corridor of Statewide Significance or Regional Network. VTrans need requirements are shown in Table 2.3.

Table 2.3	Funding Program Eligibility

| VTrans Travel Market | High Priority Projects Program | District Grant Program |
| --- | --- | --- |
| Addresses Corridor(s) of Statewide Significance Need | Yes | Yes |
| Addresses Regional Network(s) Need | Yes | Yes |
| Improvement to Support Urban Development Area(s) | No | Yes |
| Addresses Identified Safety Need | No | Yes |

The CTB’s SMART SCALE Prioritization Process Policy further specifies HPP eligibility, that at least one of the features identified in Table 2.4 must be selected in the SMART Portal application. Alternatively, an application is eligible for HPP funds if the proposed improvements are identified as the preferred alternative of one of the following studies:

- STARS

- Pipeline

- Arterial Management Plan

- VDOT/MPO/Transit/Local study with components equivalent to one of the previously listed studies, completed in coordination with VDOT staff, and meeting the definition of “regionally significant” in accordance with 23 CFR 450.104.

Table 2.4	Features Required for HPP Eligibility

| Feature Category | Feature Name |
| --- | --- |
| Highway | Add New Through Lane(s); Roadway on New Alignment; Managed Lane(s) (HOV/HOT/Shoulder); Improve Grade Separated Interchange; Ramp Improvements; Innovative Interchange; New Interchange, Non-Limited Access Facility; New Interchange, Limited Access Facility; New Bridge |
| Transit | Rolling Stock for New/Expanded High-Capacity or Fixed-Guideway Route; Infrastructure for New/Expanded High-Capacity or Fixed-Guideway Route; Construct or Expand Transfer Center or Maintenance/Administrative Facility |
| Rail | Rolling Stock for New/Expanded Rail Transit Service; Infrastructure for New/Expanded Rail Transit Service; Construct New Rail Transit Station; Improve Existing Rail Transit Station; Construct or Expand Rail Maintenance/Administrative Facility; Rolling Stock for New/Expanded Passenger Rail Service; Infrastructure for New/Expanded Passenger Rail Service; Construct New Passenger Rail Station; Improve Existing Passenger Rail Station; Rolling Stock for New/Expanded Freight Rail Service; Infrastructure for New/Expanded Freight Rail Service |

Figure 2.1	Eligibility, Readiness, and Needs Screening Process

Pre-Application Coordination

Does project address a need in VTrans for COSS, Regional Network, UDA, or Safety?

Refer to VTrans Screening Process section.

Provide information on alternative funding program or develop project for reconsideration

Is there enough time to refine scope and estimates and/or compile needed information before application deadline?

Commonwealth will work with applicant to collect data and/or develop assumptions

Does submitting entity meet Eligibility Requirements?

Develop schedule to conduct analysis needed to evaluate the following cycle

No

Does the project have a reasonable and clear project scope, sketch, schedule, and cost estimate? Refer to Project Preparation section.

Yes

Prepare SMART SCALE project application for full application submission

Is there sufficient information and/or data to assess project benefits? Refer to  Project Readiness – Planning Requirements section.

No

No

Via an internal QA/QC review from DRPT and/or VDOT, followed by an internal Central Office OIPI and/or VDOT review

No

Yes

Yes

No

Yes

Yes

## VTrans Screening Process

Screening for transportation needs identified in Virginia’s Transportation Plan (VTrans), as established by § 33.2-353, is a critical component of SMART SCALE. VTrans screening links the planning process to the programming process, ensuring that the transportation goals of the Board are advanced. Transportation needs identified in VTrans are referred to as VTrans Mid-term Needs.

All project funding applications submitted for the SMART SCALE process must be consistent with one or more Mid-term Needs identified in VTrans, which identifies critical safety and capacity related needs for the following four travel markets:

- Corridor of Statewide Significance (CoSS) – 12 corridors that include highways, railroads, and seaport and airport facilities that move people and goods within and through Virginia, serving primarily interregional and long-distance travel;

- Regional Networks (RN) – 15 Regional Networks that are based on designated Metropolitan Planning Organizations (MPOs) within the Commonwealth, serving primarily intraregional travel;

- Urban Development Areas (UDA) – this travel market includes: (1) multimodal infrastructure within over 200 designated growth areas based on local initiatives pursuant to § 15.2-2223.1; and (2) locally-identified Industrial and Economic Development Areas (IEDA) included in Virginia Economic Development Partnership’s (VEDP) Virginia Business Ready Sites Program (VBRSP) (§ 2.2- 2238 C) tier 3 or higher; and,

- Statewide Safety – entire roadway network in the Commonwealth.

In January 2020, the CTB adopted the Policy for the Identification of VTrans Mid-term Needs, which identifies criteria and thresholds for needs under each of the four travel markets listed above.

The Policy for the Identification of VTrans Mid-term Needs was operationalized to identify VTrans Mid-term Needs in 2025. Due to ongoing planning studies, the 2023 VTrans Mid-term Needs are also accepted.

The identified VTrans Mid-term Needs can be accessed using Interact VTrans, an interactive mapping application developed for viewing, downloading, and querying VTrans Mid-term Needs as well as other relevant datasets.

VTrans Mid-term Needs for UDAs and IEDAs are identified on a rolling basis as localities designated UDAs, or IEDA sites based on VEDP’s Business-Ready Sites Program achieve Tier 3 or higher. Applicants should contact OIPI’s Statewide Transportation Planning (STP) Section and note any potential UDA or IEDA status changes in their application. April 1st, 2026 is the deadline for establishing a new UDA or conveying an updated readiness tier for an IEDA to OIPI to be considered for the SMART SCALE application intake in 2026.

Similarly, applicants can propose safety improvements to address a safety issue not identified as a 2023 or 2025 VTrans Mid-term Need based on a safety analysis/study that includes a purpose and need statement, AADT traffic data, field review observations, geometric design review, alternatives considered, preferred alternative, expected benefits, and a brief summary of conclusions. The project location must have had at least three Fatal or Injury crashes at the intersection or segment over the last five years for it to be consistent with the CTB’s VTrans Mid-term Needs Identification Policy.

In such instances, applicants should select “Yes” for the following option in the SMART Portal under the Location Pearl: “Do you have a safety study that meets the requirements of a Statewide Safety Need as outlined in the SMART SCALE Technical Guide?”

Project applicants are required to include the following components in their application and demonstrate how their proposed project meets one or more VTrans Mid-term Needs:

- Identify one of the four relevant travel markets;

- Identify one or more VTrans Mid-term Needs; and,

- Describe how the project purpose meets one or more identified VTrans Mid-term Needs.

Each project funding application is reviewed by sets of reviewers: (1) VDOT District or DRPT staff; and (2) OIPI STP Section to ensure that the proposed improvement(s) meet one or more relevant VTrans Mid-term Needs. If a project does not address an identified need in VTrans, it is screened out and not considered for validation or scoring.

## Application and Validation Process

Applicants are encouraged to coordinate with VDOT and DRPT in advance of the pre-application opening date. Early coordination allows applicants to more effectively develop their applications and enables VDOT and DRPT to plan for the appropriate level of staff technical assistance, ensuring a smooth evaluation process.

### Pre-Application Coordination and Submission

In addition to early coordination with VDOT and DRPT, applications should make use of pre-SYIP project development tools like P4P and the Pre-Scoping Module. The SMART Portal online application tool will open on March 1st. All candidate projects must have pre-applications submitted by April 1st, and no new applications will be accepted after April 1st. The number of applications that each applicant can submit is given in Table 2.2.

To facilitate VDOT and DRPT staff assistance for application development, pre-applications should include basic project information. The project location and major scope items should not be changed after pre-application submission. The pre-application must identify if projects meet a VTrans Mid-term need, are eligible and ready before submission, and provide advance knowledge of the number and type of applications. Project Sponsors will be notified prior to submission if their application meets a VTrans Mid-term Need and is eligible. OIPI, VDOT and DRPT will strive to complete VTrans screening and eligibility determinations early depending on when information is provided in the SMART Portal. See the SMART Portal User Guide for detailed requirements and guidance.

The SMART Portal warnings for different project features selected are outlined in Table 2.5. At the pre-application submission, draft versions of documents are acceptable. In order to ensure that document requirements and timelines are communicated effectively, the Portal will prompt the applicant to check a box acknowledging the requirements for each selected feature and confirming that the necessary documents will be completed before the July 15th deadline. For certain high-risk documents such as Interchange Access Reports, the prompt will include a list of VDOT staff who must be engaged in the document creation process before the April 30th deadline. These acknowledgements must be completed by the applicant for the pre-application to be submitted.

### Project Preparation

Projects submitted as candidates for SMART SCALE will be held to a basic standard of development to ensure they meet basic readiness criteria and have sufficient detail to be evaluated and scored. Additionally, all project submissions must comply with relevant federal, state, and CTB policies. All projects that are eligible for federal aid funds shall be developed as federally eligible projects. VDOT and DRPT intend to support project sponsors prior to application submission to help project sponsors understand and meet expectations.

SMART SCALE project applications must include the following information.

#### Project Description Requirements

The project description must reflect all project features associated with a project and describe the limits of the project including its physical and operational footprint. The description should focus on the scope of the project and not why the project is being pursued or the benefits of the project.

#### Sketch Requirements

All projects are required to have a conceptual sketch that displays and locates the project elements described in the detailed project description. The sketch should show a plan view of the project in its completed form and clearly articulate all new features that are proposed. The sketch should be drawn to scale and over the latest available aerial imagery. Bicycle/pedestrian and transit elements, including crosswalks and bus stop improvements, must be shown in the sketch to receive scores in those categories. If available, applicants should upload developed detailed design plans for application review purposes; however, detailed design plans are not acceptable replacements for a project sketch.

#### Schedule

At a minimum, the schedule should clearly define the expected process for further project development, including key milestones, work activities, related activities, and approvals/approval timelines. The schedule should be realistic and reflect the complexity of the project. For any future planned phase start date for which funding is requested, the applicant should assume a start date no earlier than August 1st of the first available fiscal year of funding. This information will be used in validating project costs and schedules. Actual dates may be earlier or later depending on several project-specific factors such as federal and/or state phase authorization requirements (ex. required TIP/STIP actions, project administration agreements) and the availability of funding by fiscal year.

#### Planning Study Requirements

At a minimum, a planning assessment/study, operational analysis, and/or safety assessment should be prepared prior to applying for SMART SCALE funds. The provided assessment/analysis should reflect the candidate project.

Projects that are proposed to address a safety issue not identified as a VTrans safety need (Refer to Section 2.3) shall include a safety analysis/study that includes a purpose and need statement, AADT traffic data, field review observations, geometric design review, alternatives considered, the preferred alternative, expected benefits and a summary of conclusions.

The level of detail of the analysis/study will vary based on the project's complexity; however, project types with greater requirements are detailed later in this section. Required supporting documents must have been completed or updated within 10 years of the August 1st submission deadline. Refer to Table 2.5 for the full list of readiness requirements by project type.

#### Cost Estimates

At a minimum, the cost estimate should be as realistic as possible. It should account for applicable allowances, risks, and contingencies based on the size, complexity, and level of design of the project. Projects should not be divided/segmented to the extent that they no longer have logical termini or independent utility. Cost estimates shall adhere to the procedures outlined in the latest version of the VDOT Cost Estimating Manual. All cost estimates shall be prepared with the assumption that the projects will be administered by VDOT.

Cost estimates will be entered in the SMART Portal in several components including defined costs, allowances, risk-based contingency, and construction engineering and inspection (CEI) as appropriate. Inflation will be applied to each phase estimate uniformly within the SMART Portal based on the proposed start date for each phase of work. Furthermore, projects must meet the relevant federal requirements for consistency with adopted Constrained Long Range Plan (CLRP) in order to make use of funding received through SMART SCALE and to advance in project development.

Design Waivers (DW) and Design Exceptions (DE) can be acceptable assumptions to include as part of SMART SCALE project submission. The applicant must provide documentation addressing the requirements of IIM-LD-227 including support from VDOT staff. This policy is to address concerns regarding DWs and DEs which are not formally approved at the time of intake for SMART SCALE, and formal approval would only occur in future PE phase as part of project design if funded. Additional guidance on DWs and DEs can be found on the SMART SCALE Resources page. Applicants may satisfy the documentation requirement with a completed SS04 Design Waiver / Design Exception Summary Form which can be found on the SMART SCALE Resources page.

Projects with an estimated total cost greater than $100 million are required by both state and federal code to have a financial plan. If selected for funding, the initial project financial plan will be required prior to federal authorization of construction phase funding. The financial plan document provides reasonable assurance that there will be sufficient funding available to implement and complete the entire project as planned. Additional information on financial plan requirements can be found on the VDOT Budget and Financing page.

The estimated cost of the project is a critical input used to determine each project’s SMART SCALE score and ranking. Prior to submitting project applications, applicants should work in conjunction with VDOT and DRPT staff to develop reliable cost estimates as part of the application process. Increases in project cost and SMART SCALE funding requests, could result in reevaluation of the project and potentially a loss of funding as described in Section 5.3.

Phase estimates should account for the total cost of the phase to include costs of any previous work or accomplishments (i.e., life to date or expected expenditures as of the time of application submission) to date on existing phases. To the extent possible, right-of-way phase costs should attempt to exclude the value of donated land or easements or other rights-of-way phase-related in-kind contributions. If such aspects are included as a part of the phase’s cost estimate, the applicant should denote that the value of such items is reflected as “Local Funds” in the Project Funding Sources described below.

Franchise agreements for right-of-way conveyance should not be assumed even if the property is being donated by the applicant or other government agency. Cost estimates should also include the administrative and inspection costs for any proposed right-of-way acquisition. For more information about right-of-way costs, refer to the Prepare Cost Estimates section of the SMART SCALE Resources page.

All cost estimates will be reviewed and validated by VDOT and DRPT staff. If there are disagreements pertaining to proposed cost estimates between an applicant and VDOT, the relevant VDOT District Engineer will provide final approval on any proposed project costs. For rail and transit projects, the DRPT Director (or their designee) shall provide approval on any proposed project costs.

#### Leveraged Funding

Committed funds cover the difference in total project cost and SMART SCALE request so that the project is fully funded through construction or equivalent delivery phase. By Code, all SMART SCALE projects are required to demonstrate full funding within the six-year horizon of the Six-Year Improvement Program (SYIP); therefore, all funding required to deliver the project's cost must be identified in the SYIP at the time of project selection and approval. Applicants are encouraged to identify other sources of funding (local, regional, proffers, other stated/federal funds) to reduce the amount of funding being requested via SMART SCALE.

For any leveraged funding listed on the application that has not yet been identified in the Six-Year Improvement Program (SYIP) or officially applied for via processes outside of the SMART SCALE process at the time of application submission, such funding should be noted as “local” funding. Applicants must submit a letter of commitment that they are responsible for such committed funds even if the original source of the funds becomes or is no longer available.

- Ex: Listing anticipated or future applications for funding outside of the SMART SCALE process will result in a commitment of local funds being required until such time funds become available.

- FTA CIG (Capital Investment Grants Program) funding may also be considered as leveraged funds. See Transit and Rail Project Readiness for more information.

The SMART SCALE process is not intended to replace other committed funding sources such as local/regional funding, proffers, and/or other committed state or federal funding sources. In general, projects that are fully funded in a capital improvement program, a metropolitan planning organization’s transportation improvement program, VDOT/DRPT or NVTA SYIP, or required to be paid by a developer as a result of a local zoning process will be excluded from consideration in evaluating and rating for SMART SCALE. To ensure that a proffer is accepted as other committed funds, it needs to be void of language that references a specific project (or project element with independent utility) and instead should only apply to a general area or corridor. If the applicant submits a project with proffered conditions and wants HPP or DGP funding in lieu of the proffered improvements, the proffer must have been legally rescinded or terminated before the project can be submitted.

The CTB may waive this requirement for projects that:

- have an anticipated total cost in excess of $1 billion; and

- were not eligible for submission in the previous round of SMART SCALE due to readiness considerations but initiated procurement prior to award of the current round of SMART SCALE.

If a fully funded project is submitted with additional features that are not yet funded, the benefits associated with the fully funded or committed project element(s) will be excluded from consideration in evaluating and rating the project benefits for SMART SCALE.

Other committed funds must have at least been applied for at the time of the SMART SCALE application submission.

- Future applications for funding provided by the CTB will not be considered leveraged or committed funds. This includes but is not limited to Revenue Sharing, SGR, TA, VHSIP, IOEP, Innovation and Transportation Technology Fund, or other application-based or discretionary funding controlled by the CTB.

- Future applications for funding not provided by the CTB, such as MPO controlled, regional funding, or other grant funding sources outside of CTB selection purview, must be supported by a local funding commitment at the time of application as this forms the basis for programming full funding for a project in the SYIP at the time of selection and approval.

### Screening and Validation (Pre- and Post-Application Submittal)

All submitted pre-applications will be screened based on the following three items: 1) project eligibility, 2) project readiness, and 3) project meeting a VTrans Mid-term Need adopted by the CTB. Depending on the completeness of available data, the VDOT and DRPT staff may request additional information or identify issues that need to be resolved. Final submitted applications are reviewed by internal technical staff and must be fully validated to move forward into the evaluation and evaluating process. Validation helps to ensure the information in the application is accurate, reasonable, and consistent with CTB policies.

If there is disagreement concerning the cost estimate or other application data that impacts the evaluation that cannot be resolved between the applicant and VDOT/DRPT SMART SCALE Point of Contact, the applicant may request resolution from the VDOT District Engineer/Administrator or the DRPT Director.

Based on the review and validation by internal technical staff, a project application may be recommended to not advance to evaluation since the project type of applicant is not eligible for SMART SCALE or the project has been determined to not meet project readiness requirements or lacks sufficient detail to calculate project benefits.

Certain projects that are based on conceptual planning-level recommendations and have not been formally scoped or defined may require additional planning/pre-scoping level work before their benefits can be adequately assessed according to the SMART SCALE factors and measures. Planning and pre-scoping resources exist within VDOT, DRPT, localities, regional planning bodies, and some other entities (e.g., SPR, PL, Pre-scoping, FTA 5303, FTA 5304, etc.). However, resources are unlikely to be sufficient to fund every potential request for assistance for project development related to the SMART SCALE process. Additional information on project eligibility and project readiness is included in Section 2.4.

### Readiness Gate Validation Process

To improve communication and ensure that document requirements are met in a timely fashion, applications must clear up to three checkpoints, or readiness gates, based on the selected features and project location. These gates are completed in the SMART Portal and are designed to formalize the staff review process. Additional information including a list of readiness gate requirements for each feature can be found in Appendix H: Readiness Gates.

#### Gate 1 (Applicant Responsibility): Pre-Application Submission

While creating the initial pre-application, applicants will be provided with the supporting document requirements for each selected feature as well as a list of VDOT or DRPT staff required to be engaged in the development of certain documents before the April 1st pre-application submission deadline. Applicants must check a box to acknowledge the requirements for the pre-application to be submitted.

#### Gate 2 (VDOT/DRPT Responsibility): Pre-Application to Full Application Conversion

For certain high-risk documents such as Interchange Access Reports, VDOT or DRPT staff will check a box during pre-application screening confirming that they were engaged by the applicant in the creation of the document and that the document will support the associated application. All high-risk documents must have staff concurrence before the pre-application can be converted to a full application.

#### Gate 3 (VDOT/DRPT Responsibility): Full Application Submission

For all supporting documents, VDOT or DRPT staff will verify during the full application process that they have reviewed the document and agree that it fulfills the requirements of the associated feature, subject to executive review. All supporting documents must be submitted by July 15th and have staff confirmation before the full application can be submitted by the August 1st deadline.

### Application Withdrawal

If an applicant wishes to withdraw an application for any reason, the applicant should notify District staff of the decision to withdraw, then submit a comment in the SMART Portal within the application they wish to withdraw. The comment should be labeled “All Sections” and should state the intention to withdraw the application and provide a reason for the withdrawal.

If an applicant wishes to revoke a withdrawal, they must discuss the decision with District staff to ensure that the application can be completed and screened in a timely manner. VDOT and OIPI staff must provide approval before withdrawal can be revoked. If approval is provided, OIPI staff will revert the application’s status and the applicant should submit a new comment in the SMART Portal. The comment should be labeled “All Sections” and should state the revocation and provide the date of staff approval.

## Project Readiness and Planning Requirements

In order to reduce risk to changes in project scope or budget and to ensure that a project can advance to construction, projects must demonstrate a certain level of readiness. This section guides the required level of planning and supporting documentation needed for projects to be considered and evaluated for SMART SCALE. All projects must include a detailed description for each project feature that focuses on the scope of the project and not the benefits of the project.

The following guidelines will be used to assist the applicant in providing a complete and accurate application regarding specific project types. Applicants are encouraged to coordinate with VDOT and DRPT staff for assistance in determining and/or supporting the development of project readiness analysis and documentation. If the required level of planning and supporting documentation has not been completed, the project application will be excluded from consideration in evaluating and rating in SMART SCALE. Supporting documentation will be required for application submission, as shown in Table 2.5. If such documentation needs to be updated during the project development process, this would be considered an eligible project expense and should be included in the project’s cost estimate.

While each document requirement must be fulfilled, it is not always necessary to provide a separate document for each feature. For example, a STARS or Pipeline study can fulfill the operational and alternatives analysis requirements for a variety of features along a corridor. Similarly, an Interchange Access Report can fulfill the Signal Justification Report requirement for any signals planned as part of the interchange improvement project. Applicants should coordinate with VDOT and DRPT staff to determine whether a study can be used to fulfill multiple document requirements simultaneously.

Table 2.5	Application Warnings for Project Features Selected

| Project Feature Selected | Warning Message |
| --- | --- |
| Construct Shared-Use Path; Construct Sidewalk; Construct or Improve Grade Separated Bike/Pedestrian Crossing; Access Management; Improve Rail Crossing; Improve or Replace Existing Bridge(s); New Bridge; Roadway Reconstruction/Realignment; Shoulder Improvement(s); Traffic Signal Modification; Widen Existing Lane(s) (No New Lanes); Includes In-Plan Utility Betterment; Includes Utility Relocations; Right-of-Way/Easements acquisition required | None |
| Add New Through Lane(s); Managed Lane(s) (HOV/HOT/Shoulder) | Provide a Planning Study/Safety Study, which includes an operational analysis and documents a preferred alternative that is consistent with the scope described in the application to support this feature. If a major widening (two or more lanes), the planning study must include an alternatives analysis that considers improvements without widening. |
| Construct or Improve Turn Lane(s) | If constructing a new turn lane, provide turning movement counts. |
| Roadway Reconfiguration | Provide a traffic operational analysis (i.e. HCS, Synchro), which documents a preferred alternative that is consistent with the scope described in the application to support this feature. |
| Roadway on New Alignment | Provide a Planning Study/Safety Study, which includes an operational analysis and documents a preferred alternative that is consistent with the scope described in the application to support this feature. The study must include an alternatives analysis that considers improvements not on a new alignment. |
| Intersection Other; New Intersection | If on a Corridor of Statewide Significance or the Arterial Preservation Network and modifying the intersection configuration, provide a completed iCAP assessment tool or documentation demonstrating adherence to IIM-TOD-397. |
| Innovative Intersection(s) | Provide a traffic operational analysis (i.e., HCS, Synchro), which documents a preferred alternative that is consistent with the scope described in the application to support this feature. If on a Corridor of Statewide Significance or the Arterial Preservation Network, provide a completed iCAP assessment tool or documentation demonstrating adherence to IIM-TOD-397. |
| New Traffic Signal | Provide an approved signal justification report for your project to support this feature. |
| ITS Improvement(s) / Advanced Signal Control | If a corridor-level Advanced Signal Control project, provide a Planning Study/Safety Study which includes an operational analysis and documents a preferred alternative that is consistent with the scope described in the application. |
| Ramp Improvement(s) | Provide a draft or final Operational and Safety Analysis Report (OSAR) that includes an alternatives analysis and supports the proposed alternative. A signed framework document must be uploaded prior to pre-application submittal. The report shall address the appropriate elements described in IIM-LD-200 and Traffic Operations and Safety Analysis Manual (TOSAM) guidelines for the minor access modifications related to ramps, ramp termini, and traffic control. SMART SCALE readiness requirements exempt acceleration and deceleration lane extensions, but an OSAR or similar study could be required by VDOT if selected for funding. |
| Improve Grade-Separated Interchange; Innovative Interchange | Provide a draft or final Interchange Access Report (IAR) or Operational and Safety Analysis Report (OSAR) that includes an alternatives analysis and supports the proposed alternative. A signed framework document must be uploaded prior to pre-application submittal. The report shall address the appropriate elements described in IIM-LD-200 and Traffic Operations and Safety Manual (TOSAM) guidelines for the proposed access modifications. |
| New Interchange, Limited Access Facility; New Interchange, Non-Limited Access Facility | Provide a draft or final Interchange Access Report (IAR) that includes an alternatives analysis and supports the proposed alternative. A signed framework document must be uploaded prior to pre-application submittal. The report shall address the appropriate elements described in IIM-LD-200 and Traffic Operations and Safety Manual (TOSAM) guidelines for a new interchange. |
| Highway Other | This feature should only be selected when the project feature doesn't fit into another feature. Examples may include improving pavement markings and/or signage, concrete barriers, overhead signage, or lighting. |
| Construct or Improve Bicycle Facility | The details of this feature must satisfy the facility selection criteria provided on pages 14-15 of the Road Design Manual Appendix A(1) - VDOT Complete Streets: Bicycle and Pedestrian Facility Guidelines, Bus Stop Design and Parking Guidelines. |
| Construct or Improve At-Grade Bike/Pedestrian Crossing | If improving an uncontrolled approach or mid-block crossing and an engineering study is required for the location by IIM-384, provide a completed SMART SCALE Uncontrolled Crossing Study form, available on the Resources page of the SMART SCALE website. |
| Bike/Pedestrian Other | This feature should only be selected when the project feature doesn't fit into another feature. Example includes pedestrian lighting along a shared-use path. |
| Rolling Stock for New/Expanded High-Capacity or Fixed-Guideway Route; Infrastructure for New/Expanded High-Capacity or Fixed-Guideway Route | Provide existing stop or route level ridership data. Provide projected stop or route level ridership data. Provide a planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right-of-way acquisition. Provide documentation from the affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years. For new fixed guideway projects, provide documentation of an identified locally preferred alternative. Fill out the Transit Pearl for your project at full application. |
| Construct or Expand Transfer Center or Maintenance / Administrative Facility | Provide existing stop or route level ridership data. Provide projected stop or route level ridership data. Provide a planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right-of-way acquisition. Provide documentation from the affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years. Fill out the Transit Pearl for your project at full application. |
| Convert Existing Lane to Bus-only Lane (Re-Striping Only) | Provide existing stop or route level ridership. Provide a traffic operational analysis (i.e. HCS, Synchro), which documents a preferred alternative that is consistent with the scope described in the application to support this feature. Fill out the Transit Pearl for your project at full application. |
| Construct New Bus Stop, Improve Existing Bus Stop; Other Transit Technology Improvements | Provide existing stop or route level ridership data. Fill out the Transit Pearl for your project at full application. |
| Rolling Stock for New/Expanded Freight Rail Service; Infrastructure for New/Expanded Freight Rail Service | Provide a Planning Study including conceptual (10%) design plans that document a preferred solution consistent with the project scope, carload projections with expected origins/destinations, location of the diversion from roadway to rail, and improvements needed to enable the diversion. Fill out the Transit Pearl for your project at full application. |
| Rolling Stock for New/Expanded Rail Transit Service; Infrastructure for New/Expanded Rail Transit Service; Rail Transit Other | Provide existing stop or route level ridership data. Provide projected stop or route level ridership data. Provide a planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right-of-way acquisition. Provide documentation from the affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years. For new fixed guideway projects, provide documentation of an identified locally preferred alternative. Fill out the Transit Pearl for your project at full application. |
| Construct New Rail Transit Station; Improve Existing Rail Transit Station; Construct or Expand Rail Maintenance / Administrative Facility | Provide existing stop or route level ridership data. Provide projected stop or route level ridership data. Provide a planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right-of-way acquisition. Provide documentation from the affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years. Fill out the Transit Pearl for your project at full application. |
| Rolling Stock for New/Expanded Passenger Rail Service; Infrastructure for New/Expanded Passenger Rail Service; Construct New Passenger Rail Station, Improve Existing Passenger Rail Station | Provide existing stop or route level ridership data. Provide projected stop or route level ridership data. Provide a planning study that includes the following information, as applicable: route alignment, proposed stops, and draft schedule. Provide conceptual (10%) design plans consistent with the project scope. Fill out the Transit Pearl for your project at full application. |
| Improve Park and Ride Lot, New Park and Ride Lot | Include a project sketch that depicts the lot location, boundaries, entry and exit points, parking space layout, increased number of parking spaces, transit circulation, and amenities where applicable. |
| New/Expanded Vanpool or On-Demand Transit Service | Upload a feasibility study, including ridership projections. |
| TDM Other | This feature should only be selected when the project feature doesn't fit into another feature. Examples include ridesharing or teleworking features. |
| In-Kind Replacement | This feature should only be selected when the project replaces an existing component in-kind, meaning no capital improvement is made to that component. Significant in-kind replacement is not eligible unless reconstructing a component to accommodate an eligible feature. |
| Proffered Physical Commitments | This feature should only be selected to describe specific improvements in a proffered agreement. Proffered funds should not be included in this feature. |

### Grade Separation Projects

#### Grade Separation on Limited and Non-Limited Access Facilities

Proposed new grade separated interchanges on existing limited and non-limited access facilities require a draft or final Interchange Access Report (IAR) that includes an alternatives analysis and supports the proposed alternative. The report shall address the elements described in IIM-LD-200 and Traffic Operations and Safety Manual (TOSAM) guidelines for a new interchange. A signed LD-459 framework document must be provided with the pre-application, and concurrence of the appropriate District and Assistant State Location and Design Engineer is required. FHWA coordination may be required. For all interchange projects, VDOT needs to understand the specific interchange configuration or modifications proposed for funding in order to calculate the benefits.

#### Improvements to Grade-Separated Interchanges

Improvements to grade-separated interchanges require a draft or final Interchange Access Report (IAR) or Operational and Safety Analysis Report (OSAR) that includes an alternatives analysis and supports the proposed alternative. The report shall address the appropriate elements described in IIM-LD-200 and Traffic Operations and Safety Manual (TOSAM) guidelines for the proposed access modifications. A signed LD-459 framework document must be provided with the pre-application, and concurrence of the appropriate District and Assistant State Location and Design Engineer is required. FHWA coordination may be required. SMART SCALE readiness requirements exempt acceleration and deceleration lane extensions, but an OSAR or similar study could be required by VDOT if selected for funding.

#### Innovative Interchanges

The Innovative Interchange feature is intended to capture several different types of projects:

- Constructing new innovative interchanges; these are subject to the same readiness requirements as the New Interchange features and must be supported by a draft or final IAR.

- Converting existing interchanges to an innovative interchange configuration, or improving an existing innovative interchange. These are subject to the same readiness requirements as the Improve Grade-Separated Interchange and must be supported by a draft or final IAR or OSAR.

### New Traffic Signals

Proposed new traffic signals must meet VDOT spacing standards and require a VDOT-approved traffic signal justification report satisfying the requirements of IIM-TE-387 to justify their use as the appropriate traffic control method at the proposed location. The signal justification (including warrants analysis and evaluation of alternatives to signalization) must be uploaded to the SMART Portal as part of the project documentation.

If a project proposes to convert an existing signalized intersection to an innovative intersection that includes a relocated or additional signalized intersection, such as a signalized RCUT, an SJR is not required to justify the new signal for SMART SCALE readiness. If funded, the project will still require an SJR during development.

### Advanced Signal Controllers

Proposed installation of advanced signal controllers (adaptive, transit pre-emption, etc.) must include a corridor study or operational analysis to meet readiness requirements. The study must include analysis with supporting models and/or simulation outputs from a VDOT-accepted software (HCS, Synchro, VISSIM, etc). The documentation should also demonstrate operational or safety benefits from the proposed improvements. The planning study or operational analysis must be uploaded to the SMART Portal as supporting documentation. If a planning study or operational analysis has not been conducted then the project will be screened out for readiness and will be excluded from consideration in scoring and rating for SMART SCALE.

### Roadway on New Alignment

An applicant that proposes the construction of a new roadway must provide a planning and/or safety study to support this feature documenting a preferred alternative that is consistent with the scope described in the application. The planning study must include an alternatives analysis that considers improvements, not a new alignment.

### New Access Point(s) Adjacent to an Interchange

Minimum spacing standards for commercial entrances and intersections on crossroads near an interchange are defined in Appendix F of the VDOT Road Design Manual. The minimum distance required is 750 feet to the first crossroad entrance on the right from the end of the off-ramp. Additionally, 750 feet is required from the last crossroad entrance on the right to the start of an on-ramp terminal. The minimum distance for a four-legged intersection is 1320 feet from the end of the ramp terminal on the crossroad. There are additional standards for offset entrances and crossovers on the crossroad, and can be obtained in Appendix F. If access management standards are not met, an operational assessment following VDOT’s Traffic Operations and Safety Analysis Manual is required to demonstrate that the proposed improvement does not impair interchange operations and safety.

### Widening Projects that Add New Through Lane(s)

For the purposes of SMART SCALE applications, a major widening is defined as the addition of two or more general-purpose through lanes. An applicant that proposes a major widening must demonstrate that alternatives to optimize the existing capacity have been evaluated as part of the planning process, and that the alternatives analysis results were used in making the decision on the preferred alternative. The preferred alternative must be consistent with the scope described in the application.

### Intersection Reconfigurations

VDOT established the Virginia Intersection and Interchange Control Assessment Program (iCAP) in IIM-TOD-397 to screen intersection and interchange alternatives efficiently and holistically. Virginia iCAP aims to determine the most effective intersection or interchange ramp termini control configuration that improves traffic operations, enhances safety and access management, and accommodates all modes of travel. By implementing this program, VDOT ensures consistency, transparency, and objectivity in the decision-making process.

To meet the requirements of SMART SCALE readiness, applicants must provide documentation demonstrating their adherence to IIM-TOD-397 for any new or modified intersection, along a Corridor of Statewide Significance or VDOT's established Arterial Preservation Network. The required documentation is a completed Virginia iCAP Assessment Tool. This spreadsheet shall be uploaded in the SMART Portal as part of the required project documentation. Additionally, this completed iCAP assessment tool is required for any new traffic signals proposed along VDOT-maintained roadways.

Intersection improvements limited to the following are exempt from this requirement:

- Addition or extension of turn lanes.

- Upgrade of pavement markings or traffic control devices.

- Installation of bicycle or pedestrian accommodations, such as crosswalks, pedestrian signals, sidewalks, shared use paths, or bike lanes.

A VDOT-led study completed before the adoption of the iCAP is considered to be in compliance with this readiness requirement if:

- the study screened a range of intersection designs based on safety, congestion, ped/bike accommodation, and cost;

- a detailed analysis was performed to narrow down and select the preferred alternative; and

- the proposed improvement in the SMART SCALE application is consistent with the study's preferred alternative.

By following the process outlined in IIM-TOD-397, applicants can ensure that their projects align with the program's objectives and contribute to the overall improvement of transportation infrastructure in Virginia.

### Uncontrolled Bike and Pedestrian Crossings

When a project includes a new pedestrian crossing at an uncontrolled approach, including mid-block crossings, applicants should review IIM-TE-384 to determine the screening and study requirements relevant to the proposed crossing location. All projects with pedestrian crossings at uncontrolled approaches must include a completed SS02 SMART SCALE Uncontrolled Crossing Study document. If the proposed crossing requires an engineering study per IIM-TE-384.1, the SS02 form will fulfill the requirement and support the crossing. If the screening process included in the IIM indicates that the proposed location is not eligible for a marked crosswalk, the feature will be considered ineligible for SMART SCALE.

The SS02 form is NOT required for new or improved crossings at signalized intersections or on stop-controlled approaches. For new crossings at stop-controlled approaches, applicants should evaluate the intersection geometry to ensure that the existing STOP bar can be set back far enough to accommodate the crossing while maintaining the minimum safe sight distance.

### Park and Ride Project Readiness

Projects that include park and ride lot(s) should include a project sketch that depicts the lot location, lot boundaries, entry and exit points, parking space layout, increase in number of parking spaces, transit circulation, and amenities where applicable. Leased park and ride lots are permitted with the above requirements and a letter of commitment from the parking lot owner.

### Transit and Rail Project Readiness

All applications with a transit or rail component can be classified as either Transit Primary or Transit Secondary. A project is classified as Transit Primary if its principal improvement type includes the implementation of major capital transit components. Examples of Transit Primary projects include rolling stock, the construction of BRT stations, new or expanded high-capacity transit service, or the construction of a transit customer, maintenance, or administrative facility.

A project is classified as Transit Secondary if its principal improvements are roadway modifications and access management specifically designed to enhance existing transit operations (e.g., dedicated transit lanes, signal priority). This classification also applies if the project only includes minor bus stop improvements. Readiness requirements will vary on whether an application is Transit Primary or Secondary.

All applications with transit features must submit existing ridership data from the most recently completed fiscal year. Stop-level ridership, providing average weekday ridership (boardings) for each transit stop is preferred; however, route-level ridership with average weekday ridership for the entire route is acceptable. Ridership data must have a clear description of the data format and calculation methods used, including the following details:

- Level of data specification (stop-level or route-level)

- Timeframe for the ridership figures (i.e., annual, average, weekday)

- Period of time over which the data was collected

#### Bus Transit and Rail Transit Projects

Transit applications that include new rolling stock or infrastructure for a bus or rail transit route must include the following planning documents:

- stop-level or route-level ridership projections for a single fiscal year seven years in the future.

- a planning study including route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right of way acquisition; and

- documentation from affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years.

Projects that propose new fixed-guideway transit service must provide documentation of an identified Locally Preferred Alternative.

Projects that convert an existing roadway lane to a bus-only lane must include a traffic operational analysis which documents a preferred alternative that is consistent with the scope described in the application.

#### Passenger Rail

Passenger rail applications must include the following planning documents:

- stop-level or route-level ridership projections for a single fiscal year seven years in the future;

- conceptual (10%) design plans consistent with the project scope; and

- a feasibility study including route alignment, proposed stops, and a draft schedule.

Passenger rail applications must also include a letter of support from the railroad owner/operator as described in Resolutions of Support.

#### Freight Rail

Freight rail projects must include a planning study including:

- conceptual (10%) design plans consistent with the project scope;

- carload projections with the expected origins and destinations of the carloads;

- location of the diversion from roadway to rail; and

- improvements needed to enable the diversion.

Freight rail applications must also include a letter of support from the railroad owner/operator as described in Resolutions of Support.

#### Federal Funding for Transit

FTA CIG (new starts, small starts, core capacity) program funding will be considered as part of the project funding package if the following conditions have been met:

- FTA has approved the project to enter the formal project development process or the applicant can demonstrate that they are in the process with FTA to enter project development, and

- The applicant has provided a letter acknowledging that they are responsible for any leveraged funding commitment, even if the identified sources of leveraged funding are reduced or become unavailable as specified in Section 5.3.

### NEPA and Alternatives Analyses

Applicants should provide documentation that the appropriate level of planning, including alternatives analysis and environmental review (NEPA), have been or are being conducted:

- If NEPA is complete, the documentation of federal approval (CE, FONSI, ROD) and (if available) a link to the document online shall be uploaded in the SMART Portal as part of the project documentation;

- If NEPA is not complete, then VDOT/DRPT will assess the anticipated level of NEPA document required and the current status using the criteria described in Appendix G: NEPA Analysis Criteria;

- In the situation where it is determined that the project requires an alternatives analysis, then there must be an identified locally preferred alternative. The applicant must provide the draft NEPA document (if available), which must document the locally preferred alternative. The NEPA Concurrence form signed by FHWA must be uploaded to the SMART SCALE Portal.

- The preferred alternative must be identified in the application. If more than one alternative is listed, the State will request the applicant to modify the application to identify the preferred alternative. If the applicant is unable to identify preferred alternative, then the State will deem project not ready and will screen project out from consideration.

- If the locally preferred alternative was not identified through the NEPA process or documented in a draft NEPA document, all parties must understand the risk that the locally preferred alternative may not represent the preferred alternative identified in the final NEPA document.

- In the situation where it is determined that an alternatives analysis is not required, VDOT/DRPT will provide the applicant with documentation of such determination prior to application submission.

### Resolutions of Support

Applicants must demonstrate that a project has the support of key stakeholders and that the public has been afforded the opportunity to provide comments and input at the time of application submittal to SMART SCALE. The submitting entity for every application must have a resolution of support from its own governing body.

Secondary resolutions of support may be required depending on the project’s location; these requirements are summarized in Table 2.6. Applications submitted by localities, transit agencies, and PDCs that are located within an MPO area must provide a resolution of support from the MPO unless the project is identified in or consistent with the adopted Constrained Long Range Plan (CLRP).

If an application traverses the submitting entity’s boundaries, the submitting entity must provide resolution(s) of support from the affected jurisdiction(s), MPO(s), and PDC(s).

If an application includes passenger rail or freight rail features, the submitting entity must provide a letter of support from the stakeholder railroad owner/operator.

Table 2.6 Secondary Resolution(s) of Support Requirements

| Project Location | Locality Applicant | Transit Agency Applicant | PDC Applicant | MPO Applicant |
| --- | --- | --- | --- | --- |
| Within MPO(s) | Yes, from affected MPO(s)* | Yes, from affected MPO(s)* | Yes, from affected MPO(s)* | Yes, from affected MPO(s)* |
| Crossing a locality boundary | Yes, from the affected locality | No | No | No |

* Not needed if the project is identified in or consistent with the adopted Constrained Long Range Plan (CLRP). Link to the document must be provided in the application.

Resolutions of support, approved in a public forum with adequate public notice and within one year of the application in question, are required by August 1st. Required resolutions must be uploaded to the SMART Portal as part of the project documentation.

All applicants are required to confirm resolution requirements in the SMART Portal before submitting a pre-application. Based on the project location, a list will populate.

### Data Responsibility

Table 2.7 lists the types of information needed to calculate the prioritization measures and highlights which items are calculated based on information provided by the applicant and which items are compiled or calculated by the Commonwealth. The online application tool is electronic and map-based to facilitate an automated population of key data elements. This has the potential to reduce the likelihood of data entry errors and improve consistency with VDOT’s current scoping form.

Table 2.7	SMART SCALE Measure Data Responsibility

| All Measures | Responsibility |  |
| --- | --- | --- |
|  | State | Applicant |
| Detailed description of improvement |  | X |
| Project location |  | X |
| Safety |  |  |
| S.1 - Reduction in number of Fatal and Injury crashes | X |  |
| S.2 - Reduction in Fatal and Injury crash Rate | X | * |
| Congestion Mitigation |  |  |
| C.1 - Increase in Person Throughput | X | * |
| C.2 - Decrease in Person Hours Delay | X | * |
| Accessibility |  |  |
| A.1 - Increase Access to Jobs | X |  |
| A.2 - Access to jobs for disadvantaged population | X |  |
| A.3 - Checklist of multimodal elements (transit, bike/ped, park and ride) |  | X |
| A.3 - Number of non-SOV users | X | * |
| Environment |  |  |
| E.1 - Checklist of project elements that contribute to reduced pollutant emissions and/or energy use (transit, bike/ped, park and ride, energy-efficient facilities, etc.) |  | X |
| E.1 - Location of improvement on roadways with truck use > 8% | X |  |
| E.1 - Improvements that benefit freight rail or intermodal facilities |  | X |
| E.2 - Acres of natural and cultural resources potentially impacted | X |  |
| Economic Development |  |  |
| ED.1 - Verify with VEDP that desired properties are listed in the VirginiaSCAN database |  | X |
| ED.2 - Improves access to distribution, intermodal and manufacturing facilities | X |  |
| ED.2 - Improves STAA truck route | X |  |
| ED.2 - Enhances access or reduces congestion at ports/airports | X |  |
| ED.2 - Tonnage (1000s) per day | X |  |
| ED.3 - Travel time reliability | X |  |
| Land Use and Transportation Coordination |  |  |
| L.1 – Transportation efficient land use | X |  |
| L.2 – Increase in transportation efficient land use | X |  |

* On non-VDOT roadway facilities, the applicant will need to provide study traffic data (existing turning movement counts). For non-roadway (transit, park and ride, bike/ped) projects, the applicant will need to provide existing year peak period usage. Bus ridership counts should also be provided for roadway improvements on segments with significant transit use.

* Applicants are encouraged to provide supplemental data and analysis but will not be required.

# Evaluation Measures

This section summarizes the evaluation measures used in the SMART SCALE scoring process and how each measure is calculated. SMART SCALE legislation requires that the measures be quantifiable and objective, that project benefits are weighed against its cost, and that the CTB consider all modes of transportation. The law requires that the measures fall into the six factor areas listed below:

- Safety;

- Congestion Mitigation;

- Accessibility;

- Environmental Quality;

- Economic Development; and

- Land Use Coordination (for areas over 200,000 populations).

Using the framework of the six factor areas, VDOT and DRPT used an extensive process to develop the measures for SMART SCALE. The team researched best practices from other state DOTs and MPOs, established a work group focused on measures, held a peer exchange workshop, and conducted lessons-learned reviews from the initial rounds of SMART SCALE. From these working groups and activities, the team gained a key understanding of six guiding principles that should be included in SMART SCALE:

- Analyze what matters to people and has a meaningful impact.

- Ensure fair and accurate benefit-cost analysis.

- Be both transparent and understandable.

- Work for both urban and rural areas.

- Work for all modes of transportation.

- Minimize overlap between measures.

## Safety Measures

The SMART SCALE safety measures evaluate how each project addresses multimodal transportation safety concerns through implementation of best practice crash reduction strategies. Table 3.1 gives brief summaries of the two measures. Additional information about the measures, methodologies and other details are available in Appendix A.

Table 3.1	Safety Measures

| ID | Measure Name | Measure Description | Measure Objective | Measure Weight |
| --- | --- | --- | --- | --- |
| S.1 | EPDO of Fatal and Injury Crashes | Equivalent property damage only (EPDO) of fatal and injury crashes expected to be avoided due to project implementation | Estimate the number of fatalities and injury crashes (weighted by EPDO) at the project location and the expected effectiveness of project-specific counter-measures in reducing crash occurrence | 70%* |
| S.2 | EPDO Rate of Fatal and Injury Crashes | EPDO of fatal and injury crashes per 100 million vehicle miles traveled (VMT) expected to be avoided due to project implementation | Similar to S.1, but focusing on the change in fatality and injury crashes (weighted by EPDO) per VMT. The measure considers projects that address areas with a high rate of crashes that may be outside of high-volume roadways | 30% |

* Weighted at 100% for Transit and Transportation Demand Management projects.

## Congestion Mitigation Measures

The SMART SCALE congestion mitigation measures evaluate how each project addresses the ability of the transportation system to move people and reduce travel delay across the State. Table 3.2 gives brief summaries of the measures. Additional information about the measures, methodologies and other details are available in Appendix B.

Table 3.2	Congestion Mitigation Measures

| ID | Measure Name | Measure Description | Measure Objective | Measure Weight |
| --- | --- | --- | --- | --- |
| C.1 | Person Throughput | Increase in corridor total (multimodal) person throughput attributed to the project | Assess the potential benefit of the project in increasing the number of users served within the peak period. | 50% |
| C.2 | Person Hours of Delay | Decrease in the number of person-hours of delay in the corridor | Assess the potential benefit of the project in reducing peak-period person-hours of delay. | 50% |

## Accessibility Measures

The SMART SCALE accessibility measures evaluate how each project addresses worker and overall household access to jobs and other opportunities, as well as multiple and connected modal choices. Table 3.3 gives brief summaries of the measures, and additional information is available in Appendix C.

Table 3.3	Accessibility Measures

| ID | Measure Name | Measure Description | Measure Objective | Measure Weight |
| --- | --- | --- | --- | --- |
| A.1 | Access to Jobs (Total Population) | Change in average jobs accessibility within 45 minutes by driving (within 60 minutes for transit, bicycle and pedestrian projects) | Measure assesses the average change in access to employment opportunities as a result of project implementation based on the GIS accessibility tool. | 60% |
| A.2 | Access to Jobs (Disadvantaged Populations) | Change in average jobs accessibility for disadvantaged populations within 45 minutes by driving (within 60 minutes for transit, bicycle and pedestrian projects) | Measure assesses the average change in access to employment opportunities as a result of project implementation based on the GIS accessibility tool. | 20% |
| A.3 | Access to Multimodal Choices | Assessment of the project support for connections between modes and promotion of multiple transportation choices | Measure assigns more points for projects that enhance interconnections among modes, provide accessible and reliable transportation for all users, encourage travel demand management, and potential to support emergency mobility. | 20% |

## Environmental Quality Measures

The two SMART SCALE environmental quality measures evaluate how projects address the reduction of pollutant emissions and energy consumption and minimize the impact on natural and cultural resources. Table 3.4 gives brief summaries of the measures, and additional information is available in Appendix D.

Table 3.4	Environmental Quality Measures

| ID | Measure Name | Measure Description | Measure Objective | Measure Weight |
| --- | --- | --- | --- | --- |
| E.1 | Air Quality and Energy Environmental Effect | Potential of the project to improve air quality and reduce greenhouse gas emissions | Measure rates a project’s potential benefit to air quality by project benefits to non-SOV and freight users, applying a user-based point system and a carbon dioxide offset calculation. | 100% |
| E.2 | Impact to Natural and Cultural Resources | Potential of the project to minimize impact on natural and cultural resources located within project buffer | Measure evaluates how much sensitive land would be affected within the project buffer around the project. Points are subtracted from the final score based on total potential sensitive acreage impacted. | (*) |

* Up to 5 points subtracted from final score based on the total potential sensitive acreage impacted

## Economic Development Measures

The SMART SCALE economic development measures evaluate how each project addresses regional and local economic development plans and new development activity, as well as improvements to intermodal freight movement access and efficiency and travel time reliability to support the movement of goods and people. Table 3.5 gives brief summaries of the measures. Additional information about the measures, methodologies and other details are available in Appendix E.

Table 3.5	Economic Development Measures

| ID | Measure Name | Measure Description | Measure Objective | Measure Weight |
| --- | --- | --- | --- | --- |
| ED.1 | Project Support for Economic Development | Project’s potential to directly support economic development. | This measure evaluates the support of sites that will attract growth industries using an inventory captured in VEDP’s VirginiaScan real estate database that will include evaluation of job creation potential, capital investments in sites, and estimation of the potential market demand of sites by including site visits. | 60% |
| ED.2 | Intermodal Access and Efficiency | Rate projects based on the extent to which the project is deemed to enhance access to critical intermodal locations, interregional freight movement, and/or freight intensive industries | This measure assesses the following: Level to which the project enhances access to distribution centers, intermodal facilities, manufacturing industries or other freight intensive industries; Level to which the project supports enhanced efficiency on a primary truck freight route (or high volume/high-value truck or rail freight corridor); Level to which the project enhances access or reduces congestion at or adjacent to VA ports/ airports The scoring value is scaled by the length of the project. | 20% |
| ED.3 | Travel Time Reliability | Improvement in travel time reliability attributed to the project | This measure determines the project’s expected impact on improving reliability which supports efforts to retain businesses and increase economic activity. | 20% |

## Land Use Coordination Measures

The coordination between transportation and land use is an important issue within jurisdictions throughout Virginia. SMART SCALE legislation mandates the use of this factor area for metropolitan areas in the Commonwealth with a total population of 200,000 or more. The goals of the SMART SCALE land use coordination measures are to improve the consistency of the connection between local comprehensive plan goals for transportation-efficient land use and transportation infrastructure design, multimodal accommodation, and system operations. Table 3.6 gives a brief summary of the land use measures, and additional information is available in Appendix F.

Table 3.6	Transportation Efficient Land Use Measure

| ID | Measure Name | Measure Description | Measure Objective | Measure Weight |
| --- | --- | --- | --- | --- |
| L.1 | Transportation Efficient Land Use | Amount of population and employment located in areas with high non-work accessibility | This measure determines the degree to which the project supports population and employment that on average has a reduced impact on the transportation network | 50% |
| L.2 | Increase in Transportation Efficient Land Use | Increase in amount of population and employment located in areas with high non-work accessibility between present-day and the horizon year of 2040 | This measure determines the degree to which the project supports population and employment that on average has a reduced impact on the transportation network | 50% |

# Project Evaluation and Rating

This section summarizes how projects are evaluated once submitted and screened in for consideration in SMART SCALE. The CTB’s goal is to ensure a transparent process that allows the public and stakeholders to understand how the project benefit for each project is determined and hold decision makers accountable. The flowchart in Figure 4.1 illustrates the general process of SMART SCALE project evaluation and rating and will be explored in more detail within this section.

Figure 4.1	SMART SCALE Project Evaluation Process

## Calculation of SMART SCALE Measures

The technical evaluation team calculates the measures listed in Section 3.0, spanning the six factor areas. This is an open process that involves state agency collaboration and review from an external team of stakeholders to ensure transparency and improve consistency. The methodologies for each of the factor areas are listed in Appendix A-F.

## Internal/External Review

A key step in the scoring process is a quality assurance/quality control (QA/QC) review of the calculated measures for each project. This review is conducted by internal and external technical groups. Measures generated through a GIS-based analysis (i.e., environmental factor) or based on responses from the applicant are not subject to the QA/QC review.

The internal technical evaluation team, led by OIPI in cooperation and coordination with VDOT and DRPT staff, is responsible for calculating and evaluating submitted projects in the SMART SCALE process. Duties of this group include:

- Validating and screening projects;

- Calculating measure values for submitted projects according to the methodologies set out in the Appendices; and

- Identifying any inconsistencies.

Once the initial analysis is done, a blind secondary analysis is performed on a minimum of 10 percent of the applications. Projects are randomly chosen for a blind secondary evaluation. A member of the technical evaluation team not involved in the initial analysis conducts the blind independent evaluation to ensure consistency in the development of assumptions and application of analytical methods and to identify process improvements.

## Factor Weighting

The SMART SCALE legislation (§ 33.2-214.1) recognized the diversity of transportation needs in different areas of the Commonwealth. The code states:

“The Commonwealth Transportation Board shall weight the factors used in subdivision 1 for each of the state's highway construction districts. The Commonwealth Transportation Board may assign different weights to the factors, within each highway construction district, based on the unique needs and qualities of each highway construction district.”

Based on a robust public involvement process, it was determined that needs within each construction district are often diverse as well. The CTB created four weighting frameworks and assigned frameworks by planning district commission (PDC) and metropolitan planning organization (MPO) boundaries. Table 4.1 and Figure 4.2 present the final factor weighting categories assigned to each MPO and PDC area.

Figure 4.2	PDC and MPO Factor Weighting Typology Map

Table 4.1	PDC-MPO Factor Weighting Typology

| Name | Typology |
| --- | --- |
| Accomack-Northampton PDC | Category D |
| Bristol MPO | Category D |
| Central Shenandoah PDC* | Category D |
| Central Virginia MPO | Category C |
| Central Virginia PDC* | Category D |
| Charlottesville-Albemarle MPO | Category B |
| Commonwealth RC | Category D |
| Crater PDC* | Category D |
| Cumberland Plateau PDC | Category D |
| Danville MPO | Category D |
| Fredericksburg Area MPO (FAMPO) | Category B |
| George Washington RC* | Category D |
| Hampton Roads PDCi | Category D |
| Hampton Roads TPO (HRTPO)i,ii | Category A |
| Harrisonburg-Rockingham MPO | Category C |
| Kingsport MPO | Category D |
| Lenowisco PDC | Category D |
| Middle Peninsula PDCii | Category D |
| Mount Rogers PDC* | Category D |
| New River Valley MPO | Category C |
| New River Valley PDC* | Category D |
| Northern Neck PDC | Category D |
| Northern Shenandoah Valley RC* | Category D |
| Northern Virginia RC (NVRC) | Category A |
| Northern Virginia Transportation Authority (NVTA)/ Transportation Planning Board (TPB)iii | Category A |
| Rappahannock-Rapidan RCiii | Category D |
| Richmond Regional PDC* | Category D |
| Richmond Regional TPO (RRTPO) | Category B |
| Roanoke Valley TPO (RVTPO) | Category B |
| Roanoke Valley-Alleghany PDC* | Category D |
| Southside PDC | Category D |
| Staunton-Augusta-Waynesboro MPO | Category C |
| Thomas Jefferson PDC* | Category D |
| Tri-Cities MPO | Category C |
| West Piedmont PDC* | Category D |
| WinFred MPO | Category C |

*Note:	PDC is defined as the remainder of the region outside the MPO boundary. In many cases, these regions include partial counties (e.g., Goochland County is partially within RRTPO and the Richmond Regional PDC). If a project is within the MPO boundary in a partial county, the project shall use the weighting associated with the MPO with the following exceptions:

- The portion of Southampton County and the City of Franklin within the Hampton Roads TPO boundary shall use the weighting associated with the Hampton Roads PDC.

- Gloucester County portion of HRTPO included within Middle Peninsula PDC typology.

- Fauquier County portion of TPB included within Rappahannock-Rapidan RC typology.

The final weighting scheme by category is presented in Table 4.2. Where MPO boundaries cover a partial county, the assumption is that any project partially or wholly within the MPO boundary will use the assigned MPO weighting approach unless noted otherwise in Table 4.1. For projects that cross multiple typologies, the weighting framework from the typology for which the majority of the footprint of the project is located will be utilized.

Table 4.2	Factor Weights by Category

| Factor | Safety | Congestion Mitigation | Accessibility | Land Use | Economic Development | Environmental Quality |
| --- | --- | --- | --- | --- | --- | --- |
| Category A | 15% | 45%* | 25% | ** | 5% | 10% |
| Category B | 20% | 25% | 25% | ** | 20% | 10% |
| Category C | 30% | 20% | 15% | ** | 25% | 10% |
| Category D | 40% | 10% | 10% | ** | 30% | 10% |

* For Northern Virginia and Hampton Roads construction districts, congestion mitigation is weighted highest among the factors in the prioritization process.

** Up to 100% added to the benefit score based on normalized measure performance

## Project Cost

SMART SCALE (§33.2-214.1) mandates that the prioritization process be based on the benefit of a project relative to the cost of the project. In accordance with the CTB policy, the SMART SCALE score is based on the benefit of the project relative to the requested SMART SCALE funds, also known as the SMART SCALE cost.

For purposes of determining the SMART SCALE score, only the funds requested from SMART SCALE programs – the HPP and the DGP – are considered. Information on a project’s benefits relative to total cost will be provided to the CTB for comparison purposes.

Using only the funds requested from SMART SCALE programs directly accounts for the benefit of private, local, or other leveraged funding and helps augment limited state and federal funding sources. This policy encourages applicants to bring resources to the table.

## Project Scoring

SMART SCALE requires an analysis of the project benefits, considering each applicable factor relative to the project's cost. Each project’s benefit is determined by calculating values for each of the evaluation measures, converting those values into a normalized value for each factor (0 to 100 scale), and then by weighting the factor values according to one of several potential weighting frameworks approved by the CTB. Ultimately, a Project Benefit is divided by the amount of funds requested from the SMART SCALE programs to obtain the final SMART SCALE score used to rank projects and develop the staff-recommended funding scenario. In addition, the Project Benefit is divided by the total cost of the project, and this figure is provided to the CTB for information purposes.

### Key Terms

Measure Value – Data calculated for the project that describes the characteristics of the project. Wherever possible, the SMART SCALE measure values should be calculated, so they are proportional to the size or impact of the project, even for qualitative measures.

Normalized Measure Value: Numerical value given to each measure based on the Measure Value as a percentage of the maximum or best Measure Value in the state (in other words, scoring based on proportion of the highest Measure Value).

Weighted Normalized Measure Value: Normalized Measure Values within a factor area multiplied by their measure weights.

Factor Value: Sum of the Weighted Relative Measure Values within a factor area.

Weighted Factor Value: Factor Value multiplied by the factor weight of the appropriate weighting framework based on the project location.

Project Benefit: Sum of the Weighted Factor Values for each factor area. This represents the total benefits of the project relative to other projects’ benefits.

SMART SCALE Score (Project Benefit / SMART SCALE Cost): Project Benefit divided by the SMART SCALE-funded cost of the project. This index allows projects to be compared to each other in terms of their benefit per SMART SCALE dollar invested. Project costs are applied in units of tens of millions of dollars ($10 million).

### Methodology

Step 1: Within each factor, for each measure, the highest Measure Value is determined after calculating the measures for each project. The highest Measure Value is given a value of 100. Other Measure Values are compared to the highest Measure Value. The Normalized Measure Value is then established by taking the project Measure Value as a percentage of the highest value. An example of normalization is shown in Table 4.3 below.

Table 4.3	Normalization of Measure Weights

|  | Project 1 | Project 2 | Project 3 | Project 4 |
| --- | --- | --- | --- | --- |
| Measure Value | 11.62 hours | 166.45 hours | 1332.85 hours | 21131.65 hours |
| Normalized Measure Value | 0.05 | 0.79 | 6.31 | 100.00 |

Step 2: Once each Normalized Measure Value has been assigned for a factor, the measure weighting is applied. Each measure within the six factors has a measure weight which determines the proportion of the Factor Value carried by each measure. Once the measure weighting has been applied, the sum of the Weighted Normalized Measure Values produces the Factor Value. Table 4.4 presents an example for the Congestion Mitigation factor area.

Table 4.4	Applying Measure Weights

|  | C.1: Person Throughput |  | C.2: Reduction in Person Hours of Delay |  | Raw Factor Value: Congestion |
| --- | --- | --- | --- | --- | --- |
| Measure Weight | 50% |  | 50% |  |  |
|  | Value | Normalized Value | Value | Normalized Value |  |
| Project 1 | 5 | 0.01 | 11 | 0.05 | (50% * .01) + (50% * .05) = .03 |
| Project 2 | 747 | 1.40 | 166 | 0.80 | (50% * 1.4) + (50% * .80) = 1.1 |
| Project 3 | 182 | 0.34 | 1,332 | 6.30 | (50% * .34) + (50% * 6.31) = 3.32 |
| Project 4 | 53,200 | 100.00 | 21,131 | 100 | (50% * 100) + (50%*1000) = 100 |

Step 3: The Factor Value is then multiplied by the weighting percentage assigned to that factor by the predetermined weighting typology. Table 4.5 demonstrates this factor weighting using example project 2 and the Category A weights. This process is repeated for all applicable factors, their sum producing the Project Benefit. The Project Benefit sum is 1.33 (i.e., 0.62+0.50+0.05+0.13+0.03 = 1.33).

Step 4: The Land Use Factor Value is not weighted by a typology-based value. The Factor Value is converted to a Land Use Multiplier by dividing the value by 100 and adding 1. This multiplier is applied to the Project Benefit sum to return the Final Project Benefit. The Multiplier is 1.73 (i.e., 1+[73.2/100] = 1.73) and the Final Project Benefit is 2.3 (i.e., 1.33 * 1.73 = 2.30).

Table 4.5	Applying Factor Weights

| Project 2 (Category A Weights) | Safety | Congestion Mitigation | Accessibility | Economic Development | Environmental Quality | Land Use | Final Project Benefit |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Weight | 15% | 45% | 25% | 5% | 10% | (*) |  |
| Factor Value | 4.1 | 1.1 | 0.2 | 2.6 | 0.3 | 73.2 |  |
| Weighted Value | 0.62 | 0.50 | 0.05 | 0.13 | 0.03 | x1.73(*) | 2.30 |

* Up to 100% (x2) multiplied by the benefit score based on normalized measure performance

Step 5: The Project Benefit is then divided by the SMART SCALE-funded cost of the project (in $10 millions) to determine the value of the benefit for every dollar invested. For example, assume that Project 2 is requesting $12.4 million in SMART SCALE funds out of a total cost of $20 million. The Project Benefit is 2.30, and the SMART SCALE Score would be 1.85 (i.e., 2.30/1.24 = 1.85).

The Project Benefit is also divided by the total project cost to provide supplemental information on the cost-effectiveness of each project. If the total project costs were used, instead of SMART SCALE funds only, the cost-effectiveness of Project 2 would be 1.15 (i.e., 2.30/2 = 1.15).

### Everything is Relative

Under this process, the maximum measure values may change on a year-to-year basis depending on the characteristics of the submitted projects. This method aims to score each project on a scale proportional to its benefits and relative to its cohort of projects rather than an arbitrary scale that defines whether a project does well or not.

In the first round of SMART SCALE, the Transform66: Outside the Beltway project received the highest measure value in the congestion factor with a 100. In that same round, the I-64 High Rise Bridge and Widening project received a 24.3. In the second round of SMART SCALE without the Transform66: Outside the Beltway project, the I-64 High Rise Bridge and Widening project received a measure value of 100 for the congestion factor – the highest value. The benefits of the I-64 High Rise Bridge and Widening project did not quadruple, rather as the evaluation is done on a relative basis, the benefit increased because it did the most to reduce congestion of the projects submitted in the second round of SMART SCALE.

Figure 4.3 summarizes the calculation of the SMART SCALE Score for the Project 2 example described above. This shows how the measure values and weights, combined with the factor weights, can be used to calculate the Project Benefit. The SMART SCALE Score is the Project Benefit divided by the SMART SCALE cost. Once all projects have been evaluated, they are sorted (ranked) based on the highest scored to lowest scored projects.

### Special Scoring Consideration for Fixed Guideway Transit and Rail Projects

Some projects are submitted for SMART SCALE that is a segment of a larger project plan. The individual project may not deliver certain benefits, but the larger project will have significant benefits if each of the individual components is built. For example, if a project is submitted to extend a platform at a rail station to allow longer trains to be utilized, the benefits for just the extended platform will be very limited. To account for future benefits of projects that are segmented, a percentage of the benefits derived from all segments of a larger plan will be used in the evaluating of a specific segment. In our example, assuming the rail platform cost $10 million, and the future purchase of railcars cost $90 million for a total cost of $100 million, benefits would be measured for the total project, and the segmented component would receive a pro-rata percentage of the benefits relative to the component’s cost to the total project’s cost. In this instance, 10% ($10 million/$100 million) of the benefits would be used for evaluating the platform project as this component represents 10% of the overall cost of the total project. 0F

Figure 4.3	Calculate SMART SCALE Score

# CTB Prioritization
and Programming

This final section summarizes CTB prioritization and programming methods that are used in the SMART SCALE process, specifically how SMART SCALE scored projects are reviewed and ultimately incorporated into the SYIP. The flowchart in Figure 5.1 below illustrates the basic process of the final stages of the SMART SCALE Biennial Process, in which the CTB begins with the results from the SMART SCALE evaluation and rating process, and the staff recommended funding scenario to inform funding decisions for the draft SYIP.

Figure 5.1	Prioritization and Programming Process (Odd Years)

First, the SMART SCALE technical review team presents the screening and scoring results to both the CTB and the public. Pursuant to Section 33.2-214.2 of the Code of Virginia, project values will be made publicly available no later than 150 days prior to the CTB’s vote to adopt the Six-Year Improvement Plan. Under current practices, this requires that the results be released at the January CTB meeting. The CTB gives guidance on program development and begins to narrow down their funding decisions for projects that will be funded in the draft SYIP. Their decisions are represented in the draft SYIP. After the draft SYIP is presented, the CTB holds a public comment period that allows eligible entities to comment on the process, screening decisions, and evaluating individual projects. The CTB takes into account public comments based on the draft SYIP, ultimately approving the final SYIP in June.

## Funding Decisions for Draft SYIP

Pursuant to Section 33.2-214 of the Code of Virginia, each year, the CTB must approve a capital improvement program that outlines planned spending for transportation projects for proposed construction development or study for the next six years. The SYIP covers all surface transportation projects, including highway, transit, rail, roadway, technology operational improvements, and transportation demand management strategies. Project funding is programmed in accordance with project schedules and cash flow requirements. The CTB updates the SYIP each year as revenue estimates are updated, priorities are revised, project schedules and costs change, and study results are known.

Information from the fall transportation meetings and results of the evaluation process are utilized by the CTB to direct the development of a draft SYIP. The draft SYIP is presented to the CTB each spring. At that time, the draft SYIP is made available for public comment. A final SYIP is presented to the CTB in June each year for approval. To meet its statutory obligation, the CTB will adopt a SYIP in June of each year effective July 1st, though SMART SCALE will only happen every other year (see Section 1.5).

Once the scoring is complete, OIPI develops a staff-recommended funding scenario determined as follows:

Step 1: Fund top scoring projects within each district based on SMART SCALE Score eligible for Highway Construction DGP funds using Highway Construction DGP funds until the remaining funds are insufficient to fund the next highest scoring project.

Step 2: Fund remaining top scoring projects statewide based on SMART SCALE Score for HPP funds using HPP funds until the remaining funds are insufficient to fund the next highest scoring project.

Remaining balances will be reserved to address budget adjustments on selected projects according to the thresholds established in the SMART SCALE Prioritization Process or reserved for allocation in a subsequent round.

The CTB may modify the staff-recommended funding scenario. Additional considerations that may be used by the CTB include:

- Public feedback from Fall Transportation Meetings and Spring public meetings;

- SMART SCALE scores;

- Project segmentation – starting the next phase of a multi-segment roadway improvement, e.g., to complete a major multi-segment project; and

- Results from the VDOT Locally Sustained Performance Program.

The prioritization process does not require that the CTB fund projects in order of their scores. Further, the CTB is not required to select the highest scoring project. The process is a means to assist the CTB in evaluating and comparing proposed improvements. The CTB continues to retain final decision-making authority on improvements to be included in the SYIP.

## Public Comment Period

The CTB provides numerous opportunities for the public to provide input on transportation projects and priorities as part of the continuing transportation planning process. The CTB holds periodic public outreach meetings in the construction districts, providing public and elected officials with an opportunity to identify transportation priorities and to review and comment on the current SYIP. VDOT and DRPT also hold an annual planning and programming meeting inviting representatives from all MPOs and PDCs to attend and provide their transportation priorities prior to the annual development of the SYIP.

Stakeholders have the opportunity to provide input as to what projects the jurisdictions/MPOs/PDCs/transit agencies should consider moving forward in the process through the development of an application for SMART SCALE funds as well as by providing feedback to the CTB during the periodic public meetings. Stakeholders may work with the state to ensure that projects are defined in sufficient detail for SMART SCALE evaluation. All of the applications and supporting analysis will be posted on the SMART SCALE website and made available for public review prior to scoring. Public input at this stage is critical to ensuring that no pertinent issues or options are overlooked in the development of a project application. By January of each SMART SCALE cycle, the evaluation of projects selected for SMART SCALE prioritization evaluation will be complete, and results will be made public. Stakeholders have the opportunity to review assumptions and calculations and see each project’s score.

Each spring, the draft SYIP is made available for public comment and CTB hosts a public hearing in each construction district. Attendance at CTB public outreach meetings generally includes elected state officials, city and town officials, County Boards of Supervisors, representatives of advocacy groups, representatives from MPOs and PDCs, and the general public. Comments are accepted both verbally and in writing at the meeting or via regular mail or email after the meeting.

## Process Issues

The CTB adopted an updated SYIP policy on March 19, 2024, with changes to the programming process intended to improve transparency in the programming process, increase certainty for local project sponsors, citizens, and businesses, and accelerate delivery of selected projects. This policy document outlines key provisions in the following areas:

- Frequency of updates to programs in the SYIP and to HPP and DGP;

- Changes relating to modification of the amounts of funds previously committed and programmed to projects under certain programs;

All SMART SCALE projects selected for funding under the HPP and the DGP (enacted as Code of Virginia § 33.2-370 and § 33.2-371,) must be fully funded and demonstrate the Board’s commitment to advance the project through construction.

Fully funding a project means all funding for the project must be identified to fully fund the total cost of the project at the time of inclusion in the SYIP and within the six-year window of the SYIP.

The Board will be presented with a staff-recommended scenario based on project scores to guide the allocation of funds in the draft SYIP and consider modifications to the staff-recommended scenario to form the consensus scenario to guide the allocation of funds in the final SYIP.

Some of the specific process issues pertaining to SMART SCALE are outlined below.

### Project Changes Post-Selection and SYIP Approval

In general, once a project has been screened, evaluated, and selected for funding, it will remain in the SYIP as a funding priority. However, changes to a project’s scope or budget may require engagement in the SMART SCALE project change process.

The project change process was developed to ensure the integrity of the SMART SCALE scoring process, the original intent/benefits of evaluated projects, and the CTB’s allocation decisions. Changes to basic project elements, such as scope or cost, could result in funding projects that are not as cost effective as others.

The project change process was designed to be flexible, allowing for most project modifications to be addressed through business rules without requiring CTB action, thereby avoiding potential project delays. More information about SMART SCALE project changes is available on the SMART SCALE Project Updates page.

A project that has been selected for funding must be reviewed through the project change process if there are significant changes to either the scope or cost of the project. If proposed project scope changes will change the nature of the project as presented in the project’s SMART SCALE application, then a preliminary review of the proposed changes will be conducted to determine if there is an impact to project benefits.

If the project benefits may be impacted, then a quantitative assessment will be conducted to determine the level of impact. If warranted, the project will be re-scored utilizing the same methodology and maximum measure values for the round of SMART SCALE in which the project was selected for funding. In this case, if the revised score is less than the lowest-ranked funded project in the district for that round of SMART SCALE and would not have been funded, CTB action is required to approve the change in scope.

The CTB may opt to approve the project change, deny the project change or cancel the project. In such cases of cancellation, the remaining SMART SCALE funds will be reserved to address budget adjustments on existing SMART SCALE projects or reserved for allocation in the next solicitation cycle for SMART SCALE. Results of SMART SCALE project scope changes reviewed by the CTB will be made publicly available.

If the proposed scope change is an increase in scope, the applicant is responsible for the additional cost attributable to the increase in scope regardless of budget impact.

If an estimate increases prior to project advertisement or contract award and exceeds the following thresholds shown in Table 5.1, and the applicant is not funding the increased cost with other funds, CTB action is required to approve the budget increase:

Table 5.1	Project Budget Change Thresholds for CTB Action

| Total Project Budget | Change from original SMART SCALE requested amount |
| --- | --- |
| Less than $5,000,000 | 20% or greater increase in funding requested |
| From $5,000,000 to $10,000,000 | $1,000,000 or greater increase in funding requested |
| Greater than $10,000,000 | 10% or greater increase in funding requested; $5,000,000 maximum increase in funding |

To address cost estimate increases both within the threshold and beyond the threshold, funds will be reprogrammed from projects with surplus allocations due to estimate decreases, contract award savings, schedule changes, etc., or from future SMART SCALE funds from the applicable grant program (DGP or HPP). Regular reviews will be conducted to ensure that the scope and benefit of selected projects have not changed significantly. Project estimates will also be monitored to determine if the thresholds need to be adjusted. See Post Selection SYIP Allocations for additional information about surplus funding.

### Changes in Leveraged Funding

The applicant is responsible for a leveraged commitment, even if the identified sources of leveraged funding are reduced or become unavailable. As discussed in Section 2.0, an applicant may only identify CTB-controlled funding programs, including but not limited to SGR, TA, VHSIP, and Revenue Sharing funds as committed funds if the funding has already been approved by the CTB. Applicants must have an approved or pending application for other sources of committed funds, such as local/regional or other federal funds, at the time of the SMART SCALE application submission.

### Re-Submittal of Projects

If a submitted project is not selected for funding during a cycle, the CTB will allow eligible entities to re-submit the project the next cycle.

Other considerations regarding resubmittal of projects include the following:

- A project that has been selected for funding cannot be resubmitted to address cost increases or the loss of other sources of funding.

- Once a project is selected for funding, an entity must wait for two rounds of SMART SCALE following the end date of construction before submitting a new project application for the same location that meets the same need as the project that was selected for funding.

- Once a project is selected for funding, an entity may not resubmit the project with a revised scope in a subsequent round unless the previously selected project has been canceled.

### Post Selection SYIP Allocations

A project that has been selected for funding must be initiated, and at least a portion of the programmed funds expended within one year of the budgeted year of allocation (first fiscal year in the SYIP that includes DGP or HPP allocations) or funding may be subject to reprogramming to other projects selected through the prioritization process. In the event the Project is not advanced to the next phase of construction when requested by the CTB, the locality or metropolitan planning organization may be required, pursuant to § 33.2-214 of the Code of Virginia, to reimburse the Department for all state and federal funds expended on the project.

The Board may adjust the timing of funds programmed to projects selected in previous SMART SCALE cycles to meet the cash flow needs of the individual projects, but will not (1) reduce the total amount of state and federal funding committed to an individual project unless it is no longer needed for the delivery of the project or the project sponsor is unable to secure permits and environmental clearances for the project or (2) increase the total amount of state and federal funding committed to an individual project beyond the thresholds requiring CTB action identified in the SMART SCALE policy.

### Surplus Funding

In cases where programmed funds are no longer needed for delivery of a project due to estimate decreases, contract award savings, schedule changes, etc., the unexpended surplus funds are reallocated within the SMART SCALE program unless superseded by the terms of a signed project agreement, as follows:

- Surplus DGP funds no longer needed for delivery of a project will remain with the district and may not be used in other districts;

- Surplus HPP funds will be transferred to a statewide balance entry account and may be used on a statewide basis on other high priority projects; or

- Such funds will be reserved to address budget adjustments on existing SMART SCALE projects or reserved for allocation in the next solicitation cycle for SMART SCALE.

In the event that revenue reductions decrease the amount of actual funding available for a particular SMART SCALE cohort, two approaches are envisioned:

- Delaying timing of projects to out years where future funding may be available; or

- Utilizing SMART SCALE funds from future years to fund the project

## Improvements to Process and Measures

SMART SCALE represented a new step forward for the Commonwealth of Virginia, and the CTB broke new ground in moving towards a prioritized transportation funding structure. As the process moves into future cycles, SMART SCALE will continue to evolve and improve. Advances in technology, data collection, and reporting tools will upgrade and modernize SMART SCALE for a growing Virginia, and the CTB looks forward to using these tools to provide a more balanced and equitable distribution of the Commonwealth’s transportation funds.

## Legislation and Policy Changes

### CTB Policy

The CTB has created three policies that include guidelines for SMART SCALE implementation. These policies are occasionally updated, and the latest versions are described below.

The Six-Year Improvement Program Development and Management Policy, first adopted in December 2016 and last updated in March 2024, defines the SMART SCALE schedule as described in Section 1.5 and sets the funding steps as described in Section 5.1.

The Policy for Implementation of the SMART SCALE Project Prioritization Process was updated in December 2023 to adopt the changes recommended by the 2023 program review. These changes included new eligibility criteria and new weightings for typologies, factors, and measures. This policy was altered slightly by the Update to SMART SCALE Prioritization Policy in January 2024, which added the Land Use factor back into the program and further modified typology weightings.

The SMART SCALE Cost Overrun Policy, adopted in October 2018, outlines the Project Change process described in Section 5.3.

### Legislation

Periodically the Virginia legislature addresses improvements to SMART SCALE policy through enacting new laws.

In 2020, H.B. 561 was passed to amend and reenact § 33.2-214.2 of the Code of Virginia, relating to project evaluation on primary evacuation routes. As a result, the scorecards will indicate whether such projects are located on a primary evacuation route. The notation does not have an impact on the SMART SCALE score.

In 2021, H.B. 2071 was passed to amend and reenact § 33.2-214.2 of the Code of Virginia, relating to whether a project has been designed to be resilient when evaluating projects for the Six-Year Improvement Program and consider resiliency when establishing the Statewide Transportation Plan. As a result, the scorecards will indicate whether a project is addressing a VTrans Mid-Term need associated with three hazards: (1) sea-level rise, (2) storm surge, and (3) inland/riverine flooding. Additionally, it will be reported on the scorecard if the project sponsor has committed that the design will be resilient. The notation does not have an impact on the SMART SCALE score.

# Appendix A: Safety Measures

Table 6.1	Safety Factor – Measures Summary

| ID | Measure Name | Weight | Measure Description | Measure Objective |
| --- | --- | --- | --- | --- |
| S.1 | EPDO of Fatal and Injury Crashes | 70%a | Equivalent property damage only (EPDO) of fatal and injury crashes expected to be reduced due to project implementation | Estimate the number of fatalities and injury crashes (weighted by “equivalent property damage only” crash value reported by FHWA) at the project location and the expected effectiveness of project-specific counter-measures in reducing crash occurrence |
| S.2 | EPDO Rate of Fatal and Injury Crashes | 30% | Equivalent property damage only (EPDO) of fatal and injury crashes per 100 million vehicle miles traveled (VMT) expected to be reduced due to project implementation | Similar to S.1, but by focusing on the change in fatality and injury crashes (weighted by “equivalent property damage only” crash value reported by FHWA) per 100 million vehicle miles traveled (VMT), the measure considers projects that address areas with a high rate of crashes that may be outside of high-volume roadways |

a	100% for Transit and Transportation Demand Management projects

## S.1  EPDO of Fatal and Injury Crashes

### Definition

EPDO-weighted fatal and injury crashes expected to be reduced due to project implementation.

### Data Source(s)

- Most recent five years of crashes from VDOT Roadway Network System (RNS) geospatial (GIS) data prepared by the Traffic Operations Division.

- FHWA report on crash cost estimates by the severity of the injuries sustained adjusted to the mid-year of the analysis period as modified by VDOT1F.

- SYIP to determine if and when improvements have been implemented in proximity to the project in the last five years.

- SMART SCALE Crash Modification Factor (CMF) List, which was developed using a subset of CMFs documented in the VDOT State Preferred CMF List or on FHWA’s CMF Clearinghouse website. The SMART SCALE CMF List is published on the SMART SCALE Resources page.

- U.S. Census Bureau OnTheMap tool for estimating park and ride commute destinations.

- Park and ride lot survey data from VDOT’s Transportation and Mobility Planning Division (TMPD) for calculating lot occupancy rates.

### Methodology

Step 1: Compile the latest five years of fatal (F) and injury (I) crashes for the roadway segments within the project limits. The project limits are defined by the following criteria:

- Begin and end milepost for roadway, pedestrian, bicycle, in-roadway transit service (e.g., bus rapid transit), in-roadway freight service corridor improvements.

- The ends of taper for the longest turn lane on each approach or 250 feet if no taper is present for intersection improvements.

- Gore to end of the existing taper for improvements to interchanges that influence merging or diverging operations.

- 500 feet upstream of on-ramp gore to 500 feet downstream of off-ramp gore for improvements to interchanges that influence weaving operations.

- The begin and end milepost on key parallel roadway(s) for projects that are projected to change travel patterns. For transit projects, roadways projected to have decreases in vehicle travel due to increased transit usage will be identified by the Department of Rail and Public Transportation (DRPT). For park and ride projects, roadways projected to have decreases in vehicle travel due to increased carpooling will be identified by the congestion scoring team. For projects that propose a new roadway or new interchange, the roadways projected to have changes in vehicle travel due to alternative route choices will be identified using a travel demand model updated by Transportation and Mobility Planning Division (TMPD).

Collect crashes within a 100-ft buffer of the project limits, then review manually. Review the SYIP or coordinate with local VDOT staff to determine if and when other improvements have been implemented within the project limits during the five-year analysis period. When other improvements were implemented within the analysis period, collect crash data only for the post improvement years as necessary.

Step 2: Weight the number of crashes by severity using an equivalent property damage only (EPDO) crash value scale. VDOT has developed an average weighted EPDO value for crashes that involve either a fatality or a severe injury. The EPDO values used in the SMART SCALE process are shown in Table 6.2. Property damage only crashes are not considered in SMART SCALE scoring but are shown in Table 6.2 to provide context for the weights given to fatal and injury crashes.

Table 6.2	EPDO Crash Value Conversion

| Accident Type | Rounded Value | Weight |
| --- | --- | --- |
| Fatal (K) + Severe Injury (A) | $3,024,000 | 177 |
| Moderate Injury (B) | $325,000 | 19 |
| Minor Injury (C) | $189,000 | 11 |
| Property Damage Only (O) | $17,000 | 0 |

Step 3: Calculate the percent expected crash reduction (PECR) for projects using the following approaches based on project type:

- For roadway, bicycle, and pedestrian projects, select up to three appropriate CMFs from the SMART SCALE CMF list for each of the project segments. If multiple CMFs are selected for a given segment, multiply the CMF values to create a resultant CMF for the project segment. Calculate the PECR based on the resultant CMF (PECR = 1-CMF). If any of the selected CMFs are only applicable to specific crash types, calculate separate PECR values for the targeted and non-targeted crash types.

- For projects that are projected to change travel patterns (e.g., projects that propose a new roadway, new interchange, or transit, or freight), calculate a CMF based on the ratio of volume projected on roadways after the proposed improvement to the current roadway volume. Calculate the PECR based on the volume-based CMF.

Step 4: Multiply the average annual EPDO crash frequency by the PECR to estimate the number of EPDO crashes expected to be reduced. For freight rail projects, apply the PECR to truck-related fatal and injury crashes only.

Step 5: For projects that propose a new roadway, intersection, or interchange, calculate the number of crashes projected to be added to the network using safety performance functions (SPFs) produced by TOD and volume projections from the travel demand model produced by TMPD. Use crash severity proportion data based on intersection or roadway type from TOD to convert the projected crash total to an EPDO value.

Step 6: For park and ride projects, use the OnTheMap tool to identify the primary commute destination(s) for people living in the catchment area of the proposed improvement. Use lot survey data from TMPD to determine the expected occupancy rate of the proposed lot improvement. Combine the estimated new lot users and commute length to calculate an expected EPDO reduction.

Step 7: Sum the reduction in EPDO crash frequency from Steps 4 and 6 and the addition in EPDO crash frequency from Step 5 to develop the final projected change in EPDO crash frequency.

### Scoring Value

Total change in EPDO of fatal and injury (F+I) crash frequency.

## S.2 EPDO Rate of Fatal and Injury Crashes

### Definition

Number of EPDO weighted fatal and injury crashes per 100 million vehicle miles traveled (VMT) expected to be reduced due to the project.

### Data Source(s)

- Total change in EPDO of fatal and injury (F+I) crash frequency (S.1).

- Most recent five years of AADT by roadway segment from VDOT RNS, available studies, the applicant/jurisdiction, or congestion measure analysis.

- Segment length from S.1 analysis.

### Methodology

The S.2 score is not calculated for projects where the principal improvement type is transit or transportation demand management. For all other projects, use the following steps to calculate S.2.

Step 1: Collect the most recent five years of AADT data for each project segment where a crash reduction was projected due to a roadway, pedestrian, or bicyclist improvement or due to shifting travel patterns on a parallel facility for a new roadway or interchange project. Multiply the AADT data by the segment length to calculate the annual VMT. Sum the annual VMT across all project segments. Do not calculate VMT for any project segments where the only projected crash reduction was due to shifting travel patterns from a transit, freight, or park and ride improvement.

Step 2: Compute the existing Fatal + Injury EPDO crash rate by dividing the S.1 score by the total project VMT.

### Scoring Value

Expected reduction in fatal and injury (Fatal + Injury) EPDO crash rate.

# Appendix B: Congestion Mitigation Measures

Table 7.1	Congestion Mitigation Factor – Measures Summary

| ID | Measure Name | Weight | Measure Description | Measure Objective |
| --- | --- | --- | --- | --- |
| C.1 | Person Throughput | 50% | Increase in corridor total (multimodal) person throughput attributed to the project | Assess the potential benefit of the project in increasing the number of users served within the peak period. |
| C.2 | Person Hours of Delay | 50% | Decrease in the number of person-hours of delay in the corridor | Assess the potential benefit of the project in reducing peak period person-hours of delay. |

## C.1 Person Throughput

### Definition

Change in corridor total (multimodal) person throughput attributed to the project.

### Data Source(s) / Analytical Tools

- Latest available 24-hour traffic count data summarized by hour, direction, and roadway segment, including vehicle classification, where applicable, from VDOT TMS, or jurisdiction.

- Latest available regional travel demand model encompassing the influence area only for projects consisting of new transportation facilities. The project is tested with the regional travel demand model using the SYIP highway network.

- Existing AADT by roadway segment from VDOT TMS or jurisdiction.

- Lane capacity is set by the current functional classification of the roadway. In the case of a new location roadway, the planned functional classification is used. Lane capacities were established based on an average of the capacities vs by area type outlined in the ENTRADA User’s Guide and the Virginia Travel Demand Modeling Policies and Procedures Manual Version 3.0.

- Obtain lane capacities for different facility types (i.e., freeway, collector, etc.) and area types from the ENTRADA User’s Guide. The urban threshold for capacity will be used statewide and is generally based on LOS D/E.

- Park and ride lot survey data from VDOT’s Transportation and Mobility Planning Division (TMPD) for calculating lot occupancy rates.

- For transit and passenger rail projects, applicants are required to provide existing stop-level or route-level ridership. For projects with rolling stock and/or infrastructure features, applicants are required to provide projected stop-level or route-level ridership. Note if the applicant does not provide existing ridership data, the minimum benefit of two new users will be the assumed increase in peak hour transit occupancy.

- For any freight rail improvements, applicants are required to provide carload projection data.

- For new managed lane projects, assumed occupancy rates will be provided by VDOT.

- For roadway projects, VDOT’s Linear Referencing System (LRS) will be used to determine the number of lanes, lane widths, speed limit, terrain (e.g., level, rolling, mountainous), lateral clearance, number of driveways on arterials, interchange density on freeways, and median type on arterials.

- Latest available aerial imagery to determine merge, diverge, and weaving lengths on freeways and verify other data from LRS.

- FHWA CAP-X: evaluation tool that uses critical lane volumes (CLV) to evaluate the efficiency of intersections and interchanges.

- Potential traffic growth rate sources include LRS, and the travel demand model.

### Methodology

The methodology is a quantitative, corridor-based analysis that requires a no-build (without the project) and build (with the project) estimate of person throughput seven years in the future. It is anticipated that the project corridor will consist of an intersection or segment within the corridor, depending on the project type. The segment within the corridor with calculated person throughput increase above zero is used for analysis purposes.

The methodologies to determine person throughput for roadway, bicycle/pedestrian, transit, TDM (including park and ride lots), and freight projects are described below.

For all project types described in this section, person throughput is only credited/ scored if the facility is over capacity in the no-build project condition (has a volume to capacity ratio greater than 1.0)

#### Roadway

There are four types of analyses used to quantify the change in person throughput as a result of a proposed roadway project:

- Basic roadway segment (freeway, rural multilane, rural two-lane), urban arterial (segments between signals are combined with delay calculations from CAP-X to establish no-build versus build average travel speeds)

- Freeway facility (diverge, merge, weave)

- Intersection or interchange, and

- New/Complex facilities - Limited-access roadway capacity expansion projects greater than two miles in length are defined as complex.

The methodology to compute the change in person throughput will be described for each of the four facility types listed above. The methodology for the analysis of the first two facility types is the same.

#### Basic Roadway Segment / Freeway Facility

Basic segments represent uninterrupted-flow conditions and have no fixed causes of delay or interruption external to the traffic stream. This category includes two-lane highways, multilane highways, and basic freeway segments as defined in the Highway Capacity Manual 7th Edition. Freeway facilities also represent uninterrupted-flow facilities consisting of continuously connected segments that include: basic freeway, weaving, merge, and diverge segments. In order to calculate average travel speeds along signalized arterial routes, basic roadway segments are coded along the project length and are combined with the CAP-Xanalysis to compute the no-build and build average travel speeds.

A modified BPR equation is used for the analysis of these types of facilities. Nationally, the BPR equation is the mostly widely used volume-delay function for road segments. The equation addresses the relationship between volume and capacity on the segment, with the result being the delay associated with traffic volumes. Capacity in the BPR equation is based on the area type and facility type.

Step 1: Compile future no-build peak period traffic volumes within the project corridor using traffic data from LRS. If no traffic data is provided, compile existing peak period traffic volumes using the aforementioned data sources, including existing peak period traffic count data from VDOT TMS.

Step 2: Determine the peak period flow rate on the roadway segment without the project and with the project. Using the capacity values by functional classification, compute the vehicle throughput without the project and with the project.

Step 3: Compute the change in peak period vehicle throughput by subtracting the no-build vehicle throughput from the build vehicle throughput.

Step 4: Compute the peak period person throughput for no-build and build conditions by multiplying the average vehicle occupancy rate by the vehicle throughput.

#### Intersection / Interchange

Intersections and interchanges represent interrupted flow conditions with features that create delay such as traffic signals.

Step 1: Compile future no-build peak period traffic volumes within the project corridor using traffic data provided in the project application. If no traffic data is provided, compile existing peak period traffic volumes using the aforementioned data sources, including existing peak period traffic count data from VDOT TMS.

Step 2: Use FHWA CAP-X analysis tool to determine the intersection/ interchange critical lane volumes and to estimate the vehicle throughput for the no-build and build conditions.

Step 3: Compute the change in peak period vehicle throughput by subtracting the no-build vehicle throughput from the build project vehicle throughput.

Step 4: Compute the peak period person throughput for without and with conditions by multiplying an average vehicle occupancy rate by the vehicle throughput.

#### New / Complex Roadway Facilities

Estimating vehicle throughput for new roadway facilities requires the use of a regional travel demand model. The project is added to the regional travel demand model, using the SYIP highway network, and model outputs are then used to summarize with project vehicle throughput.

Step 1: Code the new facility into the regional travel demand model with assumed posted speed limit, facility type, and number of lanes.

Step 2: Identify links in the regional network operating below the speed limit in future no-build scenario with greater than 10% reduction of traffic for the different alternative improvements compared to the no build scenario. The congestion limits should include network segments that are expected to be impacted, such as any roadways that vehicles may shift to or from in response to the new facility. A buffer equal to the project length with a floor of one mile is used to capture the impacted segments for the analysis. The minimum buffer of one mile is used to capture parallel routes for smaller projects. Calculate total difference in VHT for these links between the no-build model and the build model.

Step 3: Multiply the difference between the no-build VHT from the build VHT by 30% to convert to peak period delay reduction (expressed in vehicle hours).

Step 4: Compute the peak period vehicle throughput by multiplying the peak period delay reduction by 60 to convert to vehicles minutes traveled, and dividing this difference by the average trip length (expressed in minutes).

Step 5: Compute the peak period person throughput by multiplying an average vehicle occupancy rate by the vehicle throughput.

#### Transit / Passenger Rail

Step 1: Calculate the congestion benefit. The transit benefit as it relates to congestion is defined as the increase in ridership directly attributed to the improvement in the application. Using the applicant provided ridership data, the ridership benefits are calculated as follows:

Future Ridership with Benefit – Existing Ridership = Ridership Benefit (Delta)

Step 2: Identify peak hour ridership. The Peak Hour Transit Factor (PHTF) will vary depending on the service type, outlined in Table 7.2.

Peak hour ridership calculations will also vary based on the type of ridership data provided in the application. All calculations use the number of business days during the time provided.

• Annual Ridership Provided: (Annual Ridership/Business Days in a Year)*PHTF

• Weekly Ridership Provided: (Weekly Ridership/5)*PHTF

• Daily Ridership Provided: Daily Ridership * PHTF

Note: Business days per year = 260

Step 3: Identify the directional factor. Using regional patterns during the identified peak hour, the directional factor can be defined as the percentage of traffic traveling in the primary direction traffic typically flows (e.g. a directional factor of 0.5 would equate to 50% of the traffic in the northbound direction and 50% in the southbound).

Step 4: Trip assignment. This step shows the congestion benefit on roadways that will be directly affected by the transit improvement. First, identify the catchment area (routes that will benefit from the transit improvement), and links that align with known stops/stations on the proposed route. Second, assign trips based on the based on the ridership projections provided in the application and the links identified in the scoring process. Once trip assignment is complete, the data is entered into the Congestion Scoring Tool to fully document the benefit.

Scoring steps are simplified if an application only includes secondary transit improvements with no capacity expansion. In most of these cases, the directional factor is assumed to be 0.5, and the assumed increase in peak hour transit occupancy will be two users. For services with ridership greater than the PHT assumed increase threshold as outlined in Table 7.2, PHT occupancy is calculated and will lead to a value greater than two. Stop-level improvements are only assigned trips if they are a part of an application with a primary transit improvement.

Table 7.2 Congestion Mitigation Factor - Transit PHTF Summary

| Service Type | Definition | PHTF | PHT Assumed Increase of 2 Threshold |
| --- | --- | --- | --- |
| Daily, Regular | Fixed route bus transit service operated throughout the day | 10% of daily trips | < 250 riders |
| Express Commuter | Commuter (bus or rail) service with trips during AM and PM peaks only | 40% of daily trips | < 63 riders |
| Heavy Rail | Rail transit service operated throughout the day | 20% of daily trips | < 125 riders |

#### Freight Rail

Step 1: Using the applicant provided carload projection data, confirm the number of new carloads and the parallel road network links that reflect the origin and destination of those projected carload trips. Confirm the applicant selected VTrans needs to ensure the needs are associated with the parallel road network.

Step 2: Convert carloads to trucks. Multiply the number of carloads the project is projected to generate by the truck multiplier to determine the equivalent trucks that would be removed from the identified parallel road network. The truck multiplier equals the weight carried by a railcar divided by the average weight carried by a freight truck in Virginia. The default freight truck weight is 20.59 tons. If tons per railcar is not provided in the application, the default value of 70.2 tons/railcar should be used (Example: 70.2 tons/20.59 tons= 3.4).

Step 3: Trip assignment relates the congestion benefit on roadways that will be directly affected by the freight rail improvement. First, identify the parallel roadway network links that align with the road segments on which truck traffic would be traveling based upon the origins and destinations of the expected new carloads provided by the applicant. Second, assign trucks to the identified links. Once trip assignment is complete, the data is entered into the Congestion Scoring Tool to fully document the benefit.

#### Bicycle / Pedestrian

Bicycle and pedestrian improvements provide a congestion benefit by increasing person throughput. The throughput increase is determined by the projected bicycle and/or pedestrian volumes the project will encourage. Bicycle and/or pedestrian volumes are first determined for the peak hour, either by volume counts at the project location provided by the applicant or by estimation using Average Annual Daily Traffic counts from public sources. The projected volumes are then multiplied by the relevant bicycle or pedestrian factor, which come from a study from the Virginia Transportation Research Council. Because certain areas experience congestion that lasts longer than hour, a Peak Period Expansion Factor is then applied to the Peak Hour Volume results to estimate the increase in throughput for the entire congestion period.

#### Transportation Demand Management

Park and ride improvements receive a congestion benefit from the number of new users expected to use the new or improved lot. The number of users is estimated by adjusting the number of new lot spaces for expected occupancy based on survey data from the VDOT Transportation and Mobility Planning Division. The new users are added to the total throughput value for the project.

### Scoring Value

Total change in person throughput due to the project.

## C.2 Person Hours of Delay

### Definition

Decrease in the number of peak period person hours of delay in the project corridor.

### Data Sources / Analytical Tools

- Latest available 24-hour traffic count data summarized by hour, direction, and roadway segment, including vehicle classification, where applicable, from VDOT TMS, or jurisdiction.

- Latest available regional travel demand model encompassing the influence area only for projects consisting of new location transportation facilities.

- Existing AADT by roadway segment from VDOT TMS or jurisdiction.

- Lane capacity is set by the current functional classification of the roadway. In the case of a new location roadway, the planned functional classification is used. Lane capacities were established based on an average of the capacities outlined in the ENTRADA User’s Guide and the Virginia Travel Demand Modeling Policies and Procedures Manual Version 3.0.

- U.S. Census Bureau OnTheMap tool for estimating park and ride commute destinations.

- Park and ride lot survey data from VDOT’s Transportation and Mobility Planning Division (TMPD) for calculating lot occupancy rates.

- For all transit and passenger rail projects, applicants are required to provide existing stop-level or route-level ridership. For projects with rolling stock and/or infrastructure features, applicants are required to provide projected stop-level or route-level ridership.

- For any freight rail improvements, applicants are required to provide carload projection data.

- For new managed lane projects, assumed occupancy rates will be provided by VDOT.

- For roadway projects, LRS will be used to determine number of lanes, lane widths, speed limit, terrain (e.g., level, rolling, mountainous), lateral clearance, number of driveways on arterials, interchange density on freeways, and median type on arterials.

- Latest available aerial imagery used to determine merge, diverge, and weaving lengths on freeways and verify other data from LRS.

- FHWA CAP-X: evaluation tool that uses critical lane volumes (CLV) to evaluate the efficiency of intersections and interchanges.

- Potential traffic growth rate sources include LRS, and travel demand model.

### Methodology

The methodology is a quantitative, corridor-based analysis that requires a no-build (without project) and build (with the project) estimate of person throughput and congested travel speeds seven years in the future.

The methodologies to determine person-hours of delay for roadway, bicycle/pedestrian, transit, and freight projects are described below. It is anticipated that project corridor length definition will vary by mode and project type. For example, the project length for a park and ride lot project is equal to the average commuting distance determined from the census data website identified in the data sources. On the other hand, the project length for a roadway corridor improvement project is established by extending the corridor to the next adjacent signalized intersection or interchange on both ends of the corridor. If there are no adjacent signalized intersections or interchanges within one mile of either end of the corridor, then one mile is added to both ends of the corridor.

#### Roadway

There are four types of analyses used to quantify the change in person-hours of delay as a result of a proposed roadway project:

- Basic roadway segment (freeway, rural multilane, rural two-lane, urban arterial)

- Freeway facility (diverge, merge, weave),

- Intersection or interchange, and

- New facility.

#### Basic Roadway Segment / Freeway Facility

Basic segments represent uninterrupted-flow conditions and have no fixed causes of delay or interruption external to the traffic stream. This category includes two-lane highways, multilane highways, and basic freeway segments as defined in the Highway Capacity Manual 7th Edition. Freeway facilities also represent uninterrupted-flow facilities consisting of continuously connected segments that include: basic freeway, weaving, merge, and diverge segments. In order to calculate average travel speeds along signalized arterial routes, basic roadway segment sheets are coded along the project length and are combined with the CAP-X analysis to compute the no-build and build average travel speeds.

A modified BPR equation is used for the analysis of these types of facilities. Nationally, the BPR equation is the mostly widely used volume-delay function for road segments. The equation addresses the relationship between volume and capacity on the segment, with the result being the delay associated with traffic volumes. Capacity in the BPR equation is based on functional classification.

Step 1: Compile future no-build peak period traffic volumes within the project corridor using traffic data from LRS. If no traffic data is provided, compile existing peak period traffic volumes using the aforementioned data sources, including existing peak period traffic count data from VDOT TMS.

Step 2: Collect and document all roadway geometric features using data from LRS and supplemented by field visits and/or aerial imagery.

Step 3: Convert the peak period traffic volumes to flow rates using methods from the Highway Capacity Manual 7th Edition.

Step 4: Compute no-build and build travel speeds and delays using a modified BPR equation. Delay is calculated by calculating the difference between the predicted travel speed and the posted speed limit.

Step 5: Compute the change in vehicle hours of delay by subtracting the build (with project) delay from the non-build (without project) delay.

Step 6: Compute the peak period person hours of delay for no-build and build conditions by multiplying an average vehicle occupancy rate by the vehicle delay.

Step 7: Compute the change in person hours of delay by subtracting the build (with project) delay from the no-build (without project) delay.

#### Intersection / Interchange

Intersections and interchanges represent interrupted flow conditions with features that create delay such as traffic signals. Corridor travel speed and delay will be calculated based on intersection/interchange delay and segment speed and delay. Apply a capacity check for intersection/interchange and roadway segment. Use the least improved bottleneck to calculate throughput change between the no-build (without project) and the build (with project) conditions.

Step 1: Compute future no-build peak period traffic volumes within the project corridor using traffic data provided in the project application. If no traffic data is provided, compile existing peak period traffic volumes using the aforementioned data sources, including existing peak period traffic count data from VDOT TMS.

Step 2: Determine the critical lane volume for each approach to the intersection, which is defined as the movements with the maximum traffic volume per lane.

Step 3: Use FHWA CAP-X analysis tool to estimate the vehicle delay for the no-build and build conditions.

Step 4: Compute the peak period person delay for no-build and build conditions by multiplying the average vehicle delay by an average vehicle occupancy rate by the vehicle delay.

Step 5: Compute the change in peak period delay by subtracting the build (with project) delay from the non-build (without project) delay.

#### New Roadway Facilities

Estimating vehicle delay for new facilities requires the use of a regional travel demand model. The project is added to the regional travel demand model and model outputs are then used to summarize project build vehicle delay. The total vehicle delay reduction is the cumulative effect at a system level (total trips).

Step 1: Code the new facility into the regional travel demand model with assumed posted speed limit, facility type, and number of lanes.

Step 2: Identify links in the regional network operating below the speed limit in future no-build scenario with greater than 10% reduction of traffic for the different alternative improvements compared to the no build scenario. The congestion limits should include network segments that are expected to be impacted, such as any roadways that vehicles may shift to or from in response to the new facility. A buffer equal to the project length with a floor of one mile is used to capture the impacted segments for the analysis. The minimum buffer of one mile is used to capture parallel routes for smaller projects. Calculate total difference in VHT for these links between the no-build model and the build model.

Step 3: Multiplying the difference between the no-build VHT from the build VHT by 30% to convert to peak period delay reduction (expressed in vehicle hours)

Step 4: Compute the person peak period delay by multiplying the peak period delay reduction by an average vehicle occupancy rate and 60 to convert to personal trip minutes.

Transit / Passenger Rail / Freight Rail

For transit and passenger rail projects, the type of project being analyzed is classified as either transit primary (e.g., new high-capacity bus service) or transit secondary (e.g., bus stop improvement). Transit primary projects are analyzed to determine a Person Throughput scoring benefit using the methodology detailed in Section 7.1, specifically applying Steps 1 through 4 of that process to calculate the benefit.  Only projects categorized as transit primary receive a Person Throughput scoring benefit. For freight rail projects, convert carload volume projections to truck volume. Determine the roadway(s) directly affected.

#### Bicycle / Pedestrian

No reduction in person-hours of delay is assumed for a stand-alone bicycle and/or pedestrian project.

#### Transportation Demand Management

For park and ride projects, the OnTheMap tool is used to identify the primary commute destination(s) for people living in the catchment area of the proposed improvement. Lot survey data from TMPD is used to determine the expected occupancy rate of the proposed lot improvement. The estimated new lot users and commute length are combined to calculate an expected delay reduction.

### Scoring Value

Total peak-period person delay reduction.

# Appendix C: Accessibility Measures

Table 8.1	Accessibility Factor – Measures Summary

| ID | Measure Name | Weight | Measure Description | Measure Objective |
| --- | --- | --- | --- | --- |
| A.1 | Access to Jobs | 60% | Change in average job accessibility per person within 45 minutes by driving (within 60 minutes for transit, bicycle, and pedestrian projects) | Measure assesses the average change in access to employment opportunities in the region as a result of project implementation based on the GIS accessibility tool. |
| A.2 | Access to Jobs for Disadvantaged Populations | 20% | Change in average jobs accessibility per person for disadvantaged populations within 45 minutes by driving (within 60 minutes for transit, bicycle, and pedestrian projects) | Measure assesses the average change in access to employment opportunities in the region as a result of project implementation based on the GIS accessibility tool. |
| A.3 | Access to Multimodal Choices | 20% | Assessment of the project support for connections between modes and promotion of multiple transportation choices | Measure assigns more points for projects that enhance interconnections among modes, provide accessible and reliable transportation for all users, encourage travel demand management, and potential to support incident management. |

## A.1 Access to Jobs

### Definition

The GIS accessibility tool analyzes the existing average accessibility to jobs within 45 minutes per person at the individual U.S. Census block group level statewide. For transit, bicycle, and pedestrian projects, accessibility will be calculated to jobs within 60 minutes. The tool calculates the average accessibility to jobs by mode (auto, walk, bicycle, and transit). The jobs are weighted based on a travel time decay function, where jobs within a shorter travel time are weighted more than jobs farther away. The decay function was developed based on travel survey data. The average accessibility represents the total number of jobs reachable in a 45 minute travel time from each block group to every other block group by driving and in a 60 minute travel time from blocks to blocks by other modes.

The tool calculates the improvement in the number of jobs reachable within that travel shed resulting from a proposed transportation improvement. Therefore, the average number of jobs reachable represents the total jobs accessible from each block group/block to every other block group/block, weighted by the population in each analytic zone. The actual metric relevant for SMART SCALE prioritization purposes is the increase in average job accessibility resulting from a proposed project. Travel times are based on congested roadway travel times, real transit operating schedules, and an assessment of pedestrian and bicycle network connectivity.

As part of the estimation of change in project corridor person-hours of delay (Measure C.2), an estimate of the project build congested speed is developed. The project build congested speed is entered into the underlying congested network within the accessibility tool, and the difference between the build and no-build congested speeds is used to calculate the change in cumulative accessibility by block group for auto.

### Data Source(s)

- Accessibility tool.

- Change in project corridor congested speed, transit operations, and pedestrian system connectivity (as it relates to last-mile connections to transit service).

### Methodology

The accessibility tool reports average accessibility to jobs by mode for each Census block group (for auto or Census block for walk, bicycle, and transit) in the region. The analysis of project benefits considers how an improvement in travel time expands accessibility to jobs at the block group or block-level (without consideration of regional or State boundaries). By default, 2040 land use forecasts will be used. Applicants may also provide modified land use density assumptions from a locally or regionally approved market study to be used for Build versus No-Build analysis.

Step 1: Update congested roadway speeds, transit network, or pedestrian system connectivity. Based on the analysis conducted in the congestion factor for measure C.2, post-project implementation congested speeds are generated and applied to the roadway network underlying the accessibility tool.

For transit projects, the project corridor and basic operational information (peak period frequency and travel times) are coded into the transit network underlying the accessibility tool. The operational information is based on General Transit Feed Specification (GTFS) data, which is a common format for public transportation schedules and associated geographic information.

Walking and biking modes are coded in the accessibility tool by Level of Service (LOS). The LOS is determined for a given segment based on factors including existing facilities, functional classification, posted speed limit, and number of lanes. For the non-motorized mode, the tool reflects improvements in connectivity provided by the new sidewalk, bicycle lanes or path connections or meaningful pedestrian elements that substantially improve the quality of service for pedestrians, bike users or on routes providing access to transit service.

Step 2: Use the accessibility tool to calculate the current (no-build) accessibility by mode for a project. The accessibility is the average access to jobs from each block group/block to every other block group/block within the project’s area of influence. The area of influence is a 45-minute travel time by auto and a 60-minute travel time by other modes.

The accessibility score for each mode’s buffer is calculated using a population-weighted average of the cumulative job access scores for each block group in the buffer area. The job score decays according to a travel time decay function, where jobs closer to the project area are weighted more than jobs further away. Each block group contributes to the final score proportionally to its population as shown below, where “C_job” refers to the cumulative decayed job score for a given block group. Assuming there are n block groups or blocks in the buffer area, the accessibility score is calculated by:

Accessibility Score= Pop1*C_job1+Pop2*C_job2+…+(Popn*C_jobn)Pop1+Pop2+…+Popn

Step 3: Use the accessibility tool to calculate the build accessibility score using post-project implementation congested speeds and/or changes in quality of service of walking/bicycle network and transit operations. Scores are calculated for each mode that is being directly improved by the project.

Step 4: Calculate the change in accessibility scores between the build and no-build conditions. For each project, an average accessibility improvement is reported depending on mode: for roadway projects the auto mode improvement is reported, for transit projects the transit mode improvement is reported, projects that incorporate multiple improvements may receive accessibility benefits from auto mode and other modes.

### Scoring Value

Total change in average jobs accessibility.

## A.2 Access to Jobs for Disadvantaged Populations

### Definition

The accessibility tool analyzes the existing average accessibility to jobs within 45 minutes at the individual U.S. Census block group level statewide. For walk, bicycle and transit projects, accessibility will be calculated to jobs within 60 minutes. The tool calculates the average accessibility to jobs by mode (auto, walk, bicycle, and transit). The jobs are weighted based on a travel time decay function, where jobs within a shorter travel time are weighted more than jobs farther away. The decay function was developed based on travel survey data. The average accessibility represents the total number of jobs reachable in a 45-minute travel time from each block group to every other block group by driving and in a 60 minute travel time from blocks to blocks by other modes6F. For this measure, the change in average job accessibility is calculated and averaged based on the disadvantaged population in each Census block or block group.

### Data Source(s)

- Accessibility tool.

- 2022 U.S. Census American Community Survey 5-year estimates.

### Methodology

For the purposes of this analysis, the “disadvantaged population” is calculated as low-income, minority, or limited-English proficiency (LEP) population.

All Census blocks and block groups in Virginia were analyzed using a model developed by VTRC to determine the populations of low-income, minority, or limited English speaking persons (LEP) in each.

The accessibility tool calculates job accessibility averaged by population in each Census block or block group. The calculation of accessibility for the disadvantaged population was calculated in the same way as described in A.1 above for general accessibility, except that instead of averaging for population as a whole, the accessibility was averaged for the disadvantaged population in each Census block or block group.

### Scoring Value

Total change in average jobs accessibility for disadvantaged populations.

## A.3 Access to Multimodal Choices

### Definition

This measure considers the degree to which the project can increase access to non-single occupant vehicle travel options. The objective is to recognize projects that enhance connections between modes or create new connections.

### Data Source(s)

- GIS data of transit routes or transit service areas, all rail transit stations (from GTFS data as described for accessibility tool).

- DRPT/VDOT GIS data of park and ride lots.

- VDOT GIS data of on and off-road bicycle facilities (incomplete dataset at this time).

- Anticipated peak period non-SOV users of travel options with increased access or service.

### Methodology

Step 1: The project sponsor provides project-level detail on the extent of connections and accommodation of multiple modes as part of the project definition and self-assign points consistent with descriptions in Table 8.2.

Step 2: The project corridor is entered into a GIS database and overlaid with a layer including all multimodal transportation options. The GIS analysis is recommended to inform the validation of sponsor scoring in Table 8.2.

For roadway or multimodal projects, this includes type of bicycle facility, type of pedestrian facilities, connection to park and ride locations or inclusion of managed lanes, inclusion of technology supporting traveler information, or wayfinding signage to other modes, and accommodation of on-road transit vehicles.

For transit projects, depending on transit mode, this includes associated bike and pedestrian facilities, bicycle parking, accommodation of bike on transit vehicles, park and ride facilities, traveler information, affiliation or presence of local TDM programs, and transfers with other transit modes.

For bike and pedestrian projects, this includes class of bicycle facility, type of pedestrian improvements, connections to other on- or off-road bicycle facilities, connections to transit facilities, and affiliation or presence of local TDM programs. A bicycle facility project can include elements in one or more of the following categories:

- On-Street Facilities: Shared use paths, separated bicycle lanes (cycle tracks), buffered bicycle lanes, conventional bicycle lanes, bicycle boulevards (signed routes), and shared roadways.

- Off-Street Facilities: Off-street bicycle facilities are separate from motor-vehicle roadways and include shared-use paths or trails. Trails may be adjacent to the roadway or located on an abandoned railroad right of way.

- Equipment: Bicycle facility equipment includes signs, traffic signals, barriers, and bicycle parking. Note: standalone equipment improvements, including bicycle racks as part of an application are not eligible as a bicycle facility.

Freight-related accessibility is considered in the economic development factor.

Table 8.2	Access to Multimodal Choices – Scoring Approach

| Project Type (Mode) and Characteristics | Points (If Yes) |
| --- | --- |
| Project includes transit system improvements or reduces delay on a roadway with scheduled peak service of 1 transit vehicle per hour. | 5 |
| Project includes improvements to an existing or proposed park and ride lot. Ex. New lot, more spaces, entrance/exit, technology (payment, traveler information). | 4 |
| Project includes improvements to existing or new HOV/HOT lanes or ramps to HOV/HOT | 2 |
| Project includes construction, enhancement, or replacement of bike facilities. For bicycle projects, off-road or on-road buffered or clearly delineated facilities are required. | 1.5 |
| Project includes construction, enhancement, or replacement of pedestrian facilities. For pedestrian projects, sidewalks, pedestrian signals, marked crosswalks, refuge islands, and other treatments are required (as appropriate). | 1.5 |
| Project provides real-time traveler information or wayfinding specifically for intermodal connections (access to transit station or park and ride lot). | 1 |
| Provides traveler information or is directly linked to an existing TMC network/ITS architecture. | 1 |
| Total Points Possible | 5 points maximum |
| Measure Scaling: Points are multiplied by the increase in new peak period non-SOV users |  |

Step 3: SMART SCALE review staff evaluate project scoring and work with project sponsor to adjust scoring as necessary.

Step 4: Points scored by each mode are multiplied by the respective increase in non-SOV users for that mode. The scaled points are then added together.

### Scoring Value

Total points reflecting multimodal choices scaled by the increase in peak period non-SOV users of the project.

# Appendix D: Environmental Quality Measures

Table 9.1	Environmental Quality Factor – Measures Summary

| ID | Measure Name | Weight | Measure Description | Measure Objective |
| --- | --- | --- | --- | --- |
| E.1 | Air Quality and Energy Environmental Effect | 100% | Potential of project to improve air quality and reduce greenhouse gas emissions | Measure rates a project’s potential benefit to air quality by project benefits to non-SOV and freight users, applying a user-based point system and a carbon dioxide offset calculation. |
| E.2 | Impact to Natural and Cultural Resources | (*) | Potential of project to minimize impact on natural and cultural resources located within project buffer | Measure evaluates how much sensitive land could be affected within project buffer around the project. Points are subtracted from final score based on total potential sensitive acreage impacted. |

* Up to 5 points subtracted from final score based on the total potential sensitive acreage impacted

## E.1 Air Quality and Energy Environmental Effect

### Definition

The Air Quality and Energy Environmental Effect measure estimates the level of benefit that a project is projected to have on air quality and greenhouse gas emissions. The objective of this measure is to recognize projects that are expected to contribute to improvements in air quality and reductions in greenhouse gas emissions.

### Data Source(s)

- Project sponsor answers defined qualifiers as described below based on project definition.

- Increase in peak hour non-SOV users as determined in the congestion factor.

- Decrease in the number of peak period person-hours of delay as determined in the congestion factor.

- Percent trucks determined using Existing AADT by roadway segment from VDOT TMS or jurisdiction.

- Trip length as determined in the congestion factor.

- Fuel use factor and emissions factor

### Methodology

Air quality and energy effect are determined by reviewing a project sponsor response (collected through the project nomination) to the qualifications identified in Table 9.2. The methodology applies to all project types.

Step 1: The project sponsor self-assesses the project based on Table 9.2. The nomination form includes space for the sponsor to provide clarifications/justifications for the points awarded.

Step 2: SMART SCALE review staff receive each project nomination and review the information provided. As appropriate, staff contact project sponsors to address any questions or unexplained assignments.

Table 9.2	Air Quality and Energy Environmental Effect –
Scoring Approach

| Project Type (Mode) and Characteristics | Points (If Yes) |
| --- | --- |
| Non-SOV Project Characteristics |  |
| Project includes improvements to rail transit or passenger rail facilities* | 3 |
| Project includes construction or replacement of bike facilities. For bicycle projects, off-road or on-road buffered or clearly delineated facilities are required* | 2 |
| Project includes construction or replacement of pedestrian facilities. For pedestrian projects, sidewalks, pedestrian signals, marked crosswalks, refuge islands, and other treatments are required (as appropriate)* | 2 |
| Project includes improvements to an existing or proposed park and ride lot. Ex. New lot, more spaces, entrance/exit, technology (payment, traveler information)* | 2 |
| Project includes bus facility improvements or reduces delay on a roadway with scheduled peak service of 1 transit vehicle per hour* | 1 |
| Project includes energy-efficient fleets, including hybrid or electric buses* | 0.5 |
| Measure Scaling: *Points are multiplied by the increase in the number of peak period non-SOV users for that category |  |
| Freight Transportation Project Characteristics | Points (If Yes) |
| Project reduces traffic delay at a congested intersection, interchange, or other bottleneck with a high percentage of truck traffic (greater than 8 percent of AADT). ** 0 < Person Hours of Delay Reduced < 2 = 0.5 point 2 <= Person Hours of Delay Reduced < 100 = 1 point Person Hours of Delay Reduced >= 100 = 2 points | 0.5 - 2 |
| Project includes improvements to freight rail network or intermodal (truck to rail) facilities/ports/terminals** | 0.5 |
| Measure Scaling: **Points are multiplied by peak period truck volumes |  |

Step 3: Apply User-Based Point System - Weighted 50%

After SMART SCALE staff review and confirm points assigned in Table 9.2, the non-SOV project component points are scaled by the respective increased users then all component values are summed. The scaled non-SOV users are normalized (0 to 50 scale). The freight project component points are scaled by the peak period truck volume then all component values are summed. The scaled freight users are normalized (0 to 50 scale).

The final user-based point value is the summation of the normalized (0-50 scale) non-SOV component and the normalized (0-50 scale) freight component.

Step 4: Carbon Dioxide (CO2) Offset - Weighted 50%

CO2 Offset Due to Increased Non-SOV VMT

The increased non-SOV vehicle miles traveled (VMT) users are calculated by multiplying the increase in non-SOV users by the estimated trip length for each mode:

- Transit: new users multiplied by estimated transit commute length

- Park and Ride: ⅔ of new users multiplied by estimated carpool commute length

- Bicycle: new users multiplied by 3.54 miles

- Pedestrian: new users multiplied by 0.67 miles

The non-SOV CO2 offset is calculated by dividing the increase in non-SOV VMT by the average fuel economy and then multiplying by the CO2 emissions factor. For example,

100 Non-SOV VMT × 1 gal gas24 miles × 8.9 kg CO21 gal gas = 37.1 kg CO2 reduced

CO2 Offset Due to Reduced Heavy Vehicle Hours of Delay (HVHD)

Calculate the reduced HVHD by dividing the total person-hours of delay reduced (C.2 measure) by 1.2 persons/vehicle, and multiply by the weighted average truck percent. For example,

100 person hours × 1 vehicle1.2 persons × 12% heavy vehicles = 10 HVHD reduced

The total freight CO2 offset is calculated by multiplying the reduced HVHD by the diesel fuel idling and CO2 emissions factors. For example,

10 HVHD reduced×0.44 gal gas1 hour×8.9 kg CO21 gal gas=39.2 kg CO2 reduced

Total CO2 Offset

The total CO2 offset is calculated by adding the CO2 offset due to increased non-SOV VMT and CO2 offset due to reduced heavy vehicle hours of delay. For example,

37.1 kg CO2 reduced + 39.2 kg CO2 reduced = 76.3 kg CO2 reduced

After completing all Step 4 calculations, normalize the values on a 0 to 100 scale.

Step 5: Sum the User-Based Point Value results from Steps 1-3 weighted at 50% and the Carbon Dioxide (CO2) Offset results from Step 4 weighted at 50%.

### Scoring Value

Combines air quality qualified by a user-based points system and air quality quantified by CO2 offset of the project.

## E.2 Impact to Natural and Cultural Resources

### Definition

This measure considers the potential of a project to minimize the impact on natural and cultural resources located within the project impact buffer.

### Data Source(s)

GIS layers for each of four categories. For cultural resources, associated non-spatial data (“NRE Eligibility Status”) will be used to determine eligibility for listing in the National Register of Historic Places. For threatened and endangered species, species status will be referenced to filter the spatial data appropriately and is limited to state endangered, state threatened, federal endangered, federal threatened.

### Methodology

The potential of the project to minimize the impact on natural and cultural resources is conducted by considering the existing acres of sensitive areas and resources located within a project impact buffer, as shown in Table 9.3 below, as well as the type of environmental document (EIS, EA, CE, PCE) expected to be required for the project. The final E.2 (Natural and Cultural Resource Impact) score for the project will be based on the total acres affected within the project buffer (initial score) and the weighted points derived from other factor areas.  The resulting value is then renormalized to calculate the final score and weighting is applied. Measure E.2 is unique among evaluation measures because the score is subtractive.

Step 1: Using the project impact buffer around each project, total the acreage of land in four categories – 1) Conservation Land, 2) Species/Habitat, 3) Cultural Resources, and 4) Wetlands. The specific GIS layers used in each category are as follows:

#### Conservation Lands

- Appalachian Trail Conference Appalachian Trail

- Virginia Outdoor Foundation Projects

- Virginia Department of Conservation and Recreation Conservation Land

- Virginia Department of Conservation and Recreation 6F properties

- Virginia Department of Conservation and Recreation Natural Heritage Screening Sites

- Virginia Department of Forestry Agricultural/Forest Districts

#### Species/Habitat

- Virginia Department of Wildlife Resources Threatened and Endangered Species

- Virginia Department of Wildlife Resources – Bats and Roost Trees

#### Cultural Resources

- National Park Service, American Battlefield Protection Program Potential National Register (POTNR) Areas

- Virginia Department of Historic Resources Architecture layer: properties listed in or determined eligible for listing in the National Register of Historic Places (“NRE Eligibility Status”)

- Virginia Department of Historic Resources Archeology layer: sites listed in or determined eligible for listing in the National Register of Historic Places (“NRE Eligibility Status”)

- Virginia Department of Conservation and Recreation Conservation Lands ( Managing Agency= Virginia Department of Historic Resources)

#### Wetlands

- U.S. Fish and Wildlife Service National Wetlands Inventory

Step 2: Determine the level of environmental documentation required for the federal action. This information will be used to assess and scale the potential natural resource impacts. If not already determined by the appropriate federal agency with the action, VDOT/DRPT environmental staff will determine the anticipated level of environmental documentation required for the project using the best available information. Concurrence by the federal agency is required prior to the initiation of environmental documentation. The amount of potentially impacted acreage that will be counted towards the score is different based on the type of environmental document required:

- Environmental Impact Statement (EIS) – 50% of acreage used for scoring

- Environmental Assessment (EA) –30% of acreage used for scoring

- Categorical Exclusion (CE) – 10% of acreage used for scoring

- Programmatic Categorical Exclusion (PCE) – 0% of acreage used for scoring

This process of scaling acres based on the type of environmental document is illustrated in Table 9.4 below.

If the sum of potentially impacted acres across all categories exceeds the total number of impact buffer acres (i.e., there are areas with multiple overlapping categories), the final measure is capped at the total size of the impact buffer in acres.

Table 9.3	Impact Buffer Area by Transportation Project Tier

| Impact Buffer by Feature Type Selected | Impact Buffer |
| --- | --- |
| Tier 3 Add New Through Lanes(s); Highway Other*; In-Kind Replacement**; Improve or Replace Existing Bridge(s); Managed Lane(s) (HOV/HOT/Shoulder); New Bridge; New Interchange, Limited Access Facility; New Interchange, Non-Limited Access Facility; Proffered Physical Commitments**; Roadway on New Alignment; Rail Transit Other* | 1/4th mile buffer |
| Tier 2 Construct or Expand Transfer Center or Maintenance/Administrative Facility; Rolling Stock for New/Expanded Freight Rail Service; Infrastructure for New/Expanded Freight Rail Service; Improve Park and Ride Lot; Construct New Passenger Rail Station, Improve Existing Passenger Rail Station; New Park and Ride Lot; Construct New Rail Transit Station; Improve Existing Rail Transit Station | 1/8th mile buffer |
| Tier 1 Access Management; Bike/Pedestrian Other; Convert Existing Lane to Bus-only Lane (Re-Striping Only); Construct or Improve At-Grade Bike/Pedestrian Crossing; Construct or Improve Bicycle Facility; Construct or Improve Bus Stop / Shelter; Construct or Improve Grade-Separated Bike/Pedestrian Crossing; Construct or Improve Turn Lane(s); Construct Shared-Use Path; Construct Sidewalk; Improve Grade-Separated Interchange; Improve Rail Crossing; Innovative Intersection(s); Rolling Stock for New/Expanded Passenger Rail Service; Infrastructure for New/Expanded Passenger Rail Service; Intersection Other; ITS Improvement(s) / Advanced Signal Control; Rolling Stock for New/Expanded High-Capacity or Fixed-Guideway Route; Infrastructure for New/Expanded High-Capacity or Fixed-Guideway Route; New Intersection; New Traffic Signal; New/Expanded Vanpool or On-Demand Transit Service; Other Transit Technology Improvements; Rolling Stock for New/Expanded Rail Transit Service; Infrastructure for New/Expanded Rail Transit Service; Ramp Improvement(s); Roadway Reconfiguration; Roadway Reconstruction/Realignment; Shoulder Improvement(s); TDM Other; Traffic Signal Modification; Widen Existing Lane(s) (No New Lanes) | 30-foot buffer |

* Requires manual review to determine tier placement

** Non-scoring features may be excluded from the impact buffer

Table 9.4	Example - Impacted Acres by Type of Environmental Document

| Project | Conservation | Species/ Habitat | Cultural Resources | Wetlands | Total Acres | Environmental Document Scale | Total Acres Scaled by Document | Impact Buffer Acres | Final Total Acres |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | 100 | 25 | 25 | 150 | 300 | EA (30%) | 90 | 500 | 90 |
| B | 100 | 25 | 25 | 150 | 300 | EIS (50%) | 150 | 500 | 150 |
| C | 20 | 0 | 0 | 5 | 25 | CE (10%) | 2.5 | 500 | 2.5 |
| D | 200 | 400 | 200 | 400 | 1200 | EIS (50%) | 600 | 500 | 500 |

### Scoring Value

Impacted acres scaled by document type and transportation project tier.

Whereas all the other measures are added together based upon typology weighting, the E.2 measure is applied to that sum as a subtractive measure.

Across typologies, all factor weights sum to 100% for a theoretical maximum benefit score of 100. For a project with no impacts on natural and cultural resources, zero points are subtracted; thus, a theoretical maximum score of 100 is maintained. Non-zero E.2 measures are normalized by dividing by the highest E.2 measure (i.e. the greatest impact on natural and cultural resources) then scaled by 5 points. These derived points, ranging from 0 to 5, are then subtracted from the sum of all other measures’ weighted scores. This measure can cause a project with a non-zero score to earn a total adjusted score of zero. No project will receive a negative total benefit score. This process of converting scaled impacted acres to a negative score is illustrated in Table 9.5 below.

Table 9.5	Example - Natural and Cultural Resources Impacted Acres on Benefit Score

| Sum of All Other Weighted Measures | Impact to Natural and Cultural Resources | Normalized E.2 Measure | E.2 Points (Subtractive) | Total Benefit Score |
| --- | --- | --- | --- | --- |
| 60.0 | Highest | 100 | -5.0 | 55.0 |
| 25.0 | Moderate | 40 | -2.0 | 23.0 |
| 4.0 | High | 70 | -3.5 | 0.5 |
| 3.0 | Low | 10 | -0.5 | 2.5 |

# Appendix E: Economic Development Measures

Table 10.1	Economic Development Factor – Measures Summary

| ID | Measure Name | Weight | Measure Description | Measure Objective |
| --- | --- | --- | --- | --- |
| ED.1 | Project Support for Economic Development | 60% | Project connectivity with economic development properties, prioritizing the development principles of job and capital expenditure creation, market demand, strategic prioritization, and time to market. | The intent of this measure is to assess if and to what extent the project is supporting future economic development aligned with key development principles. |
| ED.2 | Intermodal Access and Efficiency | 20% | Rate projects based on the extent to which the project is deemed to enhance access to critical intermodal locations, interregional freight movement, and/or freight intensive industries. | The intent of this measure is to assess the: Level to which the project enhances access to distribution centers, intermodal facilities, manufacturing industries, or other freight intensive industries; Level to which the project supports enhanced efficiency on a primary truck freight route (or high volume/high-value truck or rail freight corridor); Level to which the project enhances access or reduces congestion at or adjacent to VA ports/ airports. |
| ED.3 | Travel Time Reliability | 20% | Improvement in travel time reliability attributed to the project | The intent of this measure is to determine the project’s expected impact on improving reliability which supports efforts to retain businesses and increase economic activity. |

## ED.1 Project Support for Economic Development

### Definition

Measures a project’s potential to directly support economic development through proximity to properties being developed for economic development. Each property has varying levels of predicted economic impact based on its current degree of site-readiness, previous investments from economic development organizations, potential for job creation, capital expenditure (large-scale private-sector investment seeking to open or expand a business facility), and market demand. The final ED.1 score is the total predicted economic impact of all properties in direct proximity to the project.

### Data Sources

- GO Virginia Grants Database (previous 5 years)

- Virginia Business Ready Sites Program grant records

- The Tobacco Region Revitalization Commission (previous 5 years)

- Current statewide economic development sites from Virginia Economic Development Partnership’s VirginiaScan database, including their VBRSP Tier

- Number of qualifying project visits received (previous 3 years)

- Historical Projects Model (estimates property job and capital expenditure creation potential by regressing property characteristics on over 4,000 nationwide economic development project announcements since 2015)

### Methodology

Eligible sites will be selected from VirginiaScan (VAScan) based on driving distance from the project using Table 10.2. Estimated job creation and capital expenditure (CapEx) factors will be generated by inputting site characteristics into the Historical Projects Model and ranking each site relative to all other sites in the ongoing SMART SCALE round. The site funding factor will be applied in full if a site has received funding from GO Virginia, the Tobacco Commission, or the Virginia Business Ready Sites Program (VBRSP). The number of qualifying visits to each eligible site over the preceding three years will be tallied and the site with the most visits will receive the maximum factor allocation. All other sites will receive a factor amount proportional to the visits those sites received relative to the maximum. The site readiness factor will be determined based on the VBRSP Tiering, if any, that a site received. Finally, all factors will be summed together to produce the ED.1 Measure. Figure 10.1 illustrates the overall process as outlined above.

Figure 10.1	Flow Chart for Project Support for Economic Development Measure Value

- Step 3: Calculate Funding Points – Yes/No

- Determine whether any eligible property has received funding from major state or regional funding pools (maximum of 15 points)

Identify whether any eligible property has received funding from GO Virginia, the Tobacco Commission, or Virginia Business Ready Sites Program (VBRSP)

- (15 points can be applied if any funding was received from listed sources in Step 3)

- Step 2: Calculate Estimated Economic Impact Points

Estimate property job creation potential (maximum of 40 points)

Input eligible VirginiaScan properties and coordinates into the Historical Projects Model to determine estimated job creation in number of jobs

Normalize number of jobs relative to all transportation projects with eligible properties to 40 points

Estimate site capital investment (CapEx) potential (maximum of 25 points)

Input eligible VirginiaScan properties and coordinates into the Historical Projects Model to determine estimated capital expenditure in millions of USD

Normalize estimated capital expenditurerelative to all transportation projects with eligible properties to 25 points

- (Maximum of 65 points can be applied in Step 2)

Step 1: Determine ED Property Eligibility - Distance from Transportation Project (Refer to Table 10.2)

Tier 1 Transportation Project Type: Within 0.5 miles

Tier 2 Transportation Project Type: Within 1 mile

Tier 3 Transportation Project Type: Within 3 miles

- Step 4: Calculate Project Visit Points

- Calculate number of project visits received (maximum of 10 points)

Determine number of times the transportation project’s eligible properties have been visited by site selectors and/or company representatives in coordination with VEDP in the past three years

Normalize project visits relative to all transportation projects with eligible properties to 10 points

- (Maximum of 10 points can be applied in Step 4)

- Step 6: Calculate Final Measure Value

- ED.1 Measure Value = Sum of Economic Impact Points, Funding Points, Project Visit Points, Site Readiness Points

- Step 5: Calculate Site Readiness Points

- Determine the eligible site with the highest VBRSP Tier (maximum of 10 points)

Sites that are VBRSP Tier 4 or 5 receive 10 pts.

Sites that are VBRSP Tier 3 receive 6 pts

Sites that are VBRSP Tier 2 receive 4 pts

Sites that are VBRSP Tier 1 receive 2 pt

Other sites receive 0 pts

- (Maximum of 10 points can be applied in Step 5)

#### Property Eligibility by Transportation Project Type

To determine if a VirginiaScan property is eligible for consideration in the ED.1 measure value, the proposed property must be within a certain buffer distance from the transportation project. The project type has an assigned tier value, which defines the buffer distance within which a property is eligible. The property eligibility determination is defined in Table 10.2.

Table 10.2	Property Eligibility by Transportation Project Tier

| Transportation Project Tier by Feature Type Selected | Distance from Transportation Project to be an Eligible VAScan Property |
| --- | --- |
| Tier 3 Add New Through Lanes(s); Rolling Stock for New/Expanded Freight Rail Service; Infrastructure for New/Expanded Freight Rail Service; Improve Grade-Separated Interchange; Innovative Interchange; New Bridge; New Interchange-Limited Access Facility; Construct New Passenger Rail Station; Improve Existing Passenger Rail Station; Construct New Rail Transit Station; Improve Existing Rail Transit Station; Roadway on New Alignment | Up to 3.0 miles |
| Tier 2 Access Management; Construct or Expand Transfer Center or Maintenance/Administrative Facility; Construct or Expand Rail Maintenance/Administrative Facility; Innovative Intersection(s); Rolling Stock for New/Expanded Passenger Rail Service; Intersection Other; Managed Lane(s) (HOV/HOT/Shoulder); New Interchange-Non-Limited Access facility; Infrastructure for New/Expanded Passenger Rail Service; Rolling Stock for New/Expanded Rail Transit Service; Infrastructure for New/Expanded Rail Transit Service | Up to 1.0 miles |
| Tier 1 Bike/Pedestrian Other; Convert Existing Lane to Bus-Only Lane (Re-Striping Only); Construct or Improve At-Grade Bike/Pedestrian Crossing; Construct or Improve Bicycle Facility; Construct New Bus Stop; Improve Existing Bus Stop; Construct or Improve Grade-Separated Bike/Pedestrian Crossing; Construct or Improve Turn Lane(s); Construct Shared-Use Path; Construct Sidewalk; Highway Other, Improve Park and Ride Lot; Improve Rail Crossing; Improve or Replace Existing Bridge(s); Rolling Stock for New/Expanded High-Capacity or Fixed-Guideway Route; Infrastructure for New/Expanded High-Capacity or Fixed-Guideway Route; ITS Improvement(s) / Advanced Signal Control; New Park and Ride Lot; New Traffic Signal; New/Expanded Vanpool or On-Demand Transit Service; Other Transit Technology Improvements; Rail Transit Other; Ramp Improvement(s); Right-of-Way/Easements Acquisition Required; Roadway Reconfiguration; Roadway Reconstruction/Realignment; Shoulder Improvement(s); TDM Other; Traffic Signal Modification; Widen Existing Lane(s) (No New Lanes) | Up to 0.5 miles |

Note: In-Kind Replacement and Proffered Physical Commitments are non-scoring features and do not contribute to a project’s tier assignment.

#### Example Calculation

Table 10.3	ED.1 Example Project Details

| Project | Property | Est. Jobs | Est. CapEx ($M) | Funding Received | Site Visit Count | VBRSP Tier |
| --- | --- | --- | --- | --- | --- | --- |
| Project 1 | Property A | 100 | 25 | N | 0 | 3 |
| Project 1 | Property B | 200 | 75 | Y | 2 | 4 |
| Project 1 | Project Total | 300 | 100 | Y | 2 | 4 |
| Project 2 | Property C | 150 | 50 | Y | 1 | 3 |
| Project 2 | Project Total | 150 | 50 | Y | 1 | 3 |

Step 1: Determine property eligibility based on distance from transportation project

- Based on the transportation project tiers in Table 10.2, the distances from each transportation project to be an eligible VAScan property are established

- Sites A and B are determined to be eligible for Project 1 and Site C is eligible for Project 2

Step 2: Calculate the Economic Impact Points from estimated jobs and capital expenditure (CapEx)

- Based on property size and coordinates, job estimates are calculated for each property using the Historical Project Model

- The estimated number of jobs per eligible property are summed for each transportation project

- Project 1 (300) = Property A’s estimated jobs (100) + Property B’s estimated jobs (200)

- Project 2 (150) = Property C’s estimated jobs (150)

- The total estimated jobs for the eligible properties of each transportation project are normalized by dividing them by the value of the transportation project with the most estimated jobs

- Project 1 has the highest number of estimated jobs (300) and receives a normalized job value of 1 (300/300)

- Project 2 receives a normalized job value of 0.5 (150/300)

- The normalized job values are multiplied by 40 to determine the number of Economic Impact Points associated with estimated jobs

- Project 1 receives 40 Economic Impact Points from jobs (40*1)

- Project 2 receives 20 Economic Impact Points from jobs (40*0.5)

- Based on property size and coordinates, CapEx estimates are calculated for each property using the Historical Project Model

- The estimated amount of CapEx per eligible property is summed for each transportation project

- Project 1 (100) = Property A’s estimated CapEx (25) + Property B’s estimated CapEx (75)

- Project 2 (50) = Property C’s estimated CapEx (50)

- The total of estimated CapEx for the eligible properties of each transportation project is normalized by dividing it by the value of the transportation project with the largest amount of CapEx

- Project 1 has the highest amount of CapEx (100) and receives a normalized CapEx value of 1 (100/100)

- Project 2 receives a normalized CapEx value of 0.5 (50/100)

- The normalized CapEx values are multiplied by 25 to determine the number of Economic Impact Points associated with CapEx

- Project 1 receives 25 Economic Impact Points from CapEx (25*1)

- Project 2 receives 12.5 Economic Impact Points from CapEx (25*0.5)

- The Economic Impact Points are summed to determine the total for each project

- Project 1 receives 65 total points (40 from estimated jobs + 25 from CapEx)

- Project 2 receives 32.5 total points (20 from estimated jobs + 12.5 from CapEx)

Step 3: Calculate Funding Points based on whether a project has received eligible development funds

- GO Virginia, the Tobacco Commission, and the Virginia Business Ready Sites Program (VBRSP) funding records are reviewed to determine if properties have received funding from those sources

- Each project is awarded 15 points if any of its eligible properties received funding

- Project 1 receives 15 points as Property B has received funding

- Project 2 receives 15 points as Property C has received funding

Step 4: Calculate Project Visit Points

- The number of property visits from site selectors and/or company representatives undergone in coordination with VEDP in the past three years is summed for each project

- Project 1’s eligible properties received a total of 2 visits (2 at Property A and 0 at Property B)

- Project 2’s eligible property received a total of 1 visit at Property C

- The number of visits for each project are normalized by dividing the total by the total of the transportation project with the most visits

- Project 1 has a normalized value of 1 (2/2)

- Project 2 has a normalized value of 0.5 (1/2)

- These values are then multiplied by 10 to calculate the Site Visit Points

- Project 1 receives 10 Site Visit Points (10*1)

- Project 2 receives 5 Site Visit Points (10*0.5)

Step 5: Calculate Site Readiness Points based on VBRSP Tier

- Each project is awarded points based on the eligible property with the highest VBRSP Tier based on the values in Table 10.1

- Project 1 receives 10 points because Property B has a Tier of 4

- Project 2 receives 6 points because Property C has a Tier of 3

Step 6: Calculate the Final Measure Value

- Sum the Economic Impact Points, the Funding Points, the Project Visit Points, and the Site Readiness Points for each transportation project

- Project 1 receives a Final Measure Value of 100 (65+15+10+10)

- Project 2 receives a Final Measure Value of 58.5 (32.5+15+5+6)

### Scoring Value

Summation of a point-based score combining the Economic Impact Points, Funding Points, Project Visit Points, and Site Readiness Points.

## ED.2 Intermodal Access and Efficiency

### Definition

Measure rates each project based on the extent to which the project is deemed to enhance access to critical intermodal locations and/or freight intensive industries and supports increased efficiency for freight movement in congested corridors.

### Data Sources

- Project description and supporting information provided by the project sponsor

- Project description, if applicable, in the Virginia Multimodal Freight Study (2014)

- STAA Truck Routes and Restrictions

- SMART SCALE Congestion Scoring outputs

### Methodology

Project descriptions will be reviewed and assessed based on the extent to which the project is deemed to enhance access to critical intermodal locations and/or freight intensive industries and supports increased efficiency for freight movement in congested corridors.

Points are assigned through a qualitative assessment of the project description and supplementary information submitted by the project sponsor. Flexibility is provided in the project nomination for sponsors to describe the manner in which the project is expected to enhance access to critical intermodal locations, interregional freight movement, and/or freight intensive industries and supports increased efficiency for freight movement in congested corridors.	 The project rating is based on the extent to which the project is deemed to enhance access to critical intermodal locations, freight networks, and/or freight intensive industries and supports increased efficiency for freight movement in congested corridors. The Congestion Scoring process will identify roadway improvements that are likely to provide an operational benefit to freight movement.

This comparison supports a determination of the level of economic enhancement on a 0 to 6 scale as summarized in Table 10.4.

Table 10.4	Intermodal Access and Efficiency – Scoring Approach

| Rating Description | Value |
| --- | --- |
| 1. Level to which the project enhances access to existing or planned distribution centers, intermodal transfer facilities (excluding ports and airports), manufacturing industries or other freight intensive industries |  |
| Project provides direct access (within 1 mile) to existing or planned locations | 2 |
| Project provides indirect access (greater than 1 mile, less than 3 miles) to existing or planned locations | 1 |
| No direct or indirect access | 0 |
| 2. Level which the project supports enhanced efficiency on a primary truck freight route |  |
| Project is on the designated STAA National and Virginia Network or a STAA Virginia Access Route8F | 2 |
| Project directly connects to designated STAA National and Virginia Network or a STAA Virginia Access Routes | 1 |
| Project is not on and does not connect to the designated STAA National and Virginia Network | 0 |
| 3. Level to which the project enhances access or reduces congestion at or adjacent to Virginia ports or airports |  |
| Project provides direct access to (within 1 mile) existing or planned ports or airports (measured from designated entry gates to port or air cargo facilities) | 2 |
| Project provides indirect access to (greater than 1 mile, less than 3 miles) existing or planned ports or airports (measured from designated entry gates to port or air cargo facilities) | 1 |
| No direct or indirect access | 0 |
| Total (sum of score) | 0 – 6 |

### Scoring Value

Total points received based on the assessment in Table 10.4 are multiplied (scaled) by total freight volume within the project corridor and by the total length of the proposed roadway project contributing to the operational benefit to freight movement. Depending on the project type, the definition of total freight volume within the project corridor will vary. For example, for an interchange project or extension of acceleration/deceleration lanes at an interchange, estimates of freight volume on the ramps (instead of the mainline) will be used to scale the points received as described in Table 10.4.

## ED.3 Travel Time Reliability

### Definition

Change in travel time reliability attributed to the project.

### Data Source(s)

- Latest five complete years of crashes from VDOT Roadway Network System (RNS) GIS data maintained by Traffic Operations Division.

- Buffer index (BI) from University of Maryland Regional Integrated Transportation Information System (RITIS).

- Weather information from VDOT VA Traffic database.

- AASHTO Highway Safety Manual (HSM), 2010.

### Methodology

The methodology to compute travel time reliability for a project is a quantitative, corridor-based analysis with two components: impact and frequency. The impact is defined as the ability of a project to reduce the impact of the four contributors for unreliable travel time:

- Highway incidents

- Weather events

- Work zones

- Capacity bottlenecks

Since other SMART SCALE measures account for the impacts of work zones and capacity bottlenecks, only the impacts of highway incidents and weather events will be accounted for in the computation of travel time reliability.

Frequency is defined as the likelihood of unanticipated delays due to highway incidents and weather events. Estimates of frequency are based on segment data for incidents and weather.

For each project, VDOT will compile information to compute five factors to be used in evaluating the reliability of the proposed project:

- BI

- Incident impact

- Incident frequency

- Weather impact

- Weather frequency

The BI is defined as the extra time travelers should add to average travel times to ensure on-time arrival. This index is expressed as a percentage of the average time. A BI of 0.20 means that traveler needs to increase their time cushion by an extra 20% from the average travel time. This index value is computed by dividing the difference between the 95th percentile travel time and mean travel time by the mean travel time for a segment. For long corridors, the index is averaged using a weighted factor based on VMT.

The BI, which comes from the RITIS data, does not provide statewide coverage. In the first round of SMART SCALE scoring, in cases where data does not exist, the method utilized buffer indices from other nearby facilities. This approach leads to questionable results on low-volume roadways. Moving forward, if BI data does not exist within the project corridor, the approach is to assume there is no reliability issue and BI = 0 - therefore, the score will be 0.

The methodology to compute travel time reliability for roadway projects is defined in the following steps:

Step 1: Determine the impact of incidents on the network. The effectiveness of the project to reduce the impact of incidents within the project study area will be based on the type of project. Table 10.5 present the impact values of both roadway and transit projects. Project types that are most effective at reducing the impacts of incidents will receive the highest scores as identified in the following scoring criteria:

- 2 points: Projects directly improving incident frequency and duration (e.g., interchange improvements, truck run-away ramps, queue warning)

- 1 point: Projects improving incident management response (e.g., traveler information systems, location signs, reversible lanes)

- 0 points: No impact

While most projects provide one benefit in incident reduction per the project type listed in Table 10.5, there are complex projects that provide more than one benefit. For those projects, the total score of the impact of incidents is found by adding the maximum value of one benefit (i.e., 1 or 2) to 10% of the value of the remaining benefits. For example, if a project adds a travel lane and a truck runaway ramp, its score is 2 (travel lane) + 10%x 2 (truck runaway ramp) = 2.2

Step 2: Determine the frequency of crashes using historical crash data. VDOT will compile the latest five years of crashes within the project limits. An annual average Equivalent Property Damage Only (EPDO) value is obtained through data from the VDOT Roadway Network System, and the ratio of cost for crashes by severity published by FHWA and AASHTO since the EPDO value is used as a measure to quantify the incident duration and the impact to travel time reliability, the weight for Fatal crashes is adjusted from 540 to 120 to better reflect the incident duration as opposed to the societal cost as applied in the EPDO calculation for the safety measures. EPDO will be used as a surrogate measure to determine the frequency and duration of incidents since more severe crashes will typically cause longer traffic disruption. The EPDO equates injury and fatal crashes to property damage only crashes, thus reflecting the severity. Project types that are most effective at reducing the frequency and severity of incidents will receive the highest scores as identified in the following scoring criteria:

- 5 points: EPDO greater than 300

- 4 points: EPDO between 200 and 300

- 3 points: EPDO between 125 and 200

- 2 points: EPDO between 75 and 125

- 1 points: EPDO between 25 and 75

- 0 points: EPDO less than 25

Step 3: Determine the impact of weather events. The effectiveness of the project to reduce the impact of weather within the project study area will be based on the type of project. Project types that are most effective at reducing the impacts of weather will receive the highest scores as identified in the following scoring criteria:

- 2 points: Projects directly mitigate weather impacts by geometric improvements or end-to-end detection or warning systems

- 1 points: Projects that contain a component of an end-to-end detection or warning system or mitigate the event (e.g., improved detour routes, expanded transit operations)

- 0 points: No impact

While most projects provide one benefit in mitigating weather events per the project type listed in Table 10.5, there are complex projects that provide more than one benefit. For those projects, the total score of the impact of weather events is found by adding the maximum value of one benefit (i.e., 1 or 2) to 10% of the value of the remaining benefits. For example, if a project adds a bridge heating system and a reversible lane, its score is 2 (bridge heating system) + 10%x 1 (reversible lane) = 2.1

Step 4: Determine the frequency of weather events using historical weather data. VDOT will compile three years of historical weather data within the project limits. The magnitude of weather events will be determined from historical data and scores will be assigned according to the following criteria:

- 2 points: More than 40 hours of combined moderate/severe snow events and flood events per year

- 1 point: Between 20 and 40 hours of combined moderate/severe snow events and flood events per year

- 0 points: Less than 20 hours of combined moderate/severe snow events and flood events per year

Step 5: Compute the BI of the roadway. The Regional Integrated Travel Information System (RITIS), offered through VDOT’s participation with the I-95 Corridor Coalition provides a tool to calculate the BI. The RITIS system can provide the BI for all interstates and most primary routes. Where BI data is not available, it can be assumed that the BI is zero if no congestion or reliability issues are observed.

Step 6: Compute the travel time reliability measure. To compute travel time reliability, add the product of the incident impact (from Step 1) and the incident frequency (from Step 2) to the product of the weather impact (from Step 3) and the weather frequency (from Step 4), then multiply this result by the BI (from Step 5).

The methodology to determine travel time reliability for transit and TDM (including park and ride lots) projects uses this defined process as they are included as project impacts in Table 10.5. Bicycle/pedestrian projects are not applicable. Project features which are considered to have no impact in both incident and weather categories include: Bus turnouts, ramp turn restrictions (time of day), transit AVL (traveler information), shorter headway, larger bus capacity, and additional bus stops.

### Scoring Value

The travel time reliability measure estimated in Step 6 above is multiplied by corridor VMT to scale the scoring results.

Table 10.5	Incident, Weather and Work Zone Impact Scoring

| Major Project Type | Sub Project Type | Incidents Impact | Weather Impact |
| --- | --- | --- | --- |
| Median Design | Emergency crossovers, Controlled/Gated turnaround | 2 | 1 |
|  | Moveable traffic barriers | 0 | 1 |
|  | Movable cable median barrier | 1 | 1 |
|  | High median barriers | 1 | 0 |
|  | Traversable medians | 1 | 0 |
|  | Accessible/widen shoulder to 10 feet | 2 | 1 |
| Shoulder Design | Drivable shoulder to 11-12 feet | 2 | 1 |
|  | Hard shoulder running/Dynamic shoulders | 2 | 1 |
|  | Emergency pull-offs/Turnouts, Crash investigation sites | 2 | 0 |
| Ramps Design and Use | Ramp widening (All lanes) | 2 | 1 |
|  | Ramp closure (time of day) | 1 | 1 |
|  | Off-ramp terminal traffic control | 2 | 0 |
| Truck Incident Design | Runaway truck ramps | 2 | 0 |
| Travel Lanes Design | Add travel lanes | 2 | 1 |
|  | Interchange modifications – ramps | 2 | 1 |
|  | Intersection modifications – turning lanes | 2 | 1 |
| Animal-Vehicle Collision | Wildlife fencing over/underpass | 1 | 0 |
| Lane Types and Use | Contra-flow lanes (no-notice evacuation will be scored w/ weather) | 0 | 2 |
|  | Adding HOV lanes / HOT lanes | 2 | 1 |
|  | Dual facilities (bypass lanes) | 2 | 1 |
|  | Reversible lanes | 1 | 1 |
|  | Lane reconfigurations to improve capacity or improve safety (static change, i.e., lane stripes) | 1 | 0 |
| Traffic Signals | Emergency vehicle traffic signal improvements | 2 | 0 |
|  | Signal timing systems | 1 | 0 |
| Active Traffic Mgmt | Dynamic ramp metering / flow signals | 1 | 1 |
|  | Variable speed limit / reduction | 2 | 2 |
|  | Connected Vehicle System integration | 2 | 2 |
|  | Over-height vehicle detection system | 2 | 0 |
|  | Truck roll over warning | 2 | 0 |
|  | Queue warning | 2 | 0 |
|  | Integrated Corridor Management (alt routes/modes) | 1 | 1 |
|  | Dynamic lane merging | 1 | 0 |
| Tolling | Converting to all electronic tolling | 1 | 0 |
| Weather | Fog detection warning system | 0 | 2 |
|  | RWIS | 0 | 2 |
|  | Flood warning systems / Wind warning systems | 0 | 2 |
|  | Bridge heating systems / Anti-icing | 0 | 2 |
|  | Drainage improvements / Curb and gutter | 0 | 2 |
| Incident Management | Incident clearance – pre-staged incident response, incentive-based towing, emergency relocation programs | 2 | 0 |
|  | Safety Service Patrol | 2 | 1 |
|  | Improvements to detour routes | 2 | 1 |
|  | Reference location signs | 1 | 0 |
|  | Incident detection / CAD integration | 2 | 0 |
| TDM | Traveler Information/ Travel Time Information: DDMS | 1 | 1 |
| Transit | Additional trains on existing rail lines | 0 | 1 |
|  | New rail lines | 0 | 1 |
|  | New rail station / intermodal connection | 0 | 1 |
|  | New bus route | 0 | 1 |

# Appendix F: Land Use Coordination Measure

Table 11.1	Land Use Factor – Measure Summary

| ID | Measure Name | Weight | Measure Description | Measure Objective |
| --- | --- | --- | --- | --- |
| L.1 | Future transportation efficient land use | (*) | Evaluates the amount of population and employment located in areas with high non-work accessibility | To determine the degree to which the project supports population and employment that on averages has a reduced impact on the transportation network |
| L.2 | Increase in Transportation Efficient Land Use | (*) | Evaluates the increase in amount of population and employment located in areas with high non-work accessibility between present-day and the horizon year of 2040 | To determine the degree to which the project supports population and employment that on averages has a reduced impact on the transportation network |

* Up to 100% added to final score based on normalized measure performance

## L.1 Future Transportation Efficient Land Use

### Definition

The measure reports a project’s support for transportation efficiency based on the amount and pattern of future development. The measure is based on (1) the amount of population and employment in the horizon year and (2) the non-work accessibility, or the number of key non-work destinations that are accessible within a reasonable walking distance. Research and analysis have demonstrated that areas with a high level of non-work accessibility result in fewer vehicle miles traveled per household than in areas with less non-work accessibility with reductions of as much as 66% per household.

### Data Sources

- Accessibility tool

- Change in local pedestrian network and network conditions

- Horizon year, 2040, population and employment

### Methodology

The accessibility tool reports access to non-work destinations by walking as a composite value at the individual U.S. Census block level. The analysis considers how well local land uses around the project support access to a variety of destinations within a reasonable walking distance. Current non-work destinations considering the impact of the project will be used. Proposed changes to transportation networks are included in the analysis; those that improve walking access to destinations will improve scores, while any that impede walking access will reduce scores.

A composite value of local access to non-work destinations was established by analyzing existing patterns throughout Virginia. This value, described in Table 11.2, assigns points for different types of non-work destinations accessible by walking, based on the maximum expected number of occurrences for each destination type statewide. Similar to the access to jobs analysis, destinations are evaluated using a decay curve where destinations within a shorter travel time are weighted more than destinations farther away. The decay function was developed based on travel survey data. Every location in Virginia earns a value between 0 and 100.

Table 11.2	Local Non-Work Access Value

| Destination Type | Definition (specific destinations included) | Points per destination |
| --- | --- | --- |
| Bank | Bank, ATM | 0.74 (up to 15 occurrences) |
| Education | School | 5.6 (up to 2 occurrences) |
| Entertainment | Cinema, Performing Arts, Museum, Nightlife, Sports Complex, Convention/Exhibition Center, Sports Center, Animal Park | 5.6 (up to 2 occurrences) |
| Food & Drink | Restaurants, Coffee Shop, Winery, Bar or Pub | 0.25 (up to 45 occurrences) |
| Grocery | Grocery | 3.7 (up to 3 occurrences) |
| Healthcare | Hospital, Medical Service, Pharmacy | 3.7 (up to 3 occurrences) |
| Public Services | Library, Post Office, Community Center, City Hall, Court House, Police Station | 3.7 (up to 3 occurrences) |
| Recreation | Golf Course, Ice Skating Rink, Campground, Park/Recreation Area | 3.7 (up to 3 occurrences) |
| Shopping | Shopping, Convenience Store, Clothing Store, Department Store, Specialty Store, Home Improvement & Hardware Store, Office Supply & Service Store, Bookstore, Home Specialty Store, Sporting Goods Store, Consumer Electronic Store | 0.34 (up to 33 occurrences) |
| Total points |  | 100 |

Step 1: Update transportation networks in the accessibility tool to reflect new or changed links that the proposed project will provide. The tool imposes impedances on certain walking conditions automatically. Measure development involves scanning the project area carefully using aerial imagery for links that are legally walkable but that average people would avoid, such as crossings of unsignalized freeway ramps or narrow bridges with narrow shoulders and no pedestrian accommodations; any of these links within a 1-mile buffer of the project are removed.

Step 2: Use the accessibility tool with a destination-decay rate for the walking mode to calculate post-project non-work accessibility to the weighted destinations in Table 11.2 for each Census block in a 1-mile buffer of the project.

Step 3: 	Obtain horizon-year population and employment for all Census blocks in the 1-mile study area. For each block, calculate the sum to obtain the future job population.

### Scoring Value

L.1 – Non-Work Accessibility x Future Density

The post-project non-work accessibility value for each block is multiplied by the future job-population density of each block, and these values are averaged

L.1 Measure = Average for all blocks of [Future Job-Population Density x Post-Project Non-Work Accessibility Value]

## L.2 Increase in Transportation Efficient Land Use

### Definition

This measure uses the same inputs as the L.1 measure, but it evaluates the increase in the amount of population and employment located in areas with high non-work accessibility.  The measure is based on (1) the change in the amount of population and employment between today and the horizon year of 2040 and (2) the non-work accessibility, or the number of key non-work destinations that are accessible within a reasonable walking distance.

### Data Sources

- Accessibility tool

- Change in local pedestrian network and network conditions

- Current year and horizon year, 2040, population and employment

### Methodology

The accessibility tool reports access to non-work destinations by walking as a composite value at the individual U.S. Census block level. The analysis considers how well local land uses around the project support access to a variety of destinations within a reasonable walking distance. Current non-work destinations considering the impact of the project will be used. Proposed changes to transportation networks are included in the analysis; those that improve walking access to destinations will improve scores, while any that impede walking access will reduce scores.

A composite value of local access to non-work destinations was established by analyzing existing patterns throughout Virginia. This value, described in the previous section in Table 11.2, assigns points for different types of non-work destinations accessible by walking, based on the maximum expected number of occurrences for each destination type statewide.

Step 1: Update transportation networks in the accessibility tool to reflect new or changed links that the proposed project will provide. The tool imposes impedances on certain walking conditions automatically. Measure development involves scanning the project area carefully using aerial imagery for links that are legally walkable but that average people would avoid, such as crossings of unsignalized freeway ramps or narrow bridges with narrow shoulders and no pedestrian accommodations; any of these links within a 1-mile buffer of the project are removed.

Step 2: Use the accessibility tool with a destination-decay rate for the walking mode to calculate post-project non-work accessibility to the weighted destinations in Table 11.2 for each Census block in a 1-mile buffer of the project.

Step 3: 	Calculate the difference between the existing and horizon-year job-population (the sum of population and employment for all Census blocks in the 1-mile study area. For each block, calculate the sum to obtain the future job population.

### Scoring Value

L.2 - Non-Work Accessibility – Change in Density

The post-project non-work accessibility value is multiplied by the expected change in job-population density of each block, and these values are averaged

L.2 Measure = Average of all blocks of [(Future Job-Population Density – Existing Job-Population Density) x Post-Project Accessibility Value]

# Appendix G: NEPA Analysis Criteria

## Required information

The following information enables VDOT to make a preliminary determination on the level of NEPA document necessary for a project included in a SMART SCALE application:

- A detailed sketch, clearly differentiating elements of the proposed project from existing conditions and showing potential right-of-way impacts.

- A clear project description listing all project elements, for example accurate lengths of proposed through or auxiliary lanes.

- Summary conclusion or evidence of an alternatives analysis for projects that include new alignment or new capacity.

Applicants should understand that the preliminary NEPA determination is conducted for SMART SCALE screening and scoring purposes only and is not a guarantee of the final determination. The required NEPA documentation may change for a variety of reasons, including stormwater management design or other features that could expand the project footprint.

## Determination Criteria

The following criteria would inform an informal decision by VDOT on the level of NEPA document assumed for the SMART SCALE analysis. While confirmation of the following criteria is not required to be submitted as part of a SMART SCALE application, it is illustrative of the type of information that would be required in NEPA and may also be used to inform applicants of where a project may fall on the spectrum of NEPA documents. The same criteria would apply to a final determination on the level of NEPA document, which is not made during the SMART SCALE application process and is guided by VDOT’s NEPA Manual.

### Programmatic Categorical Exclusion (PCE)

- No more than minor amounts of ROW acquisition

- No residential, commercial, or industrial relocations or displacements

- No added or new capacity expansion from:

  - A new through lane that carries traffic for 2,500 feet or more

  - Intersection reconfigurations that include an additional through lane

- No new alignment

- No major traffic disruptions

- Not a Type I for Noise per the VDOT Noise Manual

- No significant impacts to resources

- No adverse effect on historic properties—resources eligible for or listed in the National Register of Historic Places — under Section 106 of the National Historic Preservation Act

- No more than a de minimis impact for properties protected by Section 4(f) of the Department of Transportation Act

- Does not require the acquisition of lands under the protection of Section 6(f) of the Land and Water Conservation Act

- Is not likely to adversely affect federally listed species or designated critical habitat, with the exception of a "may affect, likely to adversely affect" (MALAA) determination for a species with a Section 7 programmatic biological opinion.

- Does not require a United States Army Corps of Engineers (USACE) Section 404 (33 U.S.C. § 1344) Individual Permit or a United States Coast Guard (USCG) bridge permit (33 U.S.C. § 401)

- Does not involve a known potential hazardous material issue

Any exceedance of a threshold above elevates the project to a Categorical Exclusion (CE) or an Environmental Assessment (EA).

### Categorical Exclusion (CE)

Projects which meet the definition of one of the CE categories listed in 23 CFR 771.117 will be considered to be CEs. It is important that the information provided clearly depicts the future ROW requirements for the project to receive a preliminary CE determination.

An action for which a determination as a CE cannot be made and the significance of its effect on the human (built) and natural environment is unknown requires the preparation of an EA to determine the appropriate environmental document required. If additional analysis is required to know whether the potential for significant impact exists, then an EA may be appropriate.

### Environmental Analysis (EA)

An EA (or above) will be required if impacts to resources are unknown. EAs are generally described as projects that:

  - Do not fit within the categories listed in 23 CFR 771.117

  - Could have relocations

  - Could have more than minor amount of ROW acquisition

  - Could be new alignment

  - Could have added/new capacity

  - Could have new through lane and/or could be considered a major widening

If a preliminary determination on the required level of NEPA document indicates a need for a Multi-alternative EA (MEA) or Environmental Impact Statement (EIS), a locally preferred alternative must be identified as part of the application. Note that VDOT administers all MEAs and EISs.

The above is applicable with the FHWA regulations at the time of publishing. If policy changes go into effect, existing preliminary NEPA determinations may no longer be valid.

# Appendix H: Readiness Gates

## Readiness Gate Validation Process

As discussed in Chapter 2, applicants must clear three readiness gates during the application development process to ensure that the required supporting documentation is completed and provided to staff in a timely manner. The readiness gates are designed to clearly communicate document and timeline requirements and formalize the staff review process within the SMART Portal.

The readiness gates govern the timeline and staff review process for required documents, but not the requirements themselves. SMART SCALE document requirements were established and modified throughout the program’s history and are based on VDOT policy, scoring needs, and engineering best practices. More information about document requirements, including document details and a list of warnings found in the Portal, can be found in Section 2.4. The readiness gates will not replace the pre-application and full application screening and validation processes as described in Section 2.0.

### Gate 1 (Applicant Responsibility): Pre-Application Submission

While creating the initial pre-application, applicants will be provided with the supporting document requirements for each selected feature as well as a list of VDOT or DRPT staff required to be engaged to satisfy Gate 2. Applicants must check a box in the Portal to acknowledge the requirements for the pre-application to be submitted.

### Gate 2 (State Responsibility): Pre-Application to Full Application Conversion

For certain high-risk documents, VDOT or DRPT staff must be engaged in the creation or review of the document before the April 1st pre-application submission deadline. The features with Gate 2 requirements are:

- Add New Through Lane(s), if a major widening;

- Construct or Expand Transfer Center or Maintenance/Administrative Facility

- Managed Lane(s) (HOV/HOT/Shoulder), if a major widening;

- Improve Grade-Separated Interchange;

- Infrastructure for New/Expanded High-Capacity or Fixed-Guideway Route;

- Infrastructure for New/Expanded Rail Transit Service;

- Innovative Interchange;

- Ramp Improvement(s), if not limited to acceleration/deceleration lanes;

- Roadway on New Alignment;

- Rolling Stock for New/Expanded High-Capacity or Fixed-Guideway Route; and

- Rolling Stock for New/Expanded Rail Transit Service

The required staff to be engaged is provided in the Portal at the time of application creation and in Section 13.2. During pre-application validation from April 1st to April 30th, staff will confirm for each document that they were engaged by the applicant and that the document is on track to be completed before July 15th. All high-risk documents must have staff concurrence before the pre-application can be converted to a full application.

### Gate 3 (State Responsibility): Full Application Submission

As applicants provide final supporting documents in the Full Application editing phase, VDOT or DRPT staff will confirm that they have reviewed each document and agree that it fulfills the requirements of the associated feature. All supporting documents must be uploaded before July 15th to allow time for staff review and confirmation before the August 1st submission deadline. All documents must have Gate 3 confirmation before the full application can be submitted.

Table 13.1 includes the confirmation responsibility, completion date, and confirmation text found in the Portal for each gate. While VDOT/DRPT staff is responsible for the Gate 2 confirmation, the applicant is responsible for engaging the Gate 2 staff in the creation or review of the required document in a timely manner.

Table 13.1	Readiness Gate Completion Details

| Readiness Gate | Confirmation Responsibility | Completion Date | Confirmation Text |
| --- | --- | --- | --- |
| Gate 1: Pre-Application Submission | Applicant | April 1st | Applicant acknowledges the above requirements and confirms that the supporting document for this feature will be completed and provided before July 15th. |
| Gate 2: Pre-Application to Full Application Conversion | VDOT/DRPT staff | April 30th | Staff confirms that they have been engaged in the creation or review of the required supporting document for this feature and believe that the document will be completed before July 15th. |
| Gate 3: Full Application Submission | VDOT/DRPT staff | July 15th | Staff confirms that the provided document satisfies the above requirements and has no outstanding issues. |

## Document Requirements and Staff Confirmations

This section provides feature-specific details for the readiness gates including the document requirements, a general description of the conditions triggering the requirements, and a list of VDOT/DRPT staff who will be providing Portal confirmation as described in Table 13.1.

### Add New Through Lane(s)

| ### Document: | Planning/Safety study with operational analysis. |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - District Traffic Engineer |
| ### Document: | Alternatives analysis considering improvements without widening |
| ### Conditions: | Project includes a major widening (2 or more new lanes) |
| ### Gate 2 Confirmations: | - District L&D Engineer |
| ### Gate 3 Confirmations: | - District L&D Engineer - District Traffic Engineer - Assistant State L&D Engineer |

### Managed Lane(s) (HOV/HOT/Shoulder)

| ### Document: | Planning/Safety study with operational analysis. |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - District Traffic Engineer - Assistant State L&D Engineer (if on CoSS or APN) |
| ### Document: | Alternatives analysis considering improvements without widening |
| ### Conditions: | Project includes a major widening (2 or more new lanes) |
| ### Gate 2 Confirmations: | - District L&D Engineer - Assistant State Traffic Engineer (if on CoSS or APN) |
| ### Gate 3 Confirmations: | - District L&D Engineer - District Traffic Engineer - Assistant State L&D Engineer - Assistant State Traffic Engineer (if on CoSS or APN) |

### Convert Existing Lane to Bus-Only Lane (Re-Striping Only)

| ### Document: | Operational Analysis (HCS, Synchro, etc) |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - District Traffic Engineer - Assistant State Traffic Engineer (if on CoSS or APN) |

### Construct or Improve At-Grade Bike/Pedestrian Crossing

| ### Document: | Completed SS02 Uncontrolled Crossing Study form or equivalent study |
| --- | --- |
| ### Conditions: | Project includes a pedestrian crossing at an uncontrolled approach or mid-block location. |
| ### Gate 3 Confirmations: | - District Traffic Engineer |

### Improve Grade-Separated Interchange

| ### Document: | Draft or final IAR or OSAR with a signed LD-459 Framework Document |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - District L&D Engineer |
| ### Gate 3 Confirmations: | - District L&D Engineer - District Environmental Manager - District Traffic Engineer - District Planner - District Project Development Engineer - Assistant State L&D Engineer |

### Innovative Interchange

| ### Document: | Draft or final IAR or OSAR with a signed LD-459 Framework Document* |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - District L&D Engineer - Assistant State Traffic Engineer |
| ### Gate 3 Confirmations: | - District L&D Engineer - Assistant State Traffic Engineer - District Environmental Manager - District Traffic Engineer - District Planner - District Project Development Engineer - Assistant State L&D Engineer |

* For new interchanges, refer to the requirements for the New Interchange feature. For improvements to existing interchanges, refer to the requirements for the Improve Grade-Separated Interchange feature.

### Innovative Intersection(s)

| ### Document: | Operational analysis (HCS, Synchro, etc) |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - District Traffic Engineer |
| ### Document: | Completed iCAP assessment or equivalent documentation |
| ### Conditions: | If on APN |
| ### Gate 3 Confirmations: | - District Traffic Engineer |

### Intersection Other

| ### Document: | Completed iCAP assessment or equivalent documentation |
| --- | --- |
| ### Conditions: | If on CoSS or APN and project includes modifying the intersection configuration |
| ### Gate 3 Confirmations: | - District Traffic Engineer |

### ITS Improvement(s) / Advanced Signal Control

| ### Document: | Planning/Safety study with operational analysis |
| --- | --- |
| ### Conditions: | Project includes corridor-level advanced signal control improvements. |
| ### Gate 3 Confirmations: | - District Traffic Engineer - Assistant State Traffic Engineer (if CoSS or APN) |

### New Interchange, Limited Access Facility; New Interchange, Non-Limited Access Facility

| ### Document: | Draft or final IAR with a signed LD-459 Framework Document |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - District L&D Engineer |
| ### Gate 3 Confirmations: | - District L&D Engineer - District Environmental Manager - District Traffic Engineer - District Planner - District Project Development Engineer - Assistant State L&D Engineer |

### New Intersection

| ### Document: | Completed iCAP assessment or equivalent documentation |
| --- | --- |
| ### Conditions: | If on CoSS or APN |
| ### Gate 3 Confirmations: | - District Traffic Engineer |

### New Traffic Signal

| ### Document: | Approved Signal Justification Report (SJR) |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - District Traffic Engineer - Assistant State Traffic Engineer (if on APN) |

### Ramp Improvement(s)

| ### Document: | Draft or final OSAR with signed LD-459 Framework Document |
| --- | --- |
| ### Conditions: | Project includes modifications to the interchange configuration |
| ### Gate 2 Confirmations: | - District L&D Engineer |
| ### Gate 3 Confirmations: | - District L&D Engineer - District Environmental Manager - District Traffic Engineer - District Planner - District Project Development Engineer - Assistant State L&D Engineer |

### Roadway Reconfiguration

| ### Document: | Traffic operational analysis (HCS, Synchro, etc.) |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - District Traffic Engineer |

### Turn Lane Improvement(s)

| ### Document: | Turning movement counts |
| --- | --- |
| ### Conditions: | Project includes a new turn lane |
| ### Gate 3 Confirmations: | - District Traffic Engineer |

### Roadway on New Alignment

| ### Document: | Planning/Safety study with alternatives analysis considering improvements not on a new alignment |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - District L&D Engineer |
| ### Gate 3 Confirmations: | - District L&D Engineer - District Traffic Engineer - District Environmental Manager - Assistant State L&D Engineer |

### Rolling Stock for New/Expanded High-Capacity or Fixed-Guideway Route, Infrastructure for New/Expanded High-Capacity or Fixed-Guideway Route

| ### Document: | Existing stop or route level ridership data Projected stop or route level ridership data Planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right-of-way acquisition Documentation from affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years Documentation of an identified locally preferred alternative if the project includes new fixed guideway |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - DRPT Statewide Transit Planner |
| ### Gate 3 Confirmations: | - DRPT Statewide Transit Planner |

### Construct or Expand Transfer Center or Maintenance / Administrative Facility

| ### Document: | Existing stop or route level ridership data Projected stop or route level ridership data Planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right of way acquisition Documentation from affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - DRPT Statewide Transit Planner |
| ### Gate 3 Confirmations | - DRPT Statewide Transit Planner |

### Rolling Stock for New/Expanded Rail Transit Service; Infrastructure for New/Expanded Rail Transit Service

| ### Document: | Existing stop or route level ridership data Projected stop or route level ridership data Planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right of way acquisition Documentation from affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years Documentation of an identified locally preferred alternative if the project includes new fixed guideway |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 2 Confirmations: | - DRPT Statewide Transit Planner |
| ### Gate 3 Confirmations: | - DRPT Statewide Transit Planner |

### Construct New Rail Transit Station; Improve Existing Rail Transit Station; Construct or Expand Rail Maintenance / Administrative Facility

| ### Document: | Existing stop or route level ridership data Projected stop or route level ridership data Planning study that includes the following information, as applicable: route alignment, proposed stops, draft schedule, and site selection criteria if the project includes right of way acquisition Documentation from affected transit agency or stakeholder confirming the availability of operating funds and intent to operate the service for a minimum of three years |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - DRPT Statewide Transit Planner |

### Rolling Stock for New/Expanded Freight Rail Service; Infrastructure for New/Expanded Freight Rail Service

| ### Document: | Planning Study including conceptual (10%) design plans that documents a preferred solution consistent with the project scope Carload projections with expected origins/destinations Location of the diversion from roadway to rail and improvements needed to enable the diversion |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - DRPT Director of Rail Planning |

### Rolling Stock for New/Expanded Passenger Rail Service, Infrastructure for New/Expanded Passenger Rail Service, Construct New Passenger Rail Station, Improve Existing Passenger Rail Station

| ### Document: | Existing stop or route level ridership data Projected stop or route level ridership data Planning study that includes the following information, and applicable: route alignment, proposed stops, and draft schedule Conceptual (10%) design plans consistent with the project scope |
| --- | --- |
| ### Conditions: | All selections |
| ### Gate 3 Confirmations: | - DRPT Director of Rail Planning |

# Appendix I: List of Acronyms

AADT		Annual average daily traffic

BOS		Board of Supervisors

BI		Buffer Index used in calculation of reliability measure

BPR		Bureau of Public Roads

BRT		Bus Rapid Transit

CAP-X		FHWA Capacity Analysis for Planning of Junctions analysis tool

CE		Categorical Exclusion (NEPA)

CN		Construction phase for schedule and cost estimates

CMAQ		Congestion Mitigation and Air Quality Improvement Program

CoSS		Corridors of Statewide Significance

CTB		Commonwealth Transportation Board

DRPT   	Virginia Department of Rail and Public Transportation

DGP    		District Grant Program

EPDO		Equivalent Property Damage Only, crash value defined by FHWA

FAST		Fixing America’s Surface Transportation Act, federal transportation bill

FHWA		Federal Highway Administration

FONSI		Finding of No Significant Impact (NEPA)

FTA		Federal Transit Administration

GIS		Geographic Information Systems

HCS		Highway Capacity Software

HPP   		High-Priority Projects Program

VHSIP		Virginia Highway Safety Improvement Program

HSM		AASHTO Highway Safety Manual

IJR		Interchange Justification Request

IMR		Interchange Modification Report

MPO		Metropolitan Planning Organization

NEPA		National Environmental Policy Act process

NTD		National Transit Database

NVTA		Northern Virginia Transportation Authority

OIPI    		Office of Intermodal Planning and Investment

PDC		Planning District Commission

PE		Preliminary Engineering phase for schedule and cost estimates

PHTF		Peak Hour Transit Factor

QA/QC	Quality Assurance/Quality Control

RITIS		University of Maryland Regional Integrated Transportation Information System

RN		Regional Networks

RNS		VDOT Roadway Network System

ROD		Record of Decision (NEPA)

RW		Right-of-Way phase for schedule and cost estimates

SGR		State of Good Repair Program

SPR		State Planning and Research funding

STBG		Surface Transportation Block Grant Program

STIP		State Transportation Improvement Program

SYIP    		Six-Year Improvement Program

TA		Transportation Alternatives Set-Aside funds

TIP		Transportation Improvement Program

TMPD		Transportation Mobility Planning Division

TMS		VDOT Traffic Monitoring System

TOD 		Traffic Operations Division

UDA		Urban Development Areas

VACO  	Virginia Association of Counties

VDOT  	Virginia Department of Transportation

VHT 		Vehicle Hours of Travel

VML    	Virginia Municipal League

VMTP		Virginia Multimodal Transportation Plan

VTA    		Virginia Transit Association

Footnote continued

This consideration has very limited applicability and does not apply to roadway widening. Applicants must coordinate with OIPI and DRPT before submitting an application where this special consideration may apply.

The area of influence of a project is defined as a 45 mile radius circle around the project for auto and transit modes (reflecting 45 minutes of travel at 60 miles per hour) and a 3-mile and 10-mile buffers for walk and bicycle modes respectively. Beyond this area of influence, the tool does not calculate job accessibility as it is a distance that is not relevant to the vast majority of trips.