## Slide 1
Delivery and Funding Guidance
This guidance is intended as a general reference for Delivery and Funding content, including estimate validation, during SMART SCALE Round 7; it is not intended to be an exhaustive resource applicable to every situation.
DO
Confirm FY2027 is base year of estimate for Full Application Estimate Validation
Assume VDOT Administration in estimate development
Include a Project Estimate Summary (PES) with each submitted application (REQUIRED)
Ensure supporting documentation is available and/or provided to support PES review
Schedules
Funding
DO
Use FY2030 as the first year of available funding (Year 3 of the FY2028-2033 SYIP)
  August 2029 Start Date
Reference VDOT Administered PWA Templates to set durations
Estimates
DON’T
Submit an old estimate
Add inflation, escalation, or contingency to the base estimate (it’s added in the SMART Portal)
Submit an estimate that is inconsistent with the project sketch and/or features
Submit multiple versions of estimates in the Smart Portal
Provide estimates that an independent reviewer can’t understand
DON’T
Provide a start date ahead of the recommended start year, if there is no leveraged funding
DO
Provide the funding information from the most recently approved SYIP when leveraging funding on existing projects;
  January 2026 SYIP (Pre-App)
  June 2026 (Full-App)
Ensure the leveraged funding is sufficient to justify any early project start date and/or phase durations
Provide leveraged funding commitment in writing
DON’T
Identify leveraged funding not yet APPROVED or APPLIED FOR
Provide leveraged funding for earlier start dates that does not reasonably cover expected cash flow until SMART SCALE funding is available

## Slide 2
Information continued
Validation Thresholds
Validation Requirements
Validation Checklist
Ensure the following information items are consistent: Application Features, Project Sketch, States Understanding of Project Scope, and Estimate.
Ensure there are no inconsistencies that prevent independent estimate validation.
Ensure that the sketch and description provide adequate, consistent information for independent estimate validation.
Ensure that the Project Estimate Summary (PES) has been provided.
Estimate validation may be impacted if above requirements are not met.
Upload the PES into the Smart Portal
Store detailed documentation and estimating tools in a consistent location in SMART Portal, ProjectWise, or other central location
Use a standard folder and file naming convention
Include Utility/RW phase backup documentation
Ensure that backup documentation is consistent with the PES
Provide risk assumptions that support contingencies
Contact
Jason Robinson, VDOT – Infrastructure Investment jason.robinson@vdot.virginia.gov
Vernon Heishman, P.E., VDOT – Location & Design vernon.heishman@vdot.virginia.gov
Delivery and Funding Guidance
When does Central Office Location and Design engage?
If CN Phase Estimate is $15M or more | If CN Phase Estimate is $50M or more
Requires CO L&D review Independent estimate review performed CO L&D will provide estimate review comments to District District must resolve internally and provide comment responses to Assistant State L&D Engineer. Major discrepancies may require additional coordination | Requires CO L&D concurrence Detailed, independent estimate review performed CO L&D will provide estimate review comments to District District must respond to comments and resolve with concurrence of the Assistant State L&D Engineer
For Utility Betterment, include in cost and provide documentation of Local or Other funds to cover such costs
For Right of Way Proffers or Donations, certain approvals and documentation are required to exclude from estimate, contact District POC for more information
For non-standard items, ensure costs are documented and provide documentation of Local or Other funds to cover such costs
Other Information